CADENCE MVP

Section 2B Step 9 — Addendum

May 5, 2026 — Attached to Claude_Code_Kickoff_Section_2B_v1_0.docx

Read this addendum before executing Section 2B Step 9. The instruction in the original kickoff is stale.

# Summary

Section 2B Step 9, as written in Claude_Code_Kickoff_Section_2B_v1_0.docx, is titled 'Multi-location adaptive UI' and describes wiring location filtering through existing data — a header location switcher, per-location filtering on Calendar/Practitioners/Services, per-location Cadence Brief generation, and location tags on approvals.

The instruction was written assuming a locations data model existed. The May 5 Step 1 audit confirmed it does not. There is no locations table. There is no location_id column on practitioners, posts, or services. There is no column with 'location' in its name anywhere in the public schema. Project memory's prior assertion that locations existed was incorrect.

Step 9 cannot be executed as written. Wiring filters against schema that doesn't exist is impossible.

# What to Do for Step 9

Step 9 is lifted out of Section 2B and into a new kickoff: Section 2J. Section 2B ships Steps 1-8, 10, 11, 12 only. The location work — schema design, foreign key additions, Euphoria backfill, and all the original Step 9 UI work — happens in Section 2J after Section 2B ships.

Three actions for the developer running Section 2B:

- Skip Step 9 entirely. Do not make any schema changes related to locations, do not add location_id foreign keys to any table, do not build a location switcher UI.

- In Step 12 (final visual QA), drop the multi-location verification points: switching a test org to have 2 locations, confirming location switcher appears, confirming calendar/practitioners/services filter correctly, confirming approvals show location tags. Those acceptance criteria belong to Section 2J, not Section 2B.

- Add this finding to the Step 1 audit report (see Cadence_Section_2B_Step_1_Audit_May05.docx, Finding 4): 'Step 9 (multi-location adaptive UI): LIFTED. No locations table or location_id columns exist in the live database. Step 9's premise is invalid. Multi-location work moves to Section 2J kickoff (to be drafted) per the May 5 strategic decision.'

# What Section 2J Will Cover

Section 2J's kickoff has not yet been drafted. When it is, it will include:

- Locations table schema design — at minimum: id, org_id FK, name, address, timezone (per-location), is_active, created_at, updated_at. Open questions for the kickoff: per-location brand kit overrides (kickoff said Phase 2, defer); per-location pricing on services (likely yes for medspas).

- Foreign key additions — practitioners.location_id (nullable initially? or many-to-many junction since Euphoria practitioners work at both Barnegat and Lake Wylie?), posts.location_id, services.location_id. Decision: practitioner-to-location is many-to-many for medspa reality.

- Euphoria backfill — two locations: Barnegat NJ (primary) and Lake Wylie SC. Existing posts/practitioners need to be assigned to the correct location based on practitioner-to-location mapping or default to Barnegat with manual reassignment afterward.

- Header location switcher UI — visible only when org has 2+ locations. URL query param ?location=<id> + localStorage persistence per the original Step 9 spec.

- Per-location filtering on Calendar / Practitioners / Services pages.

- Per-location Cadence Brief generation — /api/schedule-week accepts a location_id parameter, runs separately for each location, cron iterates over all locations for each org.

- Location tagging on approvals — approvals stay org-wide, but each item shows a small location tag.

- Performance and Team pages stay org-wide — explicitly out of scope for per-location filtering, matches original kickoff scope.

# Decision Context

The audit considered two paths: (1) lift Step 9 into a separate kickoff (Section 2J), or (2) rewrite Step 9 in an addendum to include schema design, FK additions, and backfill, keeping it inside Section 2B.

Path 1 (lift) was selected. Reasoning, as captured in the audit's Decision Log:

- Schema design + FK + backfill + UI is 3-4x the scope the original kickoff describes for Step 9.

- Section 2B's 'largest scope of work since Section 1' framing was already large. Expanding further invites scope creep and risks the kickoff fragmenting mid-implementation.

- Steps 1-8, 10-12 are coherent without locations. Section 2B can ship lifecycle infrastructure, top strip, right rail, streak system, and cron wiring as a complete unit.

- Multi-location data-model decisions (single-location vs many-to-many practitioner/location, per-location pricing, timezone-per-location, etc.) deserve their own focused kickoff with its own Step 1 audit.

- Mitigation against the 'lifted kickoffs that never get done' risk: Section 2J is inserted into Project Plan v1.19 sprint sequence between 2B and 2C, scheduled as the immediate follow-on.

# Process Note

This is the second time in two days that a kickoff has been written assuming a state of the world that didn't actually exist. May 4's Section 2B Step 11 addendum captured the same pattern: a step that referenced a file (TrendInbox.tsx) that had been deleted by Section 2A, with no rebuild path documented.

The pattern: kickoff documents written ahead of time can become stale relative to the live state of the codebase or database. The mitigation is the same as the May 4 working agreement on destructive kickoffs: kickoffs should be re-audited against live state at Step 1, which is exactly what this Step 1 produced.

Three documentation-drift findings emerged from the May 5 audit: (1) the WeeklyCalendarView path was wrong, (2) the 'missing posts columns' from Section 1 audit were no longer missing, (3) Step 9's data-model premise was invalid. The audit caught all three before any code touched them. The system is working — and that's worth naming explicitly so the practice continues.

See RecurSocial_ProjectPlan_v1_19.docx (to be written) for the addition of Section 2J to the sprint sequence.

RecurSocial LLC | Confidential and Proprietary | cadence-mvp.vercel.app