CADENCE MVP

Section 2B Step 1 — Audit Report

May 5, 2026 — Read-only inspection of feature/section-2b before Step 2 implementation

| BRANCH | AT COMMIT | STATUS |
| --- | --- | --- |
| feature/section-2b | f0d5f59 | Step 1 audit complete |

# Executive Summary

The audit produces 7 findings against the Section 2B kickoff plus 1 bonus observation. Four findings are clean confirmations of expected state. Two findings (revised schema knowledge, missing location infrastructure) materially change Section 2B's scope and require decisions before Step 2 ships. One finding is a no-op per the May 4 addendum.

Headline: Section 2B Step 9 (multi-location adaptive UI) cannot be executed as written. The kickoff presupposes location data that does not exist anywhere in the database. Step 9 will be lifted into a new kickoff (Section 2J), drafted next session.

A second material change: the three columns the kickoff plans to add to the posts table in Step 2 (is_cadence_suggested, suggestion_reasoning, recommended_format) are already present in the live schema. The Step 2 migration only needs to add three columns to the organizations table.

A third (less urgent) observation: the /api/schedule-week endpoint is hardcoded against the 6-button post taxonomy. The May 3 spec reset locked 7 buttons. This is Sprint 1 work, not Section 2B work, but Section 2B Step 7 (Cadence Brief display in right rail) will surface the mismatch visibly.

# Finding 1 — Section 2A on branch

STATUS: Confirmed.

feature/section-2b is at f0d5f59, which sits one commit (the May 5 housekeeping doc-onboarding commit) above the May 4 merge of Section 2A into main (508b2af).

Section 2A's destructive changes are confirmed live: src/app/dashboard/ is gone, src/components/TrendInbox.tsx is gone, the new hierarchical sidebar with role-based variants and the Section 1 cream-and-gold splash are in production (verified via Vercel deployment Dw3DC2QpJ after a manual force-redeploy on May 5).

## Note on Vercel auto-deploy

The May 4 merge to main (508b2af) did not auto-trigger a Vercel production deploy. Production remained on the May 1 commit (54a920f) for four days. A manual empty-commit (ba3346d) on May 5 forced production to redeploy with 508b2af's tree.

Hypothesized cause: Vercel's Ignored Build Step (set to Automatic) recognized the merge-commit tree as already-deployed via the prior preview deployment of claude/nervous-hofstadter-576309 and skipped production build.

Future merges from feature branches that had preview deploys may need an empty commit to force production redeploy. Worth a follow-up in working agreements.

# Finding 2 — Calendar canvas + mount slots

STATUS: Confirmed with revised recommendation.

The kickoff states WeeklyCalendarView.tsx is at src/components/WeeklyCalendarView.tsx. Actual path: src/components/calendar/WeeklyCalendarView.tsx. Minor documentation drift; future kickoffs should reference the nested path.

src/app/calendar/page.tsx (~30 lines) is the route entry point. It loads orgId from localStorage (with a hardcoded Euphoria UUID fallback) and passes it as a prop to <WeeklyCalendarView orgId={...} />. Page header sits as a sibling above the calendar component, all inside an outer px-8 py-10 div.

WeeklyCalendarView.tsx (~230 lines) is a fully-vertical-stack component returning <div className="space-y-5"> with three siblings: week navigation row, an existing weekly summary bar (lines ~145-185), and the calendar grid. Two modal components (CreatePostModal, PostDetailModal) are rendered as overlays at the bottom.

## Mount-slot architecture

| Slot | Where | Why |
| --- | --- | --- |
| TopStatStrip (Setup or Steady) | Replaces the existing weekly summary bar inside WeeklyCalendarView | The slot exists; the existing block is hardcoded with stale 7-item taxonomy and should be retired |
| RightRail (Setup or Steady) | New page-level sibling of <WeeklyCalendarView> in src/app/calendar/page.tsx, with the page restructured to a 2-column layout | WeeklyCalendarView is vertical-stack only; RightRail can't mount inside without invasive restructure |
| Lifecycle transition toast | Page-level (or src/app/layout.tsx if cross-route visibility is desired) | Per spec, transition celebration is per-user not per-page |

The page-level layout change is small: <div className="px-8 py-10"> becomes a 2-column grid (e.g. grid-cols-[1fr,320px] gap-6) with mobile/tablet breakpoint behavior per kickoff Step 5.

## Side note on the existing weekly summary bar

It hardcodes 7 post types: Trending/Viral, Educational, Before/After, Promotional, Testimonial, Behind Scenes, Seasonal. This is out-of-date taxonomy (predates both the 6-button and the May 3 7-button locks). Step 3 of Section 2B will retire this code when it builds the new TopStatStrip. Net positive: a refactor opportunity, not a maintenance cost.

src/components/calendar/ directory contains exactly four files (CreatePostModal, PostDetailModal, PostSlot, WeeklyCalendarView). No hidden RightRail-like components elsewhere in the calendar tree. Section 2B will introduce new files for TopStatStrip.tsx and RightRail.tsx (or matching paths), not edits to existing ones — with the exception of the WeeklyCalendarView summary-bar replacement.

# Finding 3 — Onboarding state in DB

STATUS: Confirmed: none exists; Step 2 schema is correct.

The organizations table has 7 columns: id, name, slug, plan_tier, created_at, updated_at, timezone. None of the kickoff's proposed columns exist.

Step 2's proposed migration is correct as-stated: add three columns to organizations:

- onboarding_completed_at TIMESTAMPTZ NULL

- first_post_published_at TIMESTAMPTZ NULL

- cadence_target_days INT DEFAULT 4

Verified against live DB via Supabase SQL Editor (information_schema.columns query).

## Bonus context

organizations.timezone already exists with default 'America/New_York'. The kickoff scopes timezone-aware Monday-morning crons as a future enhancement, but the data foundation is already there. Worth keeping in mind for that future work.

# Finding 4 — Location structure

STATUS: DOES NOT EXIST. Major Section 2B scope change required.

No locations table exists in the database. No column named location_id exists on any table. No column with 'location' in its name exists anywhere in the public schema. The only location-adjacent column is practitioners.weekly_availability (an ARRAY of weekday names — unrelated to multi-location).

This contradicts both project memory and the Section 2B kickoff. The kickoff's Step 9 framing — "Confirm the actual schema and list the queries that will need a location filter" — assumes data that doesn't exist.

## Implication

Section 2B Step 9 (multi-location adaptive UI) cannot be executed as written. The work that needs to happen is roughly 3-4x what the kickoff describes:

- Schema design — locations table (org_id FK, name, address, timezone if per-location, etc.)

- Foreign keys — practitioners.location_id, posts.location_id, services.location_id (and possibly more)

- Backfill — for Euphoria specifically, two locations (Barnegat NJ and Lake Wylie SC); existing data needs to be assigned to one or backfilled with the right one based on practitioner-to-location mapping

- Then everything the kickoff currently lists (location switcher UI, per-location filtering, per-location Cadence Brief generation, location tags on approvals)

## Decision (resolved this audit)

Step 9 lifted into its own kickoff: Section 2J. Section 2B ships Steps 1-8 + 10-12 without multi-location. Multi-location data-model decisions get their own focused kickoff. Section 2J will be drafted in the next session.

# Finding 5 — TrendInbox role-gating bug

STATUS: NO-OP per May 4 addendum.

File deleted in Section 2A Step 5 (commit 39a9639, confirmed in main's git log). Verified src/components/TrendInbox.tsx does not exist on disk. No work required.

See Cadence_NextSteps_Section_2B_Step_11_Addendum.docx for full context on Trend Inbox approval workflow lock and IA placement decisions made May 4.

# Finding 6 — Posts table columns

STATUS: ALREADY EXIST. Step 2 migration scope reduced.

The posts table already has all three columns the kickoff plans to add:

- is_cadence_suggested (boolean)

- suggestion_reasoning (text)

- recommended_format (text)

These were likely added during the Apr 24 Schedule My Week / Weekly Cadence backend work. The endpoint at src/app/api/schedule-week/route.ts writes these fields when generating suggestions, so they had to exist for that endpoint to function.

## Implication

Step 2's migration only adds the three organizations columns from finding 3. The kickoff text — "include the missing columns from the Section 1 audit (is_cadence_suggested, suggestion_reasoning, recommended_format on posts) in the same migration if they're not yet in the codebase" — should be treated as already-done.

This is the second documentation-drift finding: the Section 1 audit's framing of these columns as 'missing' was correct at the time of that audit but is no longer true.

# Finding 7 — Cron for /api/schedule-week

STATUS: Confirmed not wired.

vercel.json exists at repo root with a crons array containing two existing entries:

- /api/cron/gap-alert — schedule '0 16 * * 2-6' (Tue-Sat at 16:00 UTC)

- /api/cron/weekly-digest — schedule '0 12 * * 1' (Mon at 12:00 UTC)

No cron is wired for /api/schedule-week. Step 10 will add the third entry.

## Two notes for Step 10

1. Path naming convention inconsistency. Existing crons use the /api/cron/... prefix. The schedule-week endpoint lives at /api/schedule-week (no cron prefix). Step 10 should keep the existing path (/api/schedule-week) rather than rename — renaming would break anything else that calls it directly. Worth noting that future cron-only endpoints should use the /api/cron/... convention for clarity.

2. CRON_SECRET protection. The kickoff says "verify and add if missing." Section 1 memory says CRON_SECRET was rotated. Step 10 should verify the schedule-week handler checks for the secret before executing, and add the check if it doesn't.

The new entry's schedule per kickoff: '0 23 * * 0' (Sunday at 23:00 UTC) so suggestions land before Monday morning.

# Bonus Finding — schedule-week endpoint references stale 6-button taxonomy

STATUS: Sprint 1 inconsistency, flagged for awareness.

Not in the original 7 findings, but discovered during Finding 7 inspection. The schedule-week route file declares its PostType type as a 6-value union: Educational | BeforeAfter | Spotlight | PromoEventSeasonal | BookNow | TrendViral. The file's docstring explicitly says "Post types align with the new 6-button PostWizard structure."

The May 3 spec reset locked the 7-button taxonomy (per project memory and Spec v1.4). The schedule-week endpoint is therefore generating suggestions against an outdated taxonomy.

## Implication for Section 2B Step 7

When the Steady-state right rail's Cadence Brief is built, the suggestions it displays will be tagged with 6-button taxonomy. The displayed labels and any taxonomy-based UI affordances will be inconsistent with whatever the live PostWizard ends up showing once Sprint 1 resumes and updates the wizard.

This is Sprint 1 inconsistency, not a Section 2B regression. It's flagged here so it doesn't get rediscovered during Step 7 implementation. The fix lives somewhere in Sprint 1's resumption — either updating the endpoint's PostType union to include the 7th type, or aligning the wizard's 7 buttons to the endpoint's 6 (whichever is the right product call).

# Recommended Next Steps

- Section 2B scope amended — Step 9 (multi-location adaptive UI) lifted into a new kickoff, Section 2J, to be drafted next. Section 2B ships Steps 1-8, 10, 11, 12 only.

  - New addendum doc to original 2B kickoff (Cadence_NextSteps_Section_2B_Step_9_Addendum.docx) — modeled on the Step 11 addendum pattern from May 4. Original kickoff stays immutable.

  - New kickoff doc for 2J (Claude_Code_Kickoff_Section_2J_v1_0.docx) covering: locations table schema design, FK additions to practitioners/posts/services, Euphoria backfill (Barnegat + Lake Wylie), location switcher UI, per-location filtering on Calendar/Practitioners/Services, per-location Cadence Brief generation, location tagging on approvals.

  - Project Plan v1.19 with Section 2J inserted between 2B and 2C in sprint sequence.

- Step 12 acceptance criteria simplified — multi-location verification points dropped from Section 2B's QA. Those move to Section 2J's QA.

- Decide on streak grace period default — Spec v1.3 Section 8.4 open question. Spec recommends one grace week per quarter. Audit recommends gut-check before Step 4 ships (not blocking today). Counter-suggestion under consideration: one grace week per 8 weeks, or one per quarter only after 8 consecutive qualifying weeks earned. Decision needed before Step 4.

- Reconcile schedule-week 6-button taxonomy with May 3 7-button lock — schedule for next Sprint 1 work session, not Section 2B. Flag in Project Plan v1.19 open items.

- Acknowledge documentation drift — three places where kickoff text was correct at time of writing but is no longer true (file path for WeeklyCalendarView, "missing columns" on posts, scope of multi-location). Working agreement: kickoffs should be re-audited against live state at Step 1, which is exactly what this Step 1 produced. The system is working.

- Step 2 implementation can begin tomorrow — with confidence that the lifecycle hook foundation will land cleanly. Migration to add 3 columns to organizations. Lifecycle module at src/lib/lifecycle.ts. Hook useLifecycleState(). Single commit per kickoff convention.

# Decision Log (this audit)

| Decision | Reasoning |
| --- | --- |
| Lift Step 9 multi-location into Section 2J | Schema design + FK + backfill + UI is 3-4x the scope the kickoff describes. Section 2B's 'largest scope of work' framing was already large; expanding further invites scope creep. Steps 1-8, 10-12 are coherent without locations. Multi-location data-model decisions deserve their own focused kickoff. |
| Section 2B Step 11 is no-op | Per May 4 addendum. File deleted in Section 2A. |
| Step 2 migration scope reduced | The 3 posts columns the kickoff planned to add already exist. Migration adds only 3 organizations columns. |
| Vercel auto-deploy needs follow-up | May 4 merge to main didn't auto-deploy. Force-redeploy via empty commit worked. Future merges may need same workaround until root cause identified. |

# Findings Status Summary

| # | Finding | Status |
| --- | --- | --- |
| 1 | Verify Section 2A on branch | Confirmed |
| 2 | Calendar canvas + mount slots | Confirmed (revised recommendation) |
| 3 | Onboarding state in DB | Confirmed: none — Step 2 adds 3 columns |
| 4 | Location structure | Does not exist — Step 9 lifted to Section 2J |
| 5 | TrendInbox role-gating | NO-OP per addendum |
| 6 | Missing posts columns | Already exist — not needed in Step 2 |
| 7 | Cron for schedule-week | Confirmed not wired — Step 10 adds |
| + | Schedule-week 6-button taxonomy | Sprint 1 inconsistency, flagged |

RecurSocial LLC | Confidential and Proprietary | cadence-mvp.vercel.app