CADENCE MVP

Session Wrap

May 4, 2026 — Section 2A merge to main + Trend Inbox deferral

| FOUNDATION COMPLETE | COMMIT 508b2af | ZERO CODE WRITTEN |
| --- | --- | --- |

# Headline

Tonight was foundation work. No code shipped. Section 1 (splash restyle) and Section 2A (sidebar plus IA refactor) were merged into main as a single merge commit (508b2af), pushed to origin, and verified clean via TypeScript and the test suite. The feature/section-2b branch was created from this freshly-merged main and is ready for tomorrow's Step 1 audit.

Three risks were retired before they could compound: a stale unmerged Section 2A that the 2B kickoff incorrectly assumed was already on main, an undocumented TrendInbox deletion that left a gap in the new IA with no rebuild plan, and a detached HEAD with untracked working files that could have been lost during any branch operation.

One product decision was locked along the way: the Trend Inbox approval workflow was redesigned from a Pinterest-style reaction model to a deliberate two-tab approval queue. This is a change to Spec v1.3 Section 6 that will land in a future Spec v1.5.

# What Happened

## Section 1 plus Section 2A merged to main

Section 2A had been built across 14 commits on the auto-generated branch claude/nervous-hofstadter-576309 and never merged. Section 1's splash restyle had similarly been built on claude/peaceful-tharp-03b791 and never merged. Section 2A was stacked on top of Section 1, so merging the 2A branch tip pulled both into main as one operation.

The merge included:

- 44 files changed (+1,599 / -1,194)

- New routes: 12 stub pages for the new sidebar destinations

- Sidebar rebuild: hierarchical, role-based, config-driven (Sidebar.tsx +387 lines, sidebar-config.ts +215 lines new, icons.tsx +104 lines new)

- Dashboard removal: /dashboard page, ExecutionScoreCards, PractitionersDashboard, TrendInbox all deleted

- Lifted dashboards: ServicesDashboard, VendorsDashboard, PractitionersDashboard moved into /office/ as proper routes

- Route renames: /dashboard/users became /team

- New token system: app-tokens.ts (146 lines new) — required prerequisite for 2B

- New hook: usePendingApprovalsCount.ts for the new approvals badge

- Splash page restyled to cream-and-gold (Section 1 work)

Verification gates passed:

- git merge-tree dry run: zero conflicts

- TypeScript (npx tsc --noEmit): clean except 2 pre-existing test fixture errors in tests/seasonal-moments.test.ts

- Test suite (npm test): 19 of 19 vitest tests passing in 167ms

- Push to origin: successful, 265 bytes (only the merge commit needed transferring)

- Vercel auto-deploy of main: triggered

## Trend Inbox deferral and approval workflow lock

During Phase C diff review, the deletion of src/components/TrendInbox.tsx surfaced as an issue that the 2B kickoff Step 11 failed to anticipate. Step 11 instructs the developer to fix a TrendInbox role-gating bug, but the file no longer exists. The destruction was correct (the old TrendInbox lived as a dashboard widget, and the dashboard surface is gone), but no rebuild plan had been documented.

Discussion produced two locks worth capturing immediately, plus a process improvement.

Lock 1 — Trend Inbox approval workflow (CHANGE to Spec v1.3 Section 6):

Replace the existing Pinterest-style client_response field (pinned / dismissed / saved_for_later / null) with a deliberate two-tab approval queue:

- Need to be Reviewed tab: newly submitted trends from any source land here

- Owner or Manager review: approve (moves to Approved Trends) or dismiss (archive)

- Approved Trends tab: vetted trends ready for the team to draw from on content creation days

Reasoning: this matches how Euphoria actually operates. Brianna and Michelle want to vet inspiration before it lands in front of staff. Slower throughput, higher trust and quality control. Right tradeoff for the audience.

Lock 2 — Trend Inbox submission sources (CLARIFICATION):

- Kevin (recursocial_admin) submits trends he sees on TikTok / Instagram / LinkedIn

- Customer Owner or Manager submits trends their team spots

- Cadence AI auto-submits trends from TikTok / Instagram scraping (Phase 3 per Spec v1.3 Section 7.3, currently backlog)

- Staff and Viewers can browse the Approved Trends tab but cannot submit and cannot approve

Lock 3 — Trend Inbox IA placement (CONFIRMATION of Spec v1.3 Section 2.3):

Library > Trends. Sibling to Library > Services, Library > Products, Library > Packages. Not under Content. Not standalone in the sidebar. Trends are catalog material the team draws from when creating posts, not posts themselves.

Process improvement (NEW working agreement):

When a kickoff includes destructive changes (deletion of a feature surface), the kickoff document must include a 'Where does this rebuild' entry for each deleted surface. If a surface is being deleted permanently with no rebuild planned, that must be stated explicitly. This learning lands in the working agreements section of Project Plan v1.18.

## Housekeeping completed and deferred

Completed tonight:

- Four orphan .docx files moved from repo root into docs/archived/ (Cadence_Product_Spec_v1, Cadence_Product_Spec_v1_1, Claude_Code_Kickoff_Section_1, Session_Summary_May_3_2026)

- All other untracked working files safely stashed with descriptive label: 'pre-2A-merge cleanup: untracked files from May 4 session'

- Permanent fix for git pager problem: git config --global core.pager cat (no more less traps)

Deferred to tomorrow morning before audit:

- Restore the stash and sort untracked files (some belong in git, some belong in .gitignore)

- Delete redundant feature branches: claude/peaceful-tharp-03b791, claude/nervous-hofstadter-576309, claude/lucid-vaughan-7d5f65

- Manual click-through of Vercel deploy to visually confirm new IA renders correctly

# Current State

| Field | Value |
| --- | --- |
| main (local + origin) | 508b2af (Merge Section 1 + 2A) |
| Active branch | feature/section-2b |
| feature/section-2b position | 508b2af (same commit as main; no work yet) |
| Working tree | clean |
| Stash | stash@{0}: pre-2A-merge cleanup: untracked files from May 4 session |
| TypeScript status | clean (only 2 pre-existing test fixture errors persist) |
| Test suite | 19/19 passing |
| Vercel main deploy | triggered automatically by push |
| Last code commit | f9994bf (Section 2A Step 6) — no new code commits tonight |

# What Was NOT Done Tonight

- Zero code commits to feature/section-2b. The branch exists; no work has landed on it.

- Section 2B Step 1 audit was not started. Foundation cleanup consumed the session. Audit begins tomorrow.

- Untracked file sorting is deferred. Stash holds them safely; sorting happens tomorrow.

- No spec edits. Spec v1.4 remains the authoritative source. Trend Inbox approval workflow lock will land in Spec v1.5 when v1.5 is written (after 2B ships).

- No edits to any existing kickoff document. Kickoffs are immutable once issued. The 2B Step 11 staleness is captured in a separate addendum, not by editing the original kickoff.

# What Tomorrow Looks Like

## Pre-audit housekeeping (~10 min)

- git stash pop, then per-file decisions on which untracked files to commit, gitignore, or delete

- Delete the three redundant feature branches (claude/peaceful-tharp-...) locally and on origin

- Quick visual check of Vercel deploy: open cadence-mvp.vercel.app, click through the new sidebar, confirm dashboard is gone, confirm /office/ routes work, confirm role-based sidebar variants render correctly

## Section 2B Step 1 audit (~45-60 min)

Step 1 of the 2B kickoff is read-only inspection. No code commits. The deliverable is a written audit report covering 7 specific findings:

- Verify Section 2A is on the branch (now confirmed via tonight's merge)

- Confirm where the calendar view's main canvas is rendered; identify mount slots for TopStatStrip and RightRail

- Identify how onboarding state is currently tracked in the database; propose schema additions

- Identify how location data is structured; list queries that will need a location filter

- Identify the TrendInbox role-gating bug — NOTE: this is now a no-op (file deleted in Section 2A Step 5). Document and move on. See addendum doc.

- Identify the missing migration for is_cadence_suggested, suggestion_reasoning, recommended_format columns

- Identify the absent cron for /api/schedule-week

After the audit report is reviewed and confirmed, Step 2 begins (the lifecycle state computation foundation, which produces the first commit on feature/section-2b).

## Open spec questions still pending

- Spec v1.3 Section 8.4 (Streak grace period default): not resolved in v1.4. Per the 2B kickoff Step 4, this needs Kevin's confirmation before Streak ships. Recommended default in spec is one grace week per quarter.

# Documents Produced This Session

| File | Purpose |
| --- | --- |
| Cadence_SessionWrap_May04_2026.docx | This document. Captures merge, deferral, and decisions. |
| RecurSocial_ProjectPlan_v1_18.docx | Plan version bump. New locked decisions, sprint sequence updated, working agreement addition. |
| Cadence_NextSteps_Section_2B_Step_11_Addendum.docx | Single-page note attached to the original 2B kickoff explaining that Step 11 is a no-op. |

# Process Notes

## Foundation work matters more than it feels like

Tonight produced zero code. Net work shipped: zero lines of feature implementation. By the standard 'what got built' metric, this session looks unproductive. By the actual measure that matters (am I positioned to do good work tomorrow?), this session was high-leverage. The detached HEAD plus untracked files plus unmerged Section 2A plus 2B kickoff assuming Section 2A was already merged was a four-way collision waiting to happen. Sorting it before writing code is dramatically cheaper than discovering one of those issues mid-build.

## The TrendInbox finding shows the value of slowing down

If we had skipped Phase C (the diff review before merge), we would have merged 2A blindly, started the 2B audit tomorrow, hit Step 11, written the role-gating fix against a non-existent file, and discovered the problem only when TypeScript or runtime errors surfaced. Worse, the new approval workflow lock would not have happened — the question would never have come up. The 'pause and look at the diff before merging' step did not just catch an issue; it surfaced a meaningful product decision.

## Auto-named branches are a compounding risk

Section 2A sat unmerged because it lived on a branch named claude/nervous-hofstadter-576309. The branch name carries no information about what it contains, so the merge ceremony required to land it never happened — there was nothing in the name reminding anyone it existed. Going forward, any branch created by Claude Code that contains work intended for main should be renamed to a descriptive name (e.g., feature/section-2a) before the session ends, even if the work is not yet ready to merge. The cost is one git command. The benefit is the work being findable later.

# Final Note

Foundation done. main contains a clean, tested, merged Section 1 plus Section 2A. feature/section-2b is created and ready. Tomorrow starts with 10 minutes of housekeeping, then the Step 1 audit. The audit is the first half of the 2B work; the rebuild starts at Step 2.

RecurSocial LLC | Confidential and Proprietary | cadence-mvp.vercel.app