CADENCE BY RECURSOCIAL

Section 2F: Cooldown Logic in Weekly Cadence Suggestion Engine

Add topic, format, and exact-content cooldowns to /api/schedule-week.

Focus time: 90 minutes    |    Estimated complexity: Low-Medium

## Goal of this kickoff

Modify the existing Weekly Cadence suggestion engine (POST /api/schedule-week, shipped April 24 in commit c48c3cc) to apply three cooldown windows when selecting suggested posts. Customers should not see the same topic, format, or near-identical copy too frequently.

## Out of scope

- Manual post creation rules. Cooldowns apply only to AI-generated suggestions — customers can still manually create posts on any topic at any time.

- Cooldown configuration UI. Windows are hard-coded constants in MVP.

- Per-customer cooldown overrides.

## Step 1 — Define cooldown constants

Create lib/suggestion-engine/cooldowns.ts:

export const TOPIC_COOLDOWN_DAYS = 21;

export const FORMAT_COOLDOWN_DAYS = 14;

export const EXACT_CONTENT_COOLDOWN_DAYS = 180;

## Step 2 — Build cooldown checker

Create lib/suggestion-engine/check-cooldowns.ts with one exported function:

checkCooldowns(orgId, candidate): { passed: boolean, reason?: string }

#### Logic

- Topic check: query posts where org_id = orgId, scheduled_for or published_at within last TOPIC_COOLDOWN_DAYS, AND service_category matches candidate.service_category. If any match found → fail with reason "topic_cooldown".

- Format check: same query against post_format field within FORMAT_COOLDOWN_DAYS. Fail with reason "format_cooldown".

- Exact-content check: query posts within EXACT_CONTENT_COOLDOWN_DAYS, compute similarity score against candidate caption (use simple normalized Levenshtein or trigram on first 500 chars). If similarity > 0.85 → fail with reason "exact_content_cooldown".

- Return { passed: true } only if all three checks pass.

## Step 3 — Integrate into suggestion generation

Modify /api/schedule-week. Current logic generates 5 suggestions per week. New logic:

- Generate candidate suggestions as today (5 candidates).

- For each candidate, run checkCooldowns().

- If a candidate fails, request a replacement candidate from the AI generation step with the failed reason injected into the prompt ("Avoid topics/formats matching: [failed_reason details]").

- Maximum 3 retry attempts per slot. If 3 attempts fail, accept the best-scoring candidate and log a warning to email_send_log metadata for retrospective review.

#### Reasoning text update

When a candidate replaces another due to cooldown, the suggestion_reasoning field includes the rationale. Example: "Recommended for Tuesday — switched from neurotoxin (covered last week) to chemical peel education (peak fall season)."

## Step 4 — Acceptance test

- Manually create a Botox post in Euphoria scheduled for last Tuesday. Run /api/schedule-week. Confirm no Botox suggestion appears in the next week's 5.

- Manually create a Practitioner Spotlight post for last Friday. Run schedule-week. Confirm no Practitioner Spotlight appears within the next 14 days.

- Generate a suggestion, then run schedule-week again 24h later. Confirm exact-content cooldown prevents the same caption from reappearing.

- Verify 3-retry fallback by intentionally over-constraining (set Euphoria to have all 11 service groups represented in the last 21 days) and confirm engine accepts best candidates with logged warnings.

## Definition of done

- lib/suggestion-engine/ module with cooldowns and check-cooldowns files.

- /api/schedule-week refactored to apply cooldown checks and retry logic.

- suggestion_reasoning text reflects cooldown decisions when applicable.

- Manual acceptance test passed.

- No regression on existing schedule-week functionality.

DEPENDENCY 2F depends on 2C voice module for the suggestion_reasoning text generation. Order: 2C → 2D → 2F.