CADENCE BY RECURSOCIAL

Section 2G-1: Master Products Library — Schema & Admin Curation

Schema for the curated master library. Admin UI for Kevin to manage canonical entries.

Focus time: 180 minutes    |    Estimated complexity: High

## Goal of this kickoff

Build the data foundation for the Cadence-curated Master Products Library. After this kickoff, the schema exists, the seed data from the consultant database is loaded, and Kevin can manage canonical entries via an admin page.

Customer-facing onboarding flow (the opt-in checkboxes) is in 2G-2, not this kickoff.

## Why this is split into 2G-1 and 2G-2

Combined scope is roughly 6-8 hours. Splitting into schema/admin (this kickoff) and customer onboarding (2G-2) keeps each focus block under 3 hours and creates a natural review checkpoint between the two.

## Out of scope

- Customer onboarding flow (2G-2).

- Marketing Rules rebuild for High-risk products (separate manual research task, ~4 hours, can run in parallel).

- Hook quality pruning (separate task, can run after 2G-1 ships).

## Step 1 — Master schema migrations

#### Create master_services table

id UUID PRIMARY KEY

service_group TEXT NOT NULL

service_category TEXT NOT NULL

service_name TEXT NOT NULL

primary_concern TEXT

seasonality TEXT

content_sensitivity TEXT  -- 'low','medium','high'

default_themes JSONB

required_capabilities TEXT[]

created_at TIMESTAMPTZ DEFAULT NOW()

updated_at TIMESTAMPTZ DEFAULT NOW()

#### Create master_products table

id UUID PRIMARY KEY

product_name TEXT NOT NULL

manufacturer TEXT

parent_company TEXT

category TEXT

product_type TEXT

regulatory_status TEXT

provider_type_required TEXT

marketing_rules TEXT

compliance_risk TEXT  -- 'low','medium','high'

default_seasonality TEXT

source_urls JSONB

vendor_urls JSONB

created_at TIMESTAMPTZ

updated_at TIMESTAMPTZ

#### Create master_service_products junction

master_service_id UUID REFERENCES master_services(id)

master_product_id UUID REFERENCES master_products(id)

PRIMARY KEY (master_service_id, master_product_id)

#### Add link from per-org tables to master

ALTER TABLE services ADD COLUMN master_service_id UUID REFERENCES master_services(id)

ALTER TABLE products ADD COLUMN master_product_id UUID REFERENCES master_products(id)

Allows opt-in customers to link their per-org service/product to the canonical master entry. NULL means custom (org-specific) entry.

#### Create master_compliance_rules table

id UUID PRIMARY KEY

rule_area TEXT NOT NULL

applies_to_categories JSONB NOT NULL

allowed_direction TEXT

prohibited_direction TEXT

required_disclaimer TEXT

automation_rule TEXT

risk_level TEXT NOT NULL  -- 'low','medium','high'

priority TEXT

source_notes TEXT

#### Create master_hooks table

id UUID PRIMARY KEY

master_service_id UUID REFERENCES master_services(id)

hook_text TEXT NOT NULL

content_angle TEXT  -- 'education','myth_busting','faq', etc.

active BOOLEAN DEFAULT TRUE

created_at TIMESTAMPTZ

#### Create custom_submission_queue table

id UUID PRIMARY KEY

org_id UUID REFERENCES organizations(id)

submission_type TEXT  -- 'service','product','hook'

payload JSONB NOT NULL

status TEXT  -- 'pending','approved','rejected'

reviewed_by UUID REFERENCES users(id)

review_notes TEXT

submitted_at TIMESTAMPTZ

reviewed_at TIMESTAMPTZ

## Step 2 — Seed data import

Build script: scripts/seed-master-library.ts

#### Import sources

Source workbook: Cadence_Master_Database_Consolidated_V1.xlsx (consultant May 4 deliverable).

- Service_Taxonomy → master_services (with reconciliations from Spec v1.4 Section 4.4: split Wellness & Medical, dissolve Aesthetics Adjacent).

- Product_Service_Map → master_products + master_service_products (74 products).

- Compliance_Engine → master_compliance_rules (13 rules; additional 5-7 to be added in follow-up task pending consultant memo responses).

- Service_Content_Engine → master_hooks (300 hooks imported, all set active = TRUE; pruning to ~200 happens in follow-up).

#### Reconciliation rules during import

- Hormone & Medical service group: HRT, BHRT, women's intimate wellness items.

- Devices & Energy: absorb laser/IPL items previously grouped under Wellness & Medical.

- Skin & Beauty: absorb spray tanning. Aesthetics Adjacent group dropped.

## Step 3 — Admin curation UI

Create /admin/master-library page. Access gated to user_role = 'recursocial_admin' (new role to add).

#### Pages and surfaces

- /admin/master-library — overview dashboard with counts (services, products, hooks, pending submissions).

- /admin/master-library/services — list, filter, search, edit master_services.

- /admin/master-library/products — list, filter, search, edit master_products.

- /admin/master-library/compliance — list, edit master_compliance_rules.

- /admin/master-library/hooks — list, filter by service, toggle active/inactive, edit hook_text.

- /admin/master-library/submissions — pending custom submissions queue. Approve / Reject with notes.

#### Approval flow

When a submission is approved: payload data is inserted into the appropriate master_* table, custom_submission_queue.status updated to 'approved', and the submitting org's services/products record is updated to link to the new master entry.

## Step 4 — Acceptance test

- Run seed script. Confirm row counts: master_services ≥ 18 (after Aesthetics Adjacent dissolution), master_products = 74, master_compliance_rules = 13, master_hooks = 300.

- Visit /admin/master-library as Kevin. Confirm all five sub-pages render. Edit one master_service entry, confirm save persists.

- Manually insert a row into custom_submission_queue. Confirm it appears in the admin submissions page. Approve it. Confirm new row appears in master_services and queue status updated.

- Verify foreign key integrity: a per-org service linked to master_service_id correctly references the master row.

## Definition of done

- All seven migrations applied (six master tables + custom_submission_queue + per-org links).

- Seed script populates master tables from consultant database.

- Admin curation UI built for all five surfaces.

- Approval flow tested end-to-end with a synthetic submission.

- recursocial_admin role added to user_role enum and granted to Kevin's account.

FOLLOW-UP TASKS (not in 2G-1) Marketing Rules rebuild for High-risk products: ~4 hours of manual ISI research. Hook pruning from 300 to ~200: ~3 hours of editorial review. Both can run in parallel with 2G-2.