CADENCE BY RECURSOCIAL

Section 2G-2: Master Products Library — Customer Onboarding Flow

Opt-in checkbox UI in onboarding checklist. Customers populate their service catalog from master.

Focus time: 150 minutes    |    Estimated complexity: Medium-High

## Goal of this kickoff

Build the customer-facing onboarding flow that lets new customers populate their service catalog from the Master Products Library by checking boxes. After this kickoff, a new customer can complete service catalog setup in ~10 minutes from the dashboard right rail, without ever visiting a settings page.

## Out of scope

- Custom service/product editor (customers either pick from master or submit custom request — no in-line custom creation in MVP).

- Bulk import from CSV.

- Multi-step service catalog wizard (the right-rail checklist is the entire flow).

## Step 1 — Onboarding checklist component

Create components/onboarding/checklist.tsx. Renders in the dashboard right rail when the org is in pre-onboarded lifecycle state.

#### Checklist items

- Connect social accounts (existing — leave unchanged).

- Set practitioners (existing — leave unchanged).

- Pick services (NEW — entry point to master library opt-in flow).

- Set brand voice (existing — leave unchanged).

- Schedule onboarding call (existing — leave unchanged).

Item 3 ("Pick services") is the new addition. Clicking it opens the master library picker.

## Step 2 — Master library picker UI

Create components/onboarding/service-picker.tsx. Modal or full-screen overlay (recommend overlay for clarity on mobile-narrow viewports).

#### Layout

- Left side: Service Group accordion list (e.g., Injectables, Devices & Energy, Skin & Beauty). Each group expands to show Service Categories, then individual Services.

- Right side: When a service is checked, a sub-panel shows products linked to that service (from master_service_products junction). Customer checks the products they actually carry.

- Bottom action bar: "Save and continue" button, count indicator ("12 services, 24 products selected"), and "Need something not here?" link to the custom submission flow.

#### Selection persistence

On Save: for each checked master_service, INSERT a row into the customer's services table with master_service_id = master.id. Same for products. Junction rows in service_products created based on selected service-product pairs.

## Step 3 — Custom submission flow

Create components/onboarding/custom-request.tsx. Triggered by the "Need something not here?" link.

#### Form fields

- Type: Service / Product / Hook (radio).

- Name (required).

- Description / context (optional but encouraged).

- Category (dropdown for Service or Product type).

On submit: INSERT into custom_submission_queue with status='pending'. User sees confirmation: "Submitted for review. We typically respond within 2 business days. You'll receive an email when it's added."

## Step 4 — Lifecycle state machine

Add to organizations table:

onboarding_state TEXT NOT NULL DEFAULT 'new'

CHECK (onboarding_state IN ('new','services_picked','onboarded'))

Transitions:

- "new": right rail shows full onboarding checklist.

- "services_picked": right rail shows remaining checklist items only (services step shows checkmark).

- "onboarded": right rail switches to Cadence Brief surface.

Transition trigger: when checklist items 1-5 are all complete, set onboarding_state to "onboarded". This can fire from a single endpoint /api/onboarding/check-completion called after each item completion.

## Step 5 — Acceptance test

- Create a fresh test org. Visit dashboard. Confirm right rail shows onboarding checklist with all 5 items.

- Click "Pick services". Confirm picker opens. Browse to Injectables → Neurotoxin. Check the Neurotoxin service. Confirm product sub-panel shows BOTOX, Dysport, Xeomin, Daxxify, Jeuveau (from seed data).

- Check 3 products. Click Save. Confirm services and products tables in DB receive correct rows linked to master entries.

- Submit a custom service request. Confirm row appears in custom_submission_queue. Confirm Kevin can see it in admin UI from 2G-1.

- Complete all 5 checklist items. Confirm right rail transitions to Cadence Brief view.

- Verify Euphoria existing data is unaffected (Euphoria onboarding_state should be "onboarded" by default since they have services already).

## Definition of done

- Onboarding checklist component renders in right rail for new orgs.

- Service picker UI functional with master library data.

- Custom submission flow works end-to-end (UI to DB to admin queue).

- Lifecycle state machine transitions correctly.

- Existing Euphoria data unaffected.

- Mobile narrow-viewport check passes (Brianna and Michelle likely on iPhones).

DEPENDENCY 2G-2 depends on 2G-1 schema and seed data. Run order: 2G-1 → 2G-2.