Cadence MVP

Next Steps Dashboard  —  Updated April 14, 2026

| ✅ Database Live | ✅ Content Calendar Live | ✅ Approval Workflow Live | ✅ BEL Priority 3 Live |
| --- | --- | --- | --- |

Priority 1 — Content Calendar UI  ✅ Complete

Committed at 169491d. Weekly calendar, 7-type color system, persistent legend bar, smart time defaults, status badges.

Priority 2 — Approval Workflow  ✅ Complete

Committed at d36417a. Full approval loop with post_reviews audit trail, email notifications, scheduled post edit rules.

Priority 3 — BEL: Behavior Enforcement Layer  ✅ Complete

All four sub-priorities shipped across three sessions (April 12–14, 2026).

3A — Notification System  ✅ Complete

| Trigger | Recipient | Status |
| --- | --- | --- |
| Staff submits post for review | Owner (NOTIFY_OWNER_EMAIL) | ✅ Live |
| Owner approves post | Staff (NOTIFY_STAFF_EMAIL) | ✅ Live |
| Owner rejects post | Staff with rejection notes | ✅ Live |

Sender: noreply@notifications.cadencesocial.io (GoDaddy DNS verified)

3B — Gap Alert System  ✅ Complete

- Daily 48-hour gap alert — fires Tue–Sat at 4:00 PM UTC via Vercel Cron

- Monday weekly digest — fires Monday at 12:00 PM UTC, shows full week day-by-day

- Sunday excluded from all gap checking

- CRON_SECRET security on both routes

- All env vars live in Vercel: RESEND_API_KEY, NOTIFY_OWNER_EMAIL, NOTIFY_STAFF_EMAIL, CRON_SECRET

Commits: 6006723 (vercel.json), c244947 (cron route files). Both tested and confirmed delivering.

3C — Scheduled Post Edit Rules  ✅ Complete

- Editing a scheduled post → automatically returns to pending_review

- Confirmation message shown to user on re-entry to approval queue

- Delete button hidden on scheduled posts — UI enforcement only (DB enforcement in Priority 5)

3D — Weekly Execution Score  ✅ Complete

- Office Dashboard rebuilt as morning briefing command center

- Execution score card — X/6 days covered, color-coded green/yellow/red, missing days listed

- Pending approvals card — live count with Review Now CTA

- This Week at a Glance — Mon–Sat grid with red/green status dots

- Auto-refreshes every 5 minutes

- Tab-scoped action buttons — Services, Practitioners, Vendors each have correct buttons

Committed at 7ff08a4 — 3 files, 229 insertions.

Open Items — Carry Forward

- Daisy: Last name unknown — update in Supabase when confirmed

- Practitioner emails and phone numbers: All currently blank — populate via dashboard Edit or SQL update

- Lake Wylie, SC: Second Euphoria location not yet added — defer until Barnegat validates

- Christine (Office Manager) and Ashley (Social Media) — add as staff users in Priority 5

- Staff vs. Owner UX permissions — design before building Priority 5

Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | 7ff08a4 — Priority 3D Execution Score (April 14, 2026) |
| Email Sender | noreply@notifications.cadencesocial.io |
| Cron Jobs | gap-alert (Tue-Sat 4PM UTC), weekly-digest (Mon 12PM UTC) |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Ayrshare (pending) + Stripe |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |

Full Build Queue

| Priority | Feature | Status |
| --- | --- | --- |
| 1 | Content Calendar UI | ✅ Complete |
| 2 | Approval Workflow | ✅ Complete |
| 3 | BEL — Notifications + Gap Alerts + Execution Score | ✅ Complete |
| 4 | Ayrshare Integration — Publish to Social | ⏳ Next Session |
| 5 | Role-Based Permissions — Owner vs. Staff | Not Started |
| 6 | Smart Content Templates (15–20) | Not Started |
| 7 | Analytics Dashboard | Deferred |
| 8 | Stripe Billing | Deferred — Pre-launch |