Cadence MVP

Next Steps Dashboard — Updated April 15, 2026

| ✅ Database Live | ✅ Content Calendar Live | ✅ Approval Workflow Live | ✅ BEL Priority 3 Live |
| --- | --- | --- | --- |

| ✅ Upload-Post Priority 4 Live | ⏳ Priority 5 — Role-Based Permissions |
| --- | --- |

Priority 4 — Upload-Post Integration  ✅ Complete

Committed at bf895df. Full social publishing pipeline wired end to end.

What shipped:

- POST /api/upload-post/connect — generates JWT connect URL for social account linking (48hr expiry)

- POST /api/webhooks/upload-post — handles upload_completed, reauth_required, connected, disconnected events

- Approve flow calls Upload-Post API on owner approval, stores job_id as upload_post_id on post

- posts table: added upload_post_id and upload_post_status columns (pending / completed / failed)

- org_platforms table added for future multi-platform config per org

- Webhook registered at cadence-mvp.vercel.app/api/webhooks/upload-post

- Platform mapping: Instagram / Facebook / TikTok / GBP → Upload-Post strings

- Text-only posts skip Instagram (not supported by Upload-Post text endpoint)

- Reauth email alerts owner automatically if social token expires

Pending (requires Euphoria action):

- Euphoria social accounts not yet connected — Brianna/Michelle need to click the JWT connect URL to link Instagram and Facebook via OAuth

- Once connected: approve flow will schedule posts live to Instagram and Facebook

Priorities 1–3  ✅ Complete

- Priority 1: Content Calendar UI — weekly calendar, 7-type color system, persistent legend bar

- Priority 2: Approval Workflow — full approval loop, post_reviews audit trail, email notifications

- Priority 3A: Notification System — staff/owner email on submit/approve/reject

- Priority 3B: Gap Alert System — daily 48hr alert (Tue–Sat 4PM UTC), Monday digest (12PM UTC)

- Priority 3C: Scheduled Post Edit Rules — edit returns post to pending_review automatically

- Priority 3D: Weekly Execution Score — office dashboard with X/6 score, pending approvals card, week at a glance

Open Items — Carry Forward

- Daisy: Last name unknown — update in Supabase when confirmed

- Practitioner emails and phone numbers: All currently blank — populate via dashboard Edit or SQL update

- Lake Wylie, SC: Second Euphoria location not yet added — defer until Barnegat validates

- Christine (Office Manager) and Ashley (Social Media) — add as staff users in Priority 5

- Staff vs. Owner UX permissions — design before building Priority 5

- Euphoria Instagram + Facebook OAuth connection — needed before live publishing tests

Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | bf895df — Priority 4 Upload-Post Integration (April 15, 2026) |
| Email Sender | noreply@notifications.cadencesocial.io |
| Cron Jobs | gap-alert (Tue-Sat 4PM UTC), weekly-digest (Mon 12PM UTC) |
| Publishing API | Upload-Post (MVP) — migrate to Ayrshare at 100 customers |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Stripe |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |

Full Build Queue

| Priority | Feature | Status |
| --- | --- | --- |
| 1 | Content Calendar UI | ✅ Complete |
| 2 | Approval Workflow | ✅ Complete |
| 3 | BEL — Notifications + Gap Alerts + Execution Score | ✅ Complete |
| 4 | Upload-Post Integration — Publish to Social | ✅ Complete |
| 5 | Role-Based Permissions — Owner vs. Staff | ⏳ Next Session |
| 6 | Smart Content Templates (15–20) | Not Started |
| 7 | Analytics Dashboard | Deferred |
| 8 | Stripe Billing | Deferred — Pre-launch |