Cadence MVP

Next Steps Dashboard — Updated April 15, 2026

| ✅ Database Live | ✅ Content Calendar Live | ✅ Approval Workflow Live |
| --- | --- | --- |
| ✅ BEL Priority 3 Live | ✅ Upload-Post Priority 4 Live | ✅ Role-Based Permissions Live |

⏳ Priority 6 — Smart Content Templates

# Priority 5 — Role-Based Permissions ✅ Complete

Committed across 08ae7e9, 9c3a18a, d50ee34. Three-role RBAC system with application-level enforcement and dev user-switcher for testing.

What shipped:

- user_role enum (owner, admin, staff) and user_orgs junction table with role + optional practitioner link

- get_user_role() RLS helper function (SECURITY DEFINER)

- Permission helpers in /lib/auth/permissions.ts — canApprove, canManageUsers, canManagePractitioners, canConnectSocial, etc.

- API route enforcement on posts, post_reviews, practitioners, services, org_platforms

- User management API: GET/POST/PATCH/DELETE /api/users with role validation

- Team page (/dashboard/users) — lists all org members with role badges and practitioner links

- Invite User modal with email + role + optional practitioner link

- HeaderBar with user name, colored role badge (purple=Owner, teal=Admin, amber=Staff), and dev user-switcher

- Owner/Admin publish directly; Staff always submits for review (“Submit for Review” vs “Publish”)

- Services/Practitioners/Vendors page hidden from Staff, guarded with canManagePractitioners()

- Pending Approvals card: “Review Now” button hidden for Staff, replaced with “Awaiting owner or admin review”

- Notification routing updated: gap alerts + Monday digest sent to Owner+Admin only (DB-driven recipients)

- Christine bootstrapped as Admin, Ashley bootstrapped as Staff for Euphoria

- Dev user-switcher for testing all three personas (dev-only, must be gated before production)

Architecture note:

Application-level RBAC with localStorage-based user_id and dev user-switcher. No Supabase Auth yet — schema is forward-compatible. When auth is added, user_orgs table and get_user_role() are already in place. The dev user-switcher MUST be hidden/removed before any external user accesses the app.

# Priorities 1–4 ✅ Complete

- Priority 1: Content Calendar UI — weekly calendar, 7-type color system, persistent legend bar

- Priority 2: Approval Workflow — full approval loop, post_reviews audit trail, email notifications

- Priority 3A: Notification System — staff/owner email on submit/approve/reject

- Priority 3B: Gap Alert System — daily 48hr alert (Tue–Sat 4PM UTC), Monday digest (12PM UTC)

- Priority 3C: Scheduled Post Edit Rules — edit returns post to pending_review automatically

- Priority 3D: Weekly Execution Score — office dashboard with X/6 score, pending approvals card, week at a glance

- Priority 4: Upload-Post Integration — JWT connect, webhook receiver, approve-to-publish flow

# Open Items — Carry Forward

- Daisy: Last name unknown — update in Supabase when confirmed

- Practitioner emails and phone numbers: All currently blank — populate via dashboard Edit or SQL update

- Lake Wylie, SC: Second Euphoria location not yet added — defer until Barnegat validates

- Euphoria Instagram + Facebook OAuth connection — needed before live publishing tests (Brianna/Michelle action)

- Dev user-switcher: Must be gated behind NODE_ENV or feature flag before any external user touches the app

- Supabase Auth integration: Required before real user logins. user_orgs schema is ready; need magic-link flow wired to Supabase Auth

Resolved this session:

- ✅ Christine (Office Manager) — added as Admin in user_orgs

- ✅ Ashley (Social Media) — added as Staff in user_orgs

- ✅ Staff vs. Owner UX permissions — designed and built (Owner/Admin/Staff matrix locked)

# Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | d50ee34 — Priority 5 Role-Based Permissions (April 15, 2026) |
| Email Sender | noreply@notifications.cadencesocial.io |
| Cron Jobs | gap-alert (Tue-Sat 4PM UTC), weekly-digest (Mon 12PM UTC) |
| Publishing API | Upload-Post (MVP) — migrate to Ayrshare at 100 customers |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Stripe |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |
| RBAC Model | Application-level, localStorage user_id, dev user-switcher (pre-auth) |

# Full Build Queue

| Priority | Feature | Status |
| --- | --- | --- |
| 1 | Content Calendar UI | ✅ Complete |
| 2 | Approval Workflow | ✅ Complete |
| 3 | BEL — Notifications + Gap Alerts + Execution Score | ✅ Complete |
| 4 | Upload-Post Integration — Publish to Social | ✅ Complete |
| 5 | Role-Based Permissions — Owner / Admin / Staff | ✅ Complete |
| 6 | Smart Content Templates (15–20) | ⏳ Next Session |
| 7 | Analytics Dashboard | Deferred |
| 8 | Stripe Billing | Deferred — Pre-launch |