Cadence MVP

Next Steps Dashboard  —  Updated April 18, 2026

| ✅ Database Live | ✅ Content Calendar Live | ✅ Approval Workflow Live |
| --- | --- | --- |

| ✅ BEL Priority 3 Live | ✅ Upload-Post Priority 4 Live | ✅ Role-Based Permissions Live |
| --- | --- | --- |

✅ Smart Content Templates + Event Engine + Trend Inbox Live

⏳ Priority 7 — Analytics Dashboard

# Priority 6 — Smart Content Templates  ✅ Complete

Committed at f897606 (April 18, 2026). AI-powered post creation system with branching questionnaire, event campaign engine, and trend inbox — all live and tested with Euphoria data.

| Feature | What Shipped |
| --- | --- |
| AI Post Wizard | 4-step branching questionnaire: Platform/Format → Post Type → Branch Details → Tone. Opens from Generate with AI button in post creation modal. |
| 8 Post Types | Educational, Promotional, Before & After, Practitioner Spotlight, Service Feature, Seasonal, Event, Trend/Viral — each with unique branch questions |
| Supabase-Powered Dropdowns | Service and practitioner fields pull live from Euphoria database — 130 services and 12 practitioners available in wizard |
| AI Content Generation | Anthropic API (claude-sonnet-4-5) generates caption, hashtags, teleprompter script (Reels/Stories), media guidance, and urgency note (Trend posts) |
| Generated Post Review | Editable review screen before populating post form — staff can edit caption and hashtags before submitting |
| Event Campaign Engine | Date-aware campaign scaffold from T-14 days to post-event. Staff reviews and approves each post individually before scheduling. |
| Trend Inbox | Team submission queue on Office Dashboard. Any user submits a URL or note. Owner/Admin reviews and approves to create post or passes. |
| Success Notifications | Green toast confirmation after single post save and campaign scheduling |
| Scrollable Modals | Post creation modal and post detail modal now scroll on small screens (13-14 inch MacBooks) |
| Event in POST_TYPES | Event added to manual post type dropdown in addition to AI wizard |

## Key Product Decisions Locked This Session

- No Canva integration — external tools break execution workflow and create drop-off points

- No AI-generated images for patients — FTC/HIPAA compliance risk in medical aesthetics; teleprompter scripts ship instead

- No live trend data API yet — Euphoria discovers trends organically; Trend Inbox solves the execution gap, not the discovery gap

- Post Builder (before/after composer with transitions) scoped to P10 as premium tier feature ($400-600/mo)

- Stock photo suggestions scoped to P9 — completes the post without requiring Canva

# Priorities 1–5  ✅ Complete

- Priority 1: Content Calendar UI — weekly calendar, 7-type color system, persistent legend bar

- Priority 2: Approval Workflow — full approval loop, post_reviews audit trail, email notifications

- Priority 3A: Notification System — staff/owner email on submit/approve/reject

- Priority 3B: Gap Alert System — daily 48hr alert (Tue-Sat 4PM UTC), Monday digest (12PM UTC)

- Priority 3C: Scheduled Post Edit Rules — edit returns post to pending_review automatically

- Priority 3D: Weekly Execution Score — office dashboard with X/6 score, pending approvals, week at a glance

- Priority 4: Upload-Post Integration — JWT connect, webhook receiver, approve-to-publish flow

- Priority 5: Role-Based Permissions — Owner/Admin/Staff RBAC, Team page, Christine + Ashley bootstrapped

# Forward Roadmap

| Phase | Feature | Notes |
| --- | --- | --- |
| P7 — Next | Analytics Dashboard | Post performance, engagement trends, top-performing content types |
| P8 | Stripe Billing | Pre-launch — required before external users |
| P9 | Stock Photo Suggestions | Unsplash/Pexels integration in GeneratedPostReview — completes the post without requiring Canva |
| P10 | Post Builder — Before/After Composer | Photo upload + transition effects + text overlay + MP4 export. Premium tier feature ($400-600/mo). Requires AWS S3. |
| Phase 2 | Trend Data API | Exploding Topics API filtered to beauty/wellness — surfaces top 5 weekly trends inside Trend/Viral wizard |
| Phase 3 | AI Video Generation | Deferred — compliance risk in medical aesthetics. AI teleprompter scripts ship instead (already live). |
| Phase 3 | Supabase Auth | Magic-link login flow. user_orgs schema already ready. Required before public launch. |
| Phase 4 | Second Location — Lake Wylie SC | Defer until Barnegat validates core product |

# Open Items — Carry Forward

| Item | Owner | Status |
| --- | --- | --- |
| ANTHROPIC_API_KEY in Vercel | Kevin | Add to Vercel env vars + redeploy — required for production AI generation |
| Dev user-switcher gate | Kevin (code) | Must be hidden before any external user accesses app |
| Euphoria Instagram + Facebook OAuth | Brianna / Michelle | Required before live publishing tests |
| Supabase Auth integration | Future session | Magic-link flow — user_orgs schema already ready |
| Daisy last name | Kevin / Brianna | Update in Supabase when confirmed |
| Practitioner emails + phones blank | Kevin / Brianna | Populate via dashboard Edit or SQL |
| Lake Wylie SC | Kevin | Defer until Barnegat validates |
| Git author identity | Kevin | Run: git config --global user.name and user.email |

# Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | f897606 — Priority 6 Smart Content Templates (April 18, 2026) |
| Email Sender | noreply@notifications.cadencesocial.io |
| Cron Jobs | gap-alert (Tue-Sat 4PM UTC), weekly-digest (Mon 12PM UTC) |
| Publishing API | Upload-Post (MVP) — migrate to Ayrshare at 100 customers |
| AI Model | claude-sonnet-4-5 via Anthropic API |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Anthropic + Stripe |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |
| RBAC Model | Application-level, localStorage user_id, dev user-switcher (must gate before prod) |

# Full Build Queue

| Priority | Feature | Status |
| --- | --- | --- |
| 1 | Content Calendar UI | ✅ Complete |
| 2 | Approval Workflow | ✅ Complete |
| 3 | BEL — Notifications + Gap Alerts + Execution Score | ✅ Complete |
| 4 | Upload-Post Integration — Publish to Social | ✅ Complete |
| 5 | Role-Based Permissions — Owner / Admin / Staff | ✅ Complete |
| 6 | Smart Content Templates + Event Engine + Trend Inbox | ✅ Complete |
| 7 | Analytics Dashboard | ⏳ Next Session |
| 8 | Stripe Billing | Deferred — Pre-launch |