Cadence MVP  |  Next Steps Dashboard  |  April 29, 2026

PostWizard Refactor — 8 → 6 Buttons

Layer A code work begins  |  Schema is ready  |  ~12 hours estimated

| ✅ All 7 Migrations Live | ✅ Schema Ready for Wizard | ⏳ PostWizard Refactor Next |
| --- | --- | --- |

# Session Goal

Refactor the PostWizard from 8 post-type buttons to 6, with sub-branching specifications per the locked Layer A spec. The schema is now ready (commit 55bf82d) — every product, service, junction row, and practitioner record needed by the new wizard is queryable.

This session does NOT touch Layer B branded templates. That comes after.

# Acceptance Criteria

This session is done when ALL of the following are true:

- PostWizard renders exactly 6 top-level buttons (Educational, Before & After, Spotlight, Promo/Event/Seasonal, Book Now, Trend/Viral).

- Each button routes to its sub-question correctly.

- All branch dropdowns query the correct database tables (products, services, practitioners, seasonal_moments).

- Generating one test post per branch produces sensible AI output via the existing /api/generate-post endpoint.

- Existing AI generation tests are updated to match the new branch structure.

- No regressions in calendar, approval workflow, BEL alerts, or Upload-Post integration.

- Code committed and pushed to GitHub on a single feat(wizard) commit.

# Files to Create or Modify

| File | Action | Purpose |
| --- | --- | --- |
| src/components/PostWizard/index.tsx | Refactor | Top-level button restructure, 8 → 6 |
| src/components/PostWizard/branches/EducationalBranch.tsx | NEW | Product/Service sub-branching with junction-aware chip lists |
| src/components/PostWizard/branches/BeforeAfterBranch.tsx | NEW | Photo/Video sub-branching with shared question structure |
| src/components/PostWizard/branches/SpotlightBranch.tsx | NEW | Practitioner/Testimonial sub-branching |
| src/components/PostWizard/branches/PromoEventSeasonalBranch.tsx | NEW | Three flavors (Promo/Event/Seasonal), Seasonal includes two-tier dropdown |
| src/components/PostWizard/branches/BookNowBranch.tsx | NEW | Specific practitioner / Team-role / Whole practice sub-branching |
| src/components/PostWizard/branches/TrendViralBranch.tsx | Refactor | Existing branch, ensure passthrough behavior remains correct after restructure |
| src/lib/seasonal-moments.ts | NEW | resolveMoment() helper + sortMomentsByNextOccurrence(). Pure functions, fully tested. |
| src/app/api/generate-post/route.ts | Refactor | Update prompt builder to handle new branch shapes |
| tests/wizard/* | Update | Test fixtures for the new branch structure |

# Build Order

Recommended sequence. Each step builds on the previous. Stop and commit after Step 5 (mid-session checkpoint) to keep history clean.

| # | Work | Est. time |
| --- | --- | --- |
| 1 | Write src/lib/seasonal-moments.ts helper + Vitest unit tests. Pure logic, no DB. Easy first win. | 1 hour |
| 2 | Refactor src/components/PostWizard/index.tsx top-level: 8 → 6 buttons, route to placeholder branch components. | 1 hour |
| 3 | Build EducationalBranch.tsx with product/service sub-branching. Wire to products and services queries. End-to-end test: generate one Educational Product post. | 2 hours |
| 4 | Build BeforeAfterBranch.tsx with photo/video sub-branching. Reuse existing image upload component. | 1.5 hours |
| 5 | Build SpotlightBranch.tsx. Test both practitioner and testimonial paths. COMMIT here as mid-session checkpoint. | 1 hour |
| 6 | Build PromoEventSeasonalBranch.tsx. Three flavors. Seasonal sub-branch uses the seasonal_moments helper from Step 1. | 2 hours |
| 7 | Build BookNowBranch.tsx. Three sub-paths (specific/team-role/practice). Eligible-services filter respects practitioner_services + can_inject_aesthetic + can_inject_medical. | 2 hours |
| 8 | Refactor TrendViralBranch.tsx. Confirm Trend Inbox pre-population still works. | 30 min |
| 9 | Refactor /api/generate-post/route.ts prompt builder per new branch shapes. | 1.5 hours |
| 10 | Update test fixtures + run full test suite. Fix anything that broke. | 1 hour |
| 11 | End-to-end smoke test: generate one post per branch. Manual verification. | 30 min |
| 12 | Final commit + push. | 15 min |

Total: ~14 hours. Slightly higher than spec estimate (was 12) because Step 1 (helper + tests) was not in the original count. Two full sessions or three half-sessions.

# Open Questions to Resolve Before Coding Starts

None blocking. The schema is locked, the wizard structure is locked, and every branch's question shape is documented in the Layer A Refactor spec. The only deferred items are Brianna-required data confirmations (filler list, biostimulator list, PDO brand, Daisy's last name) — none of which prevent the wizard refactor from shipping.

# Process Improvements From Last Session

- File deliverable format. Migration and code files will ship as 'cat << EOF > path/to/file.ts' shell commands paste-ready for Cursor's terminal. One paste creates the file in the correct location with full contents. No more empty-file mistakes from manual IDE copy-paste.

- Path verification before file creation. Each file deliverable will start with 'cd ~/Desktop/RecurSocial/cadence-mvp && pwd' so you can confirm the working directory before any file is written.

- Mid-session commits. After Step 5 (Spotlight branch complete), commit and push. Reduces blast radius if anything goes wrong in Steps 6-12.

- Test fixtures updated alongside refactor, not after. Avoid the 'all tests broken' panic at end of session.

# Risks and Watchouts

- Existing posts may reference old branch names. Audit posts.post_type column before refactor. If existing rows use post types that are being consolidated (e.g., separate 'Promo' and 'Event' types becoming one 'Promo / Event / Seasonal'), need a data migration to remap. Check before changing wizard logic.

- Schedule My Week endpoint generates posts via the wizard's underlying logic. Confirm /api/schedule-week still produces valid posts after refactor. May need updates to its post-type generation logic.

- AI prompt regression risk. The current 8-button generation prompts have been tuned over weeks. New branch shapes need their own prompt tuning. Plan to A/B compare a few outputs against current production examples to avoid quality drop.

- Wizard state management changes. Sub-branching adds nested state. Confirm React state shape decisions before writing 6 branch components — easier to fix the pattern in EducationalBranch than to refactor across all six.

# What This Session Does NOT Do

- Layer B branded template implementation.

- Render engine setup (@vercel/og + Remotion).

- Monthly Theme system.

- Brand Kit editor (color picker, logo upload).

- May 1 chrome repaint.

- Practitioners role cleanup Part B (drop legacy column, rename role_v2 → role).

- Marketing claims data backfill (manufacturer research is a separate Kevin task).

# Open Items Carrying Forward

| Item | Owner | Notes |
| --- | --- | --- |
| Daisy's actual last name | Kevin → Brianna | Currently 'LastName' placeholder. Update via SQL when known. |
| Filler product list at Euphoria | Kevin → Brianna | Restylane is the only HA filler in DB. |
| Biostimulator product list | Kevin → Brianna | Radiesse is the only one in DB. |
| PDO thread brand | Kevin → Brianna | PDO services have no product link. |
| Marketing claims metadata research | Kevin | ~2 hours of manufacturer guideline research. |
| Hormone visit appointment_type review | Brianna during pilot | Initial Hormone Therapy may reclassify as consultation. |
| OAuth connection — Brianna and Michelle availability | Kevin | Required before Schedule My Week can publish. |
| Verify Euphoria brand hex values at desktop | Kevin | DevTools color-picker check. |
| May 1 chrome repaint session | Kevin | Own session, hard date. |

# Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | 55bf82d — Layer A schema migrations (April 28, 2026) |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Migrations Folder | /supabase/migrations/ (at repo root) |
| AI Model | claude-sonnet-4-5 via Anthropic API |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Anthropic + Stripe |