Cadence MVP — PostWizard Refactor

Spec Update v2 — Library-Aware Behavior

April 30, 2026  |  Builds on April 29 spec + April 29 Practice Subtype Addendum

| ✅ Sprint 0 Complete | ✅ Library + Compliance Live | ⏳ Sprint 1 Build |
| --- | --- | --- |

# Why This Update Exists

The April 29 PostWizard refactor spec was written when Cadence's data model was tenant-only — services and products were per-org, with no shared library concept. Sprint 0 (April 30) shipped the Service Library architecture: 142 global services, 67 global products, 17 compliance rules, all inheritable through database joins.

The wizard refactor's shape (8 → 6 buttons with sub-branching) does not change. But what each branch queries and what it shows the user does change. This update patches in the library-aware behaviors. Read this alongside the original April 29 spec — it does not replace, it amends.

# What's Different Now

Three things changed at the data layer that affect wizard behavior:

- services and products tables now have service_library_id and product_library_id columns. Most rows reference a library entry; a small number have is_custom = TRUE.

- Library entries are global — Euphoria's services and a future customer's services both reference the same SVC_TOX_001 (Botox Treatment). Content templates can be authored once at the library level and inherited by every tenant.

- Compliance rules attach to library entries, not tenant rows. Pulling rules for a Botox post happens via JOIN through service_library → product_library → compliance_rules. The wizard surfaces these rules to the user as guardrails before generation.

# Updated Build Order

The original 12-step build order from April 29 stands. This update adds 3 new steps (now 15 total) and modifies 2 existing steps. Net additional time: ~2 hours.

| # | Work | Est. Time |
| --- | --- | --- |
| 0a (NEW) | Build src/lib/library-queries.ts. Helper functions: getServicesForOrg(orgId), getProductsForOrg(orgId), getLibraryServiceById(libId), getComplianceRulesForLibraryService(libId). Pure DB queries, fully tested. This is the data layer the wizard branches will consume. | 1 hour |
| 1 | Write src/lib/seasonal-moments.ts helper + Vitest unit tests. (Original Step 1 — unchanged.) | 1 hour |
| 2 | Refactor src/components/PostWizard/index.tsx top-level: 8 → 6 buttons. (Original Step 2 — unchanged.) | 1 hour |
| 3 (MODIFIED) | Build EducationalBranch.tsx with Product/Service/Practice sub-branching. Service dropdown queries library-joined services (shows library name when mapped, custom name when is_custom). Practice subtype gates on org_brand_settings.practice_story (disabled when sparse). | 2.5 hours |
| 4 | Build BeforeAfterBranch.tsx with photo/video sub-branching. (Original Step 4 — unchanged.) | 1.5 hours |
| 5 | Build SpotlightBranch.tsx. (Original Step 5 — unchanged.) COMMIT here as mid-session checkpoint. | 1 hour |
| 6 | Build PromoEventSeasonalBranch.tsx. (Original Step 6 — unchanged.) | 2 hours |
| 7 (MODIFIED) | Build BookNowBranch.tsx. Eligible-services filter now joins service_library to filter by library category (Neurotoxins, Fillers, etc.) AND by practitioner capability flags. Library-linked services render with library category chips for visual differentiation. | 2 hours |
| 8 | Refactor TrendViralBranch.tsx. (Original Step 8 — unchanged.) | 30 min |
| 9 (MODIFIED) | Refactor /api/generate-post/route.ts. The prompt builder MUST now query compliance_rules for the post's library entry and inject them as guardrails into the prompt. Example: a Botox post's prompt receives CMP_001/CMP_002/CMP_003 as 'must comply with' instructions. | 2 hours |
| 9a (NEW) | Add visible compliance hints to the wizard's preview step. Before the user clicks Generate, show a small panel: "This post will follow [N] compliance rules: [boxed warning, trademark formatting, off-label restrictions]." This is the moat made visible to the user. | 45 min |
| 10 | Update test fixtures. (Original Step 10 — unchanged.) | 1 hour |
| 11 | End-to-end smoke test: generate one post per branch. (Original Step 11 — unchanged.) | 30 min |
| 11a (NEW) | Compliance smoke test: generate a Botox post and verify the prompt logged to /api/generate-post received CMP_001/CMP_002/CMP_003. Generate a Sculptra post and verify CMP_008 was inherited. Generate a custom service post (Salty Mermaid Facial) and verify NO rules are inherited (correct fallback behavior). | 30 min |
| 12 | Final commit + push. (Original Step 12 — unchanged.) | 15 min |

Total: ~16 hours. Original was ~14. The 2 extra hours are the library helper, the visible compliance hints, and the compliance smoke test. Worth it — these are the things that make the wizard demonstrate the moat.

# Library Helper Functions (Step 0a)

Create src/lib/library-queries.ts with these four functions. They become the single source for any wizard branch that needs library-joined data. Build them first; every other step depends on them.

// src/lib/library-queries.ts

export async function getServicesForOrg(orgId: string) {

// Returns services with library JOIN. Each service has either a

// libraryEntry object or is_custom = true with custom name preserved.

return supabase

.from('services')

.select(`

id, name, category, appointment_type, is_custom,

service_library_id,

library:service_library!service_library_id (

id, name, default_duration_min, linked_product_cat, notes,

category:service_categories!category_id (id, name)

)

`)

.eq('org_id', orgId)

.eq('is_active', true);

}

export async function getProductsForOrg(orgId: string) {

// Returns products with library JOIN, including compliance metadata.

return supabase

.from('products')

.select(`

id, name, category, is_custom,

product_library_id,

library:product_library!product_library_id (

id, manufacturer, brand_family, product_name,

sub_category, fda_indication, has_boxed_warning,

trademark_notation

)

`)

.eq('org_id', orgId)

.eq('is_active', true);

}

export async function getComplianceRulesForLibraryService(libServiceId: string) {

// Looks up the linked_product_cat on the library service, then returns

// all compliance_rules whose applies_to matches that category.

// For custom services (libServiceId is null), returns [].

if (!libServiceId) return [];

// Implementation details in step 0a — uses the linked_product_cat field

// from service_library to find matching compliance_rules.applies_to entries.

}

# EducationalBranch — What Changed

The original spec had this branch routing Educational → Product or Service. The April 29 addendum added Practice as a third subtype. This update specifies the data behavior:

- Service dropdown shows the org's services. For library-linked services, display the library name (e.g., 'Botox Treatment') with a small library-icon next to it. For custom services (is_custom = TRUE), display the custom name with a 'Custom' chip.

- Selecting a service triggers a compliance preview pane that lists the rules the post will inherit. Pulled via getComplianceRulesForLibraryService(svc.service_library_id). For custom services, the pane shows 'No automatic compliance rules — review manually.'

- Practice subtype gates on org_brand_settings.practice_story. If JSONB has fewer than 3 populated fields, button is disabled with tooltip linking to /settings/brand-kit. (This was already in the April 29 addendum — restating for completeness.)

- Product dropdown for Educational > Product follows same pattern as service. Library-linked products show the trademark_notation in the dropdown (e.g., 'BOTOX® (onabotulinumtoxinA)' rather than just 'Botox').

# BookNowBranch — What Changed

The original spec said 'Eligible-services filter respects practitioner_services + can_inject_aesthetic + can_inject_medical.' This is now amended to also respect library category metadata:

- Filter chain: practitioner_services join → can_inject filters → JOIN service_library on services.service_library_id → filter by service_library.category_id when relevant.

- If a practitioner is Aesthetician (no injection rights), the eligible-services list excludes any service whose library category is Neurotoxins or Fillers (regardless of what's in services row).

- Library category chips render in the eligible-services list for fast scannability. Owner sees 'Lexy is available for: Facials (3), Microneedling (2), Body Contouring (1)' rather than a flat unstructured list.

# /api/generate-post — The Compliance Injection

This is the most strategically important change in Sprint 1. The prompt builder must inject compliance rules into the prompt as 'must comply with' instructions before generation runs.

## Required prompt structure

// Pseudo-code — actual prompt is longer

const prompt = `

Generate a social media caption for the following post.

POST DETAILS:

Type: ${postType}

Service: ${service.library?.name || service.name}

Product: ${product.library?.trademark_notation || product.name}

BRAND VOICE:

${practiceVoiceGuide}

COMPLIANCE RULES — THE CAPTION MUST FOLLOW ALL OF THESE:

${complianceRules.map(r => `- ${r.required_behavior}`).join('\n')}

DO NOT generate a caption that violates any compliance rule above.

If the requested content cannot be generated within the rules,

explain why and suggest a compliant alternative.

`;

## Why this matters

Without compliance injection, a Botox post might generate "Botox is completely safe and risk-free" — which violates CMP_001's boxed warning requirement. With injection, the model receives 'Cannot claim safe or risk-free' as a hard constraint and avoids that phrasing automatically. The compliance work then becomes invisible to the user but enforced at the generation layer.

This is BEL Phase 0 — generation-time enforcement. BEL Phase 1 (Sprint 4) adds publish-time enforcement (the second guardrail). Both are needed for full coverage.

# Acceptance Criteria — Updated

Append to the existing acceptance criteria:

- src/lib/library-queries.ts exists with all 4 helper functions, fully unit-tested.

- EducationalBranch.tsx renders library-aware service and product dropdowns. Library entries display library names; custom entries display 'Custom' chip.

- BookNowBranch.tsx eligible-services filter respects library categories AND capability flags.

- /api/generate-post injects compliance rules into the prompt for any post linked to a library service or product.

- Wizard preview pane displays compliance rules visibly to the user before they click Generate.

- Smoke test: Botox post prompt logged to /api/generate-post contains CMP_001/CMP_002/CMP_003 in the system message.

- Smoke test: Custom service post (Salty Mermaid Facial) generates with NO compliance rules injected (correct fallback).

# Risks Specific to Library-Aware Wizard

- Joining tenant tables to library tables on every wizard interaction adds query overhead. Mitigation: cache library data in client state on wizard mount; refresh on session change. Library data changes infrequently.

- Library data drift between dev and production. Mitigation: any library schema or seed changes must be added as a migration in supabase/migrations/ — never edited in production directly.

- Compliance rules might be mismatched if applies_to LIKE matching is brittle. Known issue from Sprint 0 — flagged for future improvement (structured matching via product_class enum). Acceptable for v1.

- Generation prompt with compliance injection is longer. Token costs increase ~10-15% per post. Mitigation: monitor token usage in production; if it becomes meaningful, summarize rules into shorter directives.

# Pre-Sprint-1 Homework

Before sitting down to code, complete:

- Promote 8 Sprint 0 SQL files into supabase/migrations/ (the preflight 1 task — separate document).

- Read this update alongside the April 29 PostWizard Refactor spec + April 29 Practice Subtype addendum. Three documents form the complete Sprint 1 spec.

- Confirm OAuth / availability for Brianna and Michelle (open item carrying forward — required for Schedule My Week to publish but not blocking the wizard refactor itself).

- Block 6-8 hours of focused time. Sprint 1 is not a half-day session.

# Key Technical Facts

| Live App URL | cadence-mvp.vercel.app |
| --- | --- |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Migrations Folder | /supabase/migrations/ |
| Current commit on main (target) | After Sprint 0 SQL promotion (preflight 1) |
| Test framework | Vitest |
| Component framework | React + Next.js App Router |
| AI model | claude-sonnet-4-5 via Anthropic API |
| Estimated session time | ~16 hours total (was 14 in original spec, +2 for library-aware additions) |

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app