Cadence MVP

Next Steps Dashboard  —  April 12, 2026 Final

| ✅ Database Live | ✅ Dashboard Live | ✅ Content Calendar Live |
| --- | --- | --- |

Full Session Summary — April 12, 2026

Two build phases completed in this session: (1) Content Calendar UI build, and (2) UI redesign + polish. All changes committed to main on RecurSocial/cadence-mvp.

Phase A — Content Calendar UI (Commits 169491d)

| ✅ | Weekly 7-day calendar grid with Prev / Today / Next navigation |
| --- | --- |
| ✅ | Posts table connected to Supabase — reads and writes live data |
| ✅ | Create Draft modal — caption, hashtags, post type, scheduled time, platforms |
| ✅ | Post Type dropdown with 7 types — smart time defaults by post type |
| ✅ | Time picker as 3 dropdowns (Hour 1-12, Minute 00/15/30/45, AM/PM) — default 11:00 AM |
| ✅ | Save as Draft writes to Supabase — calendar refreshes instantly |
| ✅ | post_type column added to posts table in Supabase |

Phase B — UI Redesign + Polish

| ✅ | Full UI redesign — dark sidebar (#1E293B), off-white background (#F8F9FB), indigo accent (#4F46E5), Inter font |
| --- | --- |
| ✅ | Left sidebar navigation with Office Dashboard and Content Calendar links |
| ✅ | Org name fixed to Euphoria Esthetics & Wellness in sidebar footer |
| ✅ | Import Sample Data button removed from dashboard header |
| ✅ | Post type color coding on calendar cards — subtle tint background + colored badge per type |
| ✅ | Weekly summary bar — total posts + breakdown by type with color-coded counts |
| ✅ | Post Detail modal — click any post to view, edit, or delete |
| ✅ | PUT /api/posts/[id] and DELETE /api/posts/[id] API routes added |
| ✅ | Clicking day header (e.g. Wed 15) opens Create Draft modal for that date |
| ✅ | Behind Scenes badge display fix — no overflow on calendar cards |

Post Type System — Live

| Post Type | Default Time | Card Background | Badge Color |
| --- | --- | --- | --- |
| Educational | 11:00 AM | #EEF2FF | #4F46E5 (Indigo) |
| Promotional | 12:00 PM | #FFFBEB | #D97706 (Amber) |
| Before/After | 6:00 PM | #ECFDF5 | #059669 (Emerald) |
| Behind the Scenes | 9:00 AM | #F0F9FF | #0284C7 (Sky) |
| Trending/Viral | 9:00 AM | #FFF1F2 | #E11D48 (Rose) |
| Testimonial | 11:00 AM | #F5F3FF | #7C3AED (Violet) |
| Seasonal | 11:00 AM | #FFF7ED | #EA580C (Orange) |

Note: Calendar card badge displays 'Behind Scenes' (shortened) but full label 'Behind the Scenes' is stored in database and shown in all modals and dropdowns.

Live Database State — Supabase Production

| Table | Records | Notes |
| --- | --- | --- |
| organizations | 1 | Euphoria Esthetics & Wellness |
| practitioners | 12 | 6 Nurses, 2 PAs, 3 Aestheticians, 1 Masseuse |
| services | 130 | 19 categories, all prices and durations loaded |
| practitioner_certifications | 674 | Full practitioner-to-service matrix |
| posts | Live | post_type column active — test posts present, clean before Euphoria onboarding |
| post_reviews | 0 | Populated in Priority 2 |
| locations | 0 | Lake Wylie pending |

Open Items — Carry Forward

•  Clean up test posts in Supabase before Euphoria starts using the calendar

•  Daisy: Last name unknown — update in Supabase when confirmed

•  Practitioner emails and phone numbers: All blank — populate via dashboard Edit or SQL

•  Lake Wylie, SC: Second location not yet added — defer until Barnegat validates

•  Upload Excel button: Workflow not yet built — defer to Phase 1 Week 7-8

•  Collapsible sidebar: Good UX feature — deferred to after Approval Workflow

•  Upload-Post account: Connect Euphoria's live social accounts — needed for Priority 4

Next Session — Priority 2: Approval Workflow

The calendar is live and polished. Priority 2 transforms Cadence from a draft creation tool into a real business workflow with owner control.

What Gets Built

•  Submit for Review button on draft posts — status changes to 'pending_review'

•  Owner email notification triggered on submission

•  Approval queue UI — owner sees all pending posts in one view

•  Approve action → status = 'scheduled' (Upload-Post call deferred to Priority 4)

•  Reject with notes → status = 'rejected', staff notified

•  post_reviews table populated with full audit trail

Scope Boundary

•  No Upload-Post API call on approve yet — Priority 4

•  No BEL cron jobs — Priority 3

•  Approval is entirely within Cadence — no external dependencies

Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | Fix Behind Scenes badge overflow, post detail modal, UI polish |
| Local Repo | ~/cadence-mvp (Kevin's MacBook) |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |
| Node Version | v24.14.1 |
| Tech Stack | Next.js + Supabase + Vercel + Upload-Post + Stripe |

Full Build Queue

| Priority | Feature | Target | Status |
| --- | --- | --- | --- |
| 1 | Content Calendar UI + UI Redesign | Week 5-6 | ✅ Complete |
| 2 | Approval Workflow | Week 6 | ⏳ Next Session |
| 3 | BEL — Behavior Enforcement Layer | Week 7 | Not Started |
| 4 | Upload-Post Integration | Week 7-8 | Not Started |
| 5 | Smart Content Templates (15-20) | Phase 1 | Not Started |
| 6 | Analytics Dashboard | Phase 2 | Deferred |
| 7 | Stripe Billing | Pre-launch | Deferred |