Cadence MVP

Next Steps Dashboard

Last Updated: April 11, 2026  |  RecurSocial LLC

| ✅ Database Live | ✅ Dashboard Live | 🔲 Content Calendar |
| --- | --- | --- |

## Session Summary — April 11, 2026

| ✅ | Diagnosed root cause: Supabase schema was never migrated (not an RLS issue) | Complete |
| --- | --- | --- |
| ✅ | Created and ran cadence_schema.sql — all 12 tables now exist in production Supabase | Complete |
| ✅ | Generated euphoria_import_v3.sql using correct UUID types matching actual schema | Complete |
| ✅ | Imported 130 services, 12 practitioners, 674 certifications — all live in Supabase | Complete |
| ✅ | Fixed dashboard org ID from hardcoded 'test-org-1' to real Euphoria UUID | Complete |
| ✅ | Corrected practitioner role values to match dashboard UI expectations (Nurse/PA/Aesthetician/Masseuse) | Complete |
| ✅ | Dashboard now shows: 130 services, 12 practitioners by category, live from Supabase | Complete |

## Live Database State (Supabase Production)

| Table | Records | Notes |
| --- | --- | --- |
| organizations | 1 | Euphoria Esthetics & Wellness |
| practitioners | 12 | 6 Nurses, 2 PAs, 3 Aestheticians, 1 Masseuse |
| services | 130 | 19 categories, all prices and durations loaded |
| practitioner_certifications | 674 | Full service-to-practitioner matrix loaded |
| locations | 0 | Table exists, not yet used (no location column in schema) |
| vendors | 0 | Table exists, ready for vendor data entry |
| posts / post_reviews | 0 | Tables created, content build phase not started |

## Open Items — Clean Up Before Next Session

- Daisy: Last name unknown — update in Supabase when confirmed

- Jordan Land: Role = PA ✅, but also performs Aesthetician procedures — certification matrix correctly captures this

- Practitioner emails and phone numbers: All currently blank — populate via dashboard Edit function or SQL update

- Lake Wylie, SC location: Second Euphoria location not yet added to database

## Next Build Phase — Content Calendar & BEL

Priority 1: Content Calendar UI (Weeks 5–6)

- Build the weekly calendar view — show 7 days with post slots

- Connect to posts table in Supabase

- Staff can create a draft post for any day

- Draft shows in calendar with status badge: Draft / Pending / Scheduled / Published

Priority 2: Approval Workflow (Week 6)

- Staff creates draft → status = 'draft'

- Staff submits for review → status = 'pending_review', owner notified

- Owner approves → status = 'scheduled', Upload-Post API called

- Owner rejects → status = 'rejected', staff notified with notes

Priority 3: BEL — Behavior Enforcement Layer (Week 7)

- Weekly initialization job: Monday 12AM — create weekly_metrics row

- Missed post detection: 11:59PM daily — flag uncommitted post days

- Streak tracking: Update streaks table on Sunday closeout

- Alert panel: Surface missed posts and consistency warnings in dashboard

Priority 4: Upload-Post Integration (Week 7–8)

- Connect Euphoria's Instagram, Facebook, TikTok, GBP to Upload-Post account

- Build the API call: approved post → Upload-Post → scheduled on platform

- Store upload_post_id on post record for status sync

## Key Technical Facts for Next Session

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Local Repo Path | ~/cadence-mvp (on Kevin's MacBook) |
| Tech Stack | Next.js + Supabase + Vercel + Upload-Post + Stripe |
| Schema file | cadence_schema.sql (in project outputs) |
| Import file | euphoria_import_v3.sql (in project outputs) |

## Not Started — Deferred to Later Phases

- Smart content templates (15–20 per vertical) — Phase 1 Week 5–6

- Analytics dashboard — Phase 2

- Practitioner personal brand accounts — Phase 2

- Lake Wylie location onboarding — after Barnegat validates

- Billing / Stripe integration — before public launch

- Competitor analysis features — Phase 3+

- Vendor marketplace — long-term monetization

- Inventory tracking — separate product, post-Cadence launch