CADENCE MVP

Next Steps

Sprint 1 Kickoff — May 1, 2026

PostWizard 8→6 Refactor — Library-Aware Build

| ⏳ Sprint 1 Day 1 | 📋 Three Specs Loaded | 🎯 ~16 Hours Estimated |
| --- | --- | --- |

# Read this first

This document is the kickoff plan for tomorrow morning. The complete Sprint 1 spec is spread across three documents — read them in this order before opening the editor:

- Cadence_NextSteps_April29_2026_PostWizardRefactor.docx — Original 12-step build order. Wizard structure, branch components, file changes.

- Cadence_NextSteps_April29_2026_PostWizardRefactor_Addendum.docx — Practice subtype addition. New third option under Educational.

- Cadence_NextSteps_April30_2026_PostWizardRefactor_v2_Update.docx — Library-aware behavior. Adds 3 new build steps for compliance inheritance integration.

Total reading time: ~20 minutes. Do this with coffee, before opening Cursor.

# Pre-build checklist

Run these before starting Step 0a. Each is fast, none should fail. Stop and tell Claude if any does.

| # | Action | Verification |
| --- | --- | --- |
| 1 | Open Cursor in repo. Confirm directory. | cd ~/Desktop/RecurSocial/cadence-mvp && pwd → /Users/kevinwilson/Desktop/RecurSocial/cadence-mvp |
| 2 | Confirm last commit is Sprint 0 | git log -1 --oneline → 5e1ec24 feat(library): Sprint 0... |
| 3 | Pull any remote changes | git pull origin main → "Already up to date" |
| 4 | Discard the broken test file mod | git checkout -- tests/seasonal-moments.test.ts && git status → "working tree clean" |
| 5 | Send Brianna the confirmation message (drafted in chat) | Save reply when it comes back. Paper trail for the 5 items. |
| 6 | Draft Euphoria's practice_story seed data | ~20 min of writing. founder_story / differentiators / team_culture / philosophy / safety_credentials. See guidance below. |
| 7 | Verify package dependencies are installed | npm install (silent if no changes; installs vitest etc. if needed) |
| 8 | Run existing test suite as a baseline | npm test → all should pass before refactor begins |

Total checklist time: ~30-45 minutes. Sprint 1 build starts after.

# Practice story drafting guidance

This is the seed data for Euphoria's Practice subtype posts (Educational > Practice). The wizard's Practice button is gated on org_brand_settings.practice_story having 3+ populated fields. Without seed data, the button stays disabled and the subtype can't be tested during Sprint 1 build.

Draft 3-5 fields tomorrow morning before opening the editor. Keep each field short (2-3 sentences for prose, 3-5 items for arrays):

| Field | What to write |
| --- | --- |
| founder_story | Why Euphoria exists. What was missing in the local market that the practice was built to provide. 2-3 sentences. Brianna and Michelle's perspective, not corporate. |
| differentiators | 3-5 specific things Euphoria does that a chain medspa doesn't. Avoid generic warmth ("we care about our patients"). Be specific ("NPs do every consultation," "we don't upsell during treatments," etc.). |
| team_culture | 3-5 culture points that are real to the team. How decisions get made, what the work environment is like, what the team values. Real, not aspirational. |
| philosophy | Treatment philosophy in 1-2 sentences. "Less is more," "natural results," "long-term skin health over quick fixes" — whatever Euphoria's actual stance is. |
| safety_credentials | 3-4 credentials, certifications, or safety standards that matter. Allergan-certified injectors, specific manufacturer training, malpractice insurance, sterile technique standards, etc. |

These get inserted into Euphoria's org_brand_settings row as JSONB during Sprint 1 (probably between Step 2 and Step 3 of the build). For now: just write them in a notes file and have them ready.

# Sprint 1 build order summary

From the v2 update spec. ~16 hours total across 1-2 sessions:

| # | Step | Time |
| --- | --- | --- |
| 0a | Build src/lib/library-queries.ts helper. Foundation for all branches. | 1 hour |
| 1 | Build src/lib/seasonal-moments.ts + tests. Pure functions, no DB. | 1 hour |
| 2 | Refactor PostWizard/index.tsx top-level: 8 → 6 buttons. | 1 hour |
| 3 | EducationalBranch.tsx with Product/Service/Practice sub-branching, library-aware dropdowns, compliance preview pane. | 2.5 hours |
| 4 | BeforeAfterBranch.tsx with photo/video sub-branching. | 1.5 hours |
| 5 | SpotlightBranch.tsx (practitioner/testimonial). COMMIT here. | 1 hour |
| 6 | PromoEventSeasonalBranch.tsx with three flavors. | 2 hours |
| 7 | BookNowBranch.tsx with library-category-aware filtering. | 2 hours |
| 8 | TrendViralBranch.tsx refactor. | 30 min |
| 9 | /api/generate-post route refactor with compliance rule injection into prompts. | 2 hours |
| 9a | Visible compliance hints in wizard preview pane. | 45 min |
| 10 | Update test fixtures. | 1 hour |
| 11 | End-to-end smoke test. | 30 min |
| 11a | Compliance smoke test (Botox post inherits 3 rules in prompt). | 30 min |
| 12 | Final commit + push. | 15 min |

# Risks and watchouts for Sprint 1

- Library data drift between dev and production. Any future schema changes must be added as a migration in supabase/migrations/, never edited in production directly.

- Joining tenant tables to library on every wizard interaction adds query overhead. Mitigation: cache library data in client state on wizard mount.

- Generation prompt with compliance injection is longer. Token costs increase ~10-15% per post. Monitor in production; if meaningful, summarize rules into shorter directives.

- Existing posts may reference old branch names. Audit posts.post_type column before refactor — if existing rows use post types that are being consolidated, need a small data migration to remap.

- Schedule My Week endpoint generates posts via the wizard's underlying logic. Confirm /api/schedule-week still produces valid posts after refactor.

# Sprint 1 acceptance criteria

- PostWizard renders exactly 6 top-level buttons (Educational, Before & After, Spotlight, Promo/Event/Seasonal, Book Now, Trend/Viral).

- Educational branch has 3 subtype buttons: Product, Service, Practice.

- Practice button gated on org_brand_settings.practice_story (≥3 populated fields).

- All branches query library-aware data (services and products tables JOINed to library).

- Library-linked services/products show library naming; custom items show "Custom" chip.

- /api/generate-post injects compliance rules into prompts for library-linked posts.

- Wizard preview pane displays inherited compliance rules visibly to user.

- Smoke test: Botox post prompt contains CMP_001/CMP_002/CMP_003 in system message.

- Smoke test: Salty Mermaid Facial generates with NO compliance rules (correct fallback).

- All existing tests pass.

- Single feat(wizard) commit, pushed to main.

# Key technical facts for Sprint 1

| Live App URL | cadence-mvp.vercel.app |
| --- | --- |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Last commit on main | 5e1ec24 feat(library): Sprint 0 — Service Library + Euphoria backfill |
| Migrations folder | /supabase/migrations/ (now contains 8 Sprint 0 files) |
| Test framework | Vitest |
| Component framework | React + Next.js App Router |
| AI model | claude-sonnet-4-5 via Anthropic API |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| Sprint 1 estimated time | ~16 hours total. Recommend 2 sessions: morning Steps 0a-5, afternoon Steps 6-12. |

# Final note for tomorrow

Sprint 1 is the moment Cadence's UI catches up to Cadence's data layer. The compliance inheritance moat we built today becomes visible to the user — the wizard preview pane shows them the rules that will guard their content before they generate it.

This is the first sprint where customers will see the moat, not just developers. Worth building carefully.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app