CADENCE MVP

Next Steps

Sprint 1 — Steps 3 through 12

| ✅ Steps 0a + 1 + 2 Done | ⏳ Step 3 Next | 🎯 ~13 Hours Remaining |
| --- | --- | --- |

Read This First

Sprint 1 is in progress. Steps 0a, 1, and 2 are committed to main (commits e0487ee and d79ac8e). Pick up at Step 3. If the questionnaire responses from Brianna/Michelle/Kim are not yet back, skip to Step 4 and return to Step 3 after.

Step 3 — EducationalBranch.tsx

Estimated: 2.5 hours | Partially blocked on practice_story data

Build src/components/PostWizard/EducationalBranch.tsx with three subtype buttons: Product, Service, Practice.

- Service dropdown: query getServicesForOrg(orgId) from library-queries.ts. Library-linked services show library name with library chip. Custom services (is_custom=TRUE) show custom name with Custom chip.

- Product dropdown: same pattern via getProductsForOrg(orgId).

- Compliance preview pane: selecting a service triggers getComplianceRulesForLibraryService(). Shows inherited rules before generation. Custom services show 'No automatic compliance rules — review manually.'

- Practice subtype: gated on org_brand_settings.practice_story having 3+ populated fields. If sparse, button is disabled with tooltip: 'Complete your Brand Kit to unlock Practice posts.'

If questionnaire responses are not back: build Practice button as permanently disabled placeholder with the tooltip. Wire it up to real data when responses arrive.

Step 4 — BeforeAfterBranch.tsx

Estimated: 1.5 hours | Fully unblocked

Build src/components/PostWizard/BeforeAfterBranch.tsx. Two sub-paths: photo and video.

- Service dropdown from getServicesForOrg(). Practitioner dropdown.

- HIPAA consent checkbox — required field. Cannot proceed without it.

- Photo sub-path: reuse existing image upload component.

- Video sub-path: URL input + description field.

Step 5 — SpotlightBranch.tsx

Estimated: 1 hour | Fully unblocked | COMMIT after this step

Build src/components/PostWizard/SpotlightBranch.tsx. Two sub-paths: practitioner and testimonial.

- Practitioner sub-path: dropdown from practitioners table. Cadence pulls their certifications and role automatically.

- Testimonial sub-path: service dropdown + optional patient quote field + consent checkbox.

COMMIT after Step 5 as mid-session checkpoint. Commit message: feat(wizard): Steps 3-5 — Educational, BeforeAfter, Spotlight branches

Step 6 — PromoEventSeasonalBranch.tsx

Estimated: 2 hours | Fully unblocked

Build src/components/PostWizard/PromoEventSeasonalBranch.tsx. Three flavors: Promo, Event, Seasonal.

- Promo: service dropdown, offer details field, expiration date.

- Event: event name, date, time (15-min rounding), featured service, full campaign checkbox (triggers generate-event-campaign API).

- Seasonal: uses sortMomentsByNextOccurrence() from seasonal-moments.ts to suggest upcoming moments. Tie-in service optional.

Step 7 — BookNowBranch.tsx

Estimated: 2 hours | Fully unblocked

Build src/components/PostWizard/BookNowBranch.tsx. Three sub-paths: specific service, by team role, practice-wide.

- Specific service: library-category-aware filtering via getServicesForOrg(). Library-linked services show category chips.

- By team role: filter practitioners by role (NP, Nurse, Aesthetician, etc.). Respects capability flags.

- Practice-wide: no filtering, general booking CTA.

Step 8 — TrendViralBranch.tsx

Estimated: 30 minutes | Fully unblocked

Refactor existing trend_viral branch logic from renderStep3() into src/components/PostWizard/TrendViralBranch.tsx. Confirm TrendInbox pre-population still works after extraction.

Step 9 — /api/generate-post Refactor

Estimated: 2 hours | Fully unblocked

Refactor src/app/api/generate-post/route.ts. Key change: compliance rule injection into prompts.

- For any post linked to a library service or product: call getComplianceRulesForLibraryService() and inject rules as hard constraints in the system message.

- Example: Botox post system message receives CMP_001 (cannot claim safe/risk-free), CMP_002 (trademark notation), CMP_003 (off-label restriction).

- Custom services (Salty Mermaid Facial): no rules injected. Correct fallback.

- Update prompt builder to handle all 6 new branch shapes.

Step 9a — Compliance Hints in Wizard Preview

Estimated: 45 minutes

Before the Generate button on Step 4, add a small compliance panel: 'This post will follow [N] compliance rules: [boxed warning, trademark formatting, off-label restrictions].' This is the moat made visible to the user.

Steps 10-12 — Tests, Smoke Test, Final Commit

| Step 10 | Update test fixtures. Run full test suite. Fix anything that broke. (1 hr) |
| --- | --- |
| Step 11 | End-to-end smoke test: generate one post per branch. Manual verification. (30 min) |
| Step 11a | Compliance smoke test: Botox post prompt must contain CMP_001/002/003. Sculptra must contain CMP_008. Salty Mermaid Facial must contain ZERO rules. (30 min) |
| Step 12 | Final commit + push. Single feat(wizard) commit. (15 min) |

Sprint 1 Acceptance Criteria

- PostWizard renders exactly 6 top-level buttons

- Educational branch has 3 subtype buttons: Product, Service, Practice

- Practice button gated on org_brand_settings.practice_story (3+ populated fields)

- All branches query library-aware data via library-queries.ts

- Library-linked items show library naming + chip. Custom items show Custom chip.

- /api/generate-post injects compliance rules for library-linked posts

- Wizard preview pane displays inherited compliance rules before Generate

- Smoke test: Botox post prompt contains CMP_001/CMP_002/CMP_003

- Smoke test: Salty Mermaid Facial generates with NO compliance rules

- All existing tests pass

Key Technical Facts

| Live App URL | cadence-mvp.vercel.app |
| --- | --- |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Last commit on main | d79ac8e feat(wizard): Step 2 complete |
| Migrations folder | /supabase/migrations/ (8 Sprint 0 files) |
| Test framework | Vitest |
| Component framework | React + Next.js App Router |
| AI model | claude-sonnet-4-5 via Anthropic API |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| Terminal note | Use Cursor editor for complex file edits. Python scripts to /tmp/ for generation. |

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app