CADENCE MVP

Next Steps

Sprint 1 — Dashboard Fix + Steps 6, 7, 8

| PRIORITY 0: DASHBOARD | THEN: STEPS 6, 7, 8 | ~5 HOURS BUDGETED |
| --- | --- | --- |

# Read This First

Sprint 1 is at 6 of 12 steps + Step 0b complete. Last code commit was 54a920f (May 1 PT2 — BeforeAfter and Spotlight branches). May 2 PT2 was a planning + data layer session with no code commits but two project plan revisions (v1.16, v1.17) and a complete practitioner data layer cleanup.

Order matters this session. Do not start Sprint 1 Step 6 before fixing the dashboard render loop. The dashboard is the page anyone we demo to lands on first; it currently flashes due to an infinite render loop. Demo readiness outweighs spec adherence at this stage.

If Practice Story Questionnaire responses arrive from Brianna/Michelle/Kim before this session starts, insert Step 3 (EducationalBranch, ~2.5 hrs) at the top of the queue immediately after the dashboard fix and shift Steps 6–8 accordingly.

# Priority 0 — Dashboard Render Loop

Estimated 30–60 minutes. Bisect first, fix second, per the locked decision in v1.16.

## Why Bisect First

The May 1 PT2 git stash test confirmed only that the uncommitted work that night was not the cause. It did not exonerate the wizard refactor commit (d79ac8e) itself, which is when the bug was first observed. Bisect identifies the introducing commit precisely. If the bug entered with the refactor sequence, that changes triage on other wizard surfaces — there may be a related issue lurking in a branch component.

## Step-by-Step

1. Open terminal in Cursor (View → Terminal). Should auto-open in ~/Desktop/RecurSocial/cadence-mvp.

2. Confirm clean working tree before starting bisect:

git status

Expected: 'nothing to commit, working tree clean'. If anything is dirty, stash it first.

3. Identify the last known-good commit. Pick a commit from before the wizard refactor work began. Candidates to test:

- 6d3afe2 (April 27, brand kit) — likely good

- 9b9bc6e (April 24, security rotation) — almost certainly good

Test one of these by checking it out in a separate terminal/tab and running locally. If the dashboard renders cleanly, that's the good baseline.

4. Start the bisect:

git bisect start

git bisect bad HEAD

git bisect good <last-known-good-commit-hash>

5. Git will check out a commit halfway between. For each commit it presents:

- Run npm run dev locally (or a fast equivalent — npm run build is overkill for this loop)

- Open localhost:3000/dashboard

- Watch for the flash — if present, mark bad. If clean, mark good.

git bisect bad      # if dashboard flashes

git bisect good     # if dashboard renders cleanly

6. After 4–5 iterations, git will identify the introducing commit. Note its SHA and message.

7. End the bisect:

git bisect reset

## Once the Introducing Commit Is Identified

Read the commit's diff carefully. Most dashboard render loops trace to one of these patterns:

- A useEffect with a dependency that changes on every render (object literal, array literal, or function reference recreated each render)

- A setState call inside the render function itself, not inside a useEffect or event handler

- A context provider whose value is a new object on each render, causing all consumers to re-render

- A Supabase query subscription not properly cleaned up

Apply the fix in Cursor (not heredoc — the May 1 paste corruption pattern is well-documented). Test locally before committing.

## Commit Message Pattern

fix(dashboard): resolve infinite render loop introduced in <commit-sha>

Body should mention what the loop was, the fix applied, and reference the introducing commit.

# Step 6 — PromoEventSeasonalBranch.tsx

Estimated: 2 hours. Fully unblocked. Three flavors in one component.

## File Location

src/components/PostWizard/PromoEventSeasonalBranch.tsx

## Three Flavors

Promo

- Service dropdown via getServicesForOrg() from library-queries.ts

- Offer details textarea (required)

- Expiration date picker (required)

- CompliancePreview renders under service dropdown — reuses the shared component built in May 1 PT2 foundation work

Event

- Event name (required)

- Event date picker (required)

- Event time, 15-minute rounding

- Featured service dropdown (optional)

- Full campaign checkbox — when checked, the Generate button calls /api/generate-event-campaign instead of /api/generate-post (multi-post campaign generation, follows the promo timing rule of announce + mid + last-call)

Seasonal

- Suggested moments dropdown — call sortMomentsByNextOccurrence() from seasonal-moments.ts. Two-tier display: standard moments at top, custom org-saved entries at bottom (per April 28 locked decision)

- Tie-in service dropdown (optional)

- CompliancePreview renders if a tie-in service is selected

## State Architecture

Follow the Option A pattern locked May 1 PT2: state lives lifted in PostWizard parent, not in this component. PromoEventSeasonalBranch receives the full BranchProps bag and destructures what it needs. New state hooks to add in PostWizard/index.tsx:

- subFlavor: 'promo' | 'event' | 'seasonal' (defaults to 'promo')

- offerDetails: string

- expirationDate: string (ISO date)

- eventName: string

- eventDateTime: string (ISO datetime)

- isFullCampaign: boolean

- seasonalMomentId: string | null

- tieInServiceId: string | null

## Validation in canProceedStep3

Per-flavor validation:

- Promo: serviceId AND offerDetails AND expirationDate all required

- Event: eventName AND eventDateTime required (featuredService optional)

- Seasonal: seasonalMomentId required (tieInService optional)

## API Payload Extension

Extend the /api/generate-post payload with the new fields. /api/generate-event-campaign is a separate endpoint — wire the full-campaign path there if isFullCampaign is true and subFlavor is 'event'.

# Step 7 — BookNowBranch.tsx

Estimated: 2 hours. Fully unblocked. Three sub-paths plus the new required_capabilities filter logic.

## File Location

src/components/PostWizard/BookNowBranch.tsx

## Three Sub-Paths

Specific Service

- Service dropdown via getServicesForOrg() with library-category-aware filtering

- Library-linked services show category chips; custom services show Custom chip

- CompliancePreview renders under selected service

By Team Role

- Role filter dropdown: Nurse Practitioner, Nurse, Medical Assistant, Aesthetician, Massage Therapist (the locked enum)

- Practitioner dropdown filtered by selected role

- Capability filter — practitioners with additional_capabilities matching the selected role are also included (e.g., selecting 'Aesthetician' includes Jordan because her additional_capabilities array contains 'Aesthetician')

Practice-Wide

- No filtering

- General booking CTA

## New Logic: required_capabilities Filter

When a service is selected (specific service sub-path) and that service has non-empty required_capabilities, filter the practitioner suggestions in the wizard preview to only those who satisfy all required capabilities. This is the Step 0b structural pattern in action.

Reusable helper to add to library-queries.ts (or a new file practitioner-filtering.ts):

export function getEligiblePractitioners(

practitioners: Practitioner[],

service: Service

): Practitioner[] {

if (!service.required_capabilities?.length) {

return practitioners;

}

return practitioners.filter(p =>

service.required_capabilities.every(cap => p[cap] === true)

);

}

Note: this assumes Practitioner type has the four capability boolean fields (can_inject_aesthetic, can_inject_medical, can_prescribe, can_perform_minor_surgery). Verify the type definition in src/types/ matches the database schema before relying on the dynamic property access pattern. If the type doesn't include these fields yet, add them first.

## State Hooks (in PostWizard/index.tsx)

- bookNowSubPath: 'specific' | 'role' | 'practice' (defaults to 'specific')

- bookNowServiceId: string | null

- bookNowRole: PractitionerRole | null

- bookNowPractitionerId: string | null

## Validation in canProceedStep3

- Specific: bookNowServiceId required

- Role: bookNowRole required (practitionerId optional — wizard can suggest)

- Practice: no fields required

# Step 8 — TrendViralBranch.tsx (Extract)

Estimated: 30 minutes. Refactor existing logic into its own component file.

## What Exists

The trend_viral branch logic currently lives inline in PostWizard/index.tsx renderStep3() function. The behavior includes TrendInbox pre-population — when a user clicks a trend in their TrendInbox, that data flows into the wizard via URL params or props.

## File Location

src/components/PostWizard/TrendViralBranch.tsx

## Extraction Steps

1. Cut the trend_viral case block from renderStep3() in index.tsx

2. Create TrendViralBranch.tsx implementing the BranchProps contract from types.ts

3. Move the JSX into the new component, replacing direct state references with destructured props

4. Add import to index.tsx and replace the inline block with <TrendViralBranch /> matching the pattern used for BeforeAfterBranch and SpotlightBranch

## Critical: TrendInbox Pre-Population Verification

The TrendInbox flow passes data into the wizard. After extraction, manually verify: navigate to TrendInbox, click a trend, confirm the wizard opens with that trend's data pre-filled in the new component. This is the only behavior at risk during the extraction.

# Commit Strategy for the Session

| When | Commit | Message |
| --- | --- | --- |
| After dashboard fix | 1 | fix(dashboard): resolve infinite render loop |
| After Step 6 | 2 (optional checkpoint) | feat(wizard): Step 6 — PromoEventSeasonalBranch |
| After Step 7 | 3 | feat(wizard): Step 7 — BookNowBranch + required_capabilities filter |
| After Step 8 | 4 | refactor(wizard): Step 8 — extract TrendViralBranch component |

Optional: combine Steps 6 + 7 into a single commit if the session is running tight and a mid-session checkpoint isn't needed. Step 8 should remain its own commit because it's a refactor, not a feature, and may be reverted independently if TrendInbox pre-population breaks.

# Session Acceptance Criteria

- Dashboard renders without flashing on /dashboard route

- Bisect identified the introducing commit; the SHA is captured in the fix commit message

- PostWizard renders Promo/Event/Seasonal sub-flavor toggle correctly

- Selecting a service in any branch with non-empty required_capabilities restricts practitioner suggestions appropriately

- Selecting 'Aesthetician' role in BookNow includes Jordan (MA + Aesthetician capability) in suggestions

- BookNow practice-wide sub-path generates a generic booking CTA without practitioner or service specificity

- TrendInbox pre-population flow works end-to-end after Step 8 extraction

- All existing tests still pass

- TypeScript clean (modulo pre-existing test file errors)

- Production build passes

# Things to Avoid This Session

- Do NOT add the HRT Pellet service row to Euphoria's services table. That's deferred to post-launch per Path B locked decision in v1.17.

- Do NOT touch /api/generate-post yet. That refactor is Step 9 and includes hero context injection + capability filtering as well as the existing compliance scope. Doing it piecemeal across sessions is worse than one focused refactor.

- Do NOT use terminal heredocs for surgical edits to existing files. Use Cursor editor. The May 1 paste corruption pattern is well-documented and Cursor avoids it.

- Do NOT skip the bisect. If the dashboard fix turns out to be obvious, that's a happy outcome, but bisect first to confirm scope.

- Do NOT add Hero Mode UI surface work this session. That's Sprint 7, post-BEL.

# Key Technical Facts

| Field | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Last commit on main | 54a920f — feat(wizard): Sprint 1 Steps 4-5 — BeforeAfter + Spotlight branches |
| Migrations folder | /supabase/migrations/ (8 Sprint 0 files; Step 0b was direct SQL) |
| Test framework | Vitest |
| Component framework | React + Next.js App Router |
| AI model | claude-sonnet-4-5 via Anthropic API |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| Terminal note | Use Cursor editor for surgical edits to existing files. Heredocs only for new file creation. |

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app