Cadence MVP  |  Session Wrap  |  April 28, 2026

Layer A Schema Migration Session

Schema Complete  |  Pushed to GitHub  |  Wizard Refactor Next

| ✅ 7 Migrations Live | ✅ 17 Products Seeded | ✅ 56 Junction Rows |
| --- | --- | --- |

| ✅ 16 Seasonal Moments | ✅ 12 Practitioners Cleaned | ✅ Commit 55bf82d Pushed |
| --- | --- | --- |

# Headline

Layer A schema work is complete. Seven migrations applied to production Supabase, all verified, all version-controlled in supabase/migrations/ at the repo root, all pushed to GitHub on commit 55bf82d. The database is now ready for the PostWizard refactor (8 → 6 buttons with sub-branching) which is the next major work.

This session also surfaced and corrected a series of data and architectural issues that the original spec had not anticipated. The schema that shipped tonight is meaningfully better than what was scoped in the morning — it represents reality at Euphoria more accurately, not less.

# What We Accomplished

## 1. Five core migrations + two corrections shipped

All seven migration files now live in supabase/migrations/ at the repo root, applied to production, and committed to GitHub:

| File | Purpose |
| --- | --- |
| 20260428120000_create_products_table.sql | products table + product_category enum (9 values) |
| 20260428120100_create_service_products_junction.sql | service_products junction with is_primary partial unique index |
| 20260428120200_create_seasonal_moments.sql | seasonal_moments table + 16 seeded cultural moments |
| 20260428120300_practitioners_role_cleanup_part_a.sql | Role enum (6 values), additional_capabilities array, can_inject_aesthetic + can_inject_medical booleans, backfill of all 12 practitioners |
| 20260428120400_add_bg_inverse_to_org_brand_settings.sql | bg_inverse hex column + Euphoria backfill (#0A0A0A) |
| 20260428120500_add_appointment_type_to_services.sql | procedure / consultation / follow_up enum + name-based backfill |
| 20260428120600_backfill_euphoria_products.sql | 17 products + 56 junction rows, derived from Euphoria_Service_Matrix.xlsx |

## 2. Schema reality matches Euphoria reality

Several data shape issues from the original spec were corrected in real time as we discovered them:

- Products vs services modeled as many-to-many. Botox is one product used in seven services (Lip Flip, Trap Tox, Migraine Tox, Gummy Smile, TMJ, Stop the Sweat, plus Botox-as-service). Lip Flip is one service compatible with all five neurotoxins. The junction table captures both directions cleanly.

- Separate category vocabularies for products and services. Pharmacology categories for products (Neurotoxin, HA Filler, Biostimulator, etc.) are distinct from procedure categories for services (Neurotoxins, Fillers, etc.). Same word, different meaning, different namespaces.

- Calendar awareness uses rules, not dates. Mother's Day stored as 'second Sunday of May' — not 'May 10, 2026'. The seasonal_moments table will return correct dates forever, not just for the year it was seeded. App-layer helper function (next session) resolves moments to actual dates per year.

- Practitioner roles split correctly. Brianna Krug and Kim Benitez are now correctly tagged as Nurse Practitioners (they perform NP-only services). Daisy and Jordan Land are Medical Assistants. Aubrey Rieger relabeled from 'Masseuse' to 'Massage Therapist'.

- Dual-role schema introduced for Jordan Land. Jordan is a Medical Assistant primary who also performs Aesthetician work. The new additional_capabilities text array captures this without forcing her into one bucket. The Book Now wizard will surface her in both 'Medical Assistants have openings' and 'Aestheticians have openings' contexts via a GIN-indexed query.

- Two injection booleans, not one. can_inject_aesthetic (Botox, fillers, biostimulators) and can_inject_medical (B12, GLP-1, IV, blood draws) are separate flags. Aesthetic injection has different licensing/liability requirements than general medical injection. All Nurses and NPs at Euphoria are certified for both. Both MAs are general-injection only.

- appointment_type added to services. Distinguishes procedures (111 services) from consultations (9) from follow-ups (10). Came directly from Kevin's insight that 'What to expect at your 2-week Botox follow-up' is valid post content. Wizard's AI prompt will branch on this.

- Spreadsheet supplier corrections applied. Zepbound's manufacturer corrected from Novo Nordisk (the spreadsheet's value) to Eli Lilly (the actual maker). Wegovy and Ozempic are Novo Nordisk semaglutide; Zepbound and Mounjaro are Eli Lilly tirzepatide. The kind of error the new schema is designed to catch.

## 3. Process improvements identified for next session

Two preventable problems hit the last 30 minutes — the migration files initially created in the wrong folder (src/lib/supabase/migrations/ instead of supabase/migrations/) and three of the seven files ended up empty after copy-paste from chat into Cursor. Both were caught and fixed before commit, but they cost about 20 minutes.

Going forward, migration deliverables will be packaged as 'cat << EOF' shell commands that paste directly into Cursor's terminal. One paste creates the file in the correct path with full contents, no IDE intermediation. Same review process — Kevin reads the SQL before running — but no more empty files.

# Decisions Locked This Session

These extend the April 27 locked decisions. Will be appended to Section 2 of the project plan in v1.11.

- Three-table product/service schema. products + services + service_products junction. Many-to-many.

- Separate category vocabularies. product_category (pharmacology, 9 values) is distinct from services.category (procedure-driven, 19 values).

- Calendar awareness uses rule-based storage. seasonal_moments table stores fixed_date / nth_weekday / seasonal_window rules. Helper function (next session) resolves to real dates.

- Two-tier seasonal dropdown. Standard moments at top, custom org-saved at bottom (custom angles persist to org_brand_settings.themes.custom_seasonal_angles).

- Practitioner role enum is six values: Nurse Practitioner, Nurse, Physician Assistant, Medical Assistant, Aesthetician, Massage Therapist. PA reserved for future customers; Euphoria has none.

- Dual-role practitioners modeled via additional_capabilities text array. Jordan Land = role 'Medical Assistant' + capabilities ['Aesthetician'].

- Injection capability split into can_inject_aesthetic (Botox/filler/biostimulator) and can_inject_medical (B12/GLP-1/IV/blood draw). Two separate booleans because the licensing scope is genuinely different.

- Book Now sub-branches: specific practitioner / team-role / whole practice. Three distinct paths at the top of the Book Now wizard.

- Multi-platform sizing: render every branded template once at 1080×1920, auto-crop at publish. Critical content composes inside centered 1080×1080 safe zone.

- Compliance metadata (marketing_claims_allowed, marketing_claims_prohibited) lives at product level, surfaces in wizard as collapsible helper. Nullable in v1; manufacturer research populates later.

- appointment_type column on services: procedure / consultation / follow_up. Drives wizard prompt shape (consultation/follow-up posts use 'what to expect' framing).

- Decision 1 disambiguated: Service is the procedure (Lip Flip), Product is the consumable (Botox), Supplier is the manufacturer (Allergan). Spreadsheet column labels were misleading — the data was right, the labels were wrong.

- Decision 2: Junction rows for branded cases (Lip Flip → all 5 neurotoxins). No junction for generic injectables (B12, NAD, IV bags, Lipo-Mino) where brand is irrelevant for marketing.

- Decision 4: marketing_claims arrays left NULL in v1. Manufacturer research is a separate Kevin task.

# Issues Encountered and How They Were Resolved

### 1. update_updated_at_column() function did not exist

Migration 1 failed on first apply because the trigger referenced a function that hadn't been created yet. The original spec assumed it existed.

Resolution: Added CREATE OR REPLACE FUNCTION definition at the top of Migration 1 as a shared utility. Future migrations reuse it without redefining. Now part of the codebase convention.

### 2. Practitioner data quality issues surfaced

The first DB query revealed Jordan Land was tagged as Aesthetician (incorrect — she's an MA who also does aesthetician work), Aubrey was tagged as 'Masseuse' (informal terminology, not a real role title), and Brianna and Kim were tagged as Nurse (incorrect — they're NPs).

Resolution: All four corrections applied in Migration 4. The dual-role discovery prompted the additional_capabilities array design, which is now part of the schema permanently.

### 3. Spreadsheet 'Product' column was actually the supplier name

Reading the Euphoria Service Matrix carefully revealed that the 'Product' column contained mostly manufacturer names (Allergan, Galderma, Merz) rather than product names (Botox, Restylane, Sermorelin). Backfilling literally would have created garbage data.

Resolution: Hand-curated backfill that infers actual product names from context. 17 distinct products created across 9 categories, with junction rows that capture which products can perform which services.

### 4. Files created in wrong folder

Cursor created the supabase/migrations/ folder under src/lib/ instead of at the repo root. This would have prevented Supabase CLI from discovering migrations and put database state inside the application bundle.

Resolution: Moved files to supabase/migrations/ at repo root before commit. The convention is now established for future migrations.

### 5. Three migration files were empty after manual copy-paste

Files 20260428120100, 20260428120300, and 20260428120400 ended up at 0 bytes in the local filesystem after being created in Cursor — the paste step missed three of seven files. Caught by ls -la before commit.

Resolution: Re-staged the three files from the chat session, pasted contents into Cursor, verified all 7 files non-zero, then committed. Process improvement noted: future migrations will ship as paste-ready terminal commands rather than separate copy-paste steps.

# Files Committed (Commit 55bf82d)

7 files changed, 1,245 insertions:

supabase/migrations/20260428120000_create_products_table.sql                | 169 ++++

supabase/migrations/20260428120100_create_service_products_junction.sql     | 150 ++++

supabase/migrations/20260428120200_create_seasonal_moments.sql              | 187 ++++

supabase/migrations/20260428120300_practitioners_role_cleanup_part_a.sql    | 218 ++++

supabase/migrations/20260428120400_add_bg_inverse_to_org_brand_settings.sql |  78 +++

supabase/migrations/20260428120500_add_appointment_type_to_services.sql     |  78 +++

supabase/migrations/20260428120600_backfill_euphoria_products.sql           | 365 ++++

-----

1,245

# Production Database State

| Object | Count / Status |
| --- | --- |
| products (Euphoria) | 17 rows across 9 categories |
| service_products (Euphoria) | 56 junction rows |
| services (Euphoria, by appointment_type) | 111 procedures, 9 consultations, 10 follow-ups |
| practitioners (Euphoria) | 12 rows, all backfilled with role_v2 + capability flags |
| seasonal_moments | 16 rows seeded (5 nth_weekday, 5 fixed_date, 6 seasonal_window) |
| org_brand_settings.bg_inverse (Euphoria) | #0A0A0A |

# Open Items Going Into Next Session

Priority order:

| # | Item | Owner | Notes |
| --- | --- | --- | --- |
| 1 | Daisy's actual last name | Kevin → Brianna | Currently 'LastName' placeholder. Update via SQL when known. |
| 2 | Filler product list at Euphoria | Kevin → Brianna | Restylane is the only HA filler currently in products table. Confirm whether Euphoria stocks Juvederm, RHA, Versa, Belotero. Add as products + junction to Dermal Filler Standard / Dissolve. |
| 3 | Biostimulator product list | Kevin → Brianna | Radiesse is the only one in DB. Confirm Sculptra and any others, add accordingly. |
| 4 | PDO thread brand | Kevin → Brianna | PDO Thread Consult and Follow-up exist as services with no product link. Confirm brand. |
| 5 | Marketing claims metadata | Kevin | Manufacturer-published guidelines for Allergan, Galderma, Merz, Revance, Evolus, Eli Lilly. ~2 hours research. Populate marketing_claims_allowed and marketing_claims_prohibited per product. |
| 6 | Hormone visit appointment_type | Brianna during pilot | Initial Male/Female Hormone Therapy currently classified as procedure. Brianna may want reclassified as consultation depending on actual visit shape. |
| 7 | PostWizard refactor 8 → 6 buttons | Next session | The next major work. ~12 hours estimated, probably two sessions. |

# What Did NOT Happen This Session

- PostWizard refactor (next session).

- Layer B branded template implementation (after wizard refactor).

- Render engine setup — @vercel/og + Remotion (deferred to start of Layer B).

- Monthly Theme system (deferred).

- Brand Kit editor — color picker, logo upload (deferred).

- May 1 chrome repaint (own session, before May 1).

- Practitioners role cleanup Part B — drop old role column, rename role_v2 to role (deferred until wizard refactor confirms nothing else reads from old column).