CADENCE MVP

Session Wrap

April 30, 2026

Sprint 0 Complete  |  Service Library Live  |  Compliance Inheritance Operational

| ✅ Sprint 0 Complete | ✅ Commit 5e1ec24 Pushed | ⏳ Sprint 1 Tomorrow |
| --- | --- | --- |

# Headline

Sprint 0 — Service Library Migration + Euphoria Backfill — is complete. The compliance inheritance moat is operational at the data layer. A Botox post in Euphoria's database now automatically inherits FDA boxed warning, trademark, and off-label restriction rules through database joins, with zero per-tenant configuration. This is the architectural foundation BEL Phase 1 (Sprint 4) builds on.

This was a long session with real friction — three broken SQL files in a row, a partial backfill that needed remediation, and a library taxonomy that needed realignment to match med spa industry language. The data layer that emerged is substantially better than what would have shipped from a fast first pass. Real-world calibrated, industry-aligned, end-to-end verified.

# What we accomplished

## 1. Service Library architecture shipped

- Four new tables live in production: service_categories, service_library, product_library, compliance_rules.

- Versioning support built in: compliance_rules has version, superseded_by, effective_date columns. Product library has last_verified_at and verification_source columns for the future trademark monitoring cron.

- Library populated with 16 categories, 142 services, 67 products, 17 compliance rules — all calibrated against Euphoria's real-world data.

## 2. Library categories rebuilt to match med spa reality

- Original v1 used invented abstractions ("Neuromodulators," "Energy Devices," etc.). v1.1 realigned to Euphoria's actual category names: Neurotoxins, Fillers, IPL Laser, Fraxel, RF Microneedling, Microneedling — language real practices use.

- Brand-attached services replaced brand-decoupled model. Library has explicit Botox, Dysport, Xeomin, Jeuveau, Daxxify entries because med spas track them as separate services.

## 3. Library expanded through real-world calibration

- v1.2 patch added 5 products (SaltMed, Compounded Semaglutide, Sermorelin, Zepbound, VI Peel) plus 1 service plus 2 compliance rules — each surfaced through Euphoria's data revealing gaps in v1.

- v1.3 patch added 15 services after the full 130-row Euphoria service list revealed long-tail gaps (SkinVive variants, Sports Massage, Telehealth quartet, niche injections, VI Peel variants).

- Sprint 0 closeout patch reflected Brianna's confirmations: 6 Juvederm Collection products + 2 skincare lines (Obagi, SkinBetter Science) added to Euphoria's products. Weight Loss Consult duplicates consolidated.

## 4. Euphoria data 100% library-linked or explicitly custom

- 130 services: 128 mapped to library, 2 explicitly is_custom=TRUE (Salty Mermaid Facial, Tween Facial), 0 unresolved.

- 26 products: all 26 mapped to library entries (was 18, +8 from closeout patch).

- Final unresolved count for Euphoria: zero. No silent gaps. Clean data layer.

## 5. Compliance inheritance verified end-to-end

Smoke test query confirmed compliance rules inherit automatically through library joins. Botox post returns three rules:

- CMP_001 (boxed_warning) — Cannot claim safe or risk-free, must reference distant spread of toxin effect risk.

- CMP_002 (trademark) — Use full trademark BOTOX® (onabotulinumtoxinA) on first reference.

- CMP_003 (off_label) — Off-label uses cannot be promoted as FDA-approved indications.

Zero per-tenant configuration. The data model does the work. This is what Buffer, Hootsuite, and Later cannot do — and what Sprint 4 will turn into pre-publish enforcement.

## 6. Repository state secured

- All 8 Sprint 0 SQL files version-controlled in supabase/migrations/ with timestamped prefixes.

- Single clean commit (5e1ec24) on origin/main with descriptive message documenting the architectural shift.

- 1,326 lines of new SQL committed and pushed.

# What we did NOT accomplish (and why that's correct)

- Did NOT start Sprint 1 (PostWizard refactor). Spec is ready, build is tomorrow. Starting a 16-hour sprint at end of day was the wrong move.

- Did NOT discard the unrelated test file modification. Need to do that tomorrow before Sprint 1 starts (`git checkout -- tests/seasonal-moments.test.ts`).

- Did NOT draft Euphoria's practice_story seed data. Saved for tomorrow morning when fresh — the brand voice work deserves better cognitive resources than end-of-day.

- Did NOT send Brianna the confirmation message. Drafted, ready to send when convenient.

# Process failures and fixes

Honest documentation of the friction in this session. Process changes are now permanent.

## What went wrong

- Three broken SQL files shipped consecutively. First file had silent transaction rollback from services/org_products collisions. Second file had inline comments breaking VALUES parsing. Third file had a string literal containing a semicolon that confused regex-based statement splitting.

- Backfill mapping was incomplete. Built from a 100-row diagnostic query result that was actually display-truncated. Full Euphoria service count was 130. Missed 30 services. Caught only because of a safety-check query.

- Library categories were invented rather than derived from real customer data. Required v1.1 realignment to fix.

- Setup instructions for repo migration promotion were ambiguous. Listed filenames as code that triggered command-not-found errors when pasted.

## Root causes

- Treating SQL like text instead of grammar. Hand-rolled regex string manipulation rather than using a real SQL parser.

- Treating user-pasted query results as exhaustive without verifying row count.

- Designing taxonomy from first principles instead of from real data.

- Mixing reference content with executable instructions in the same code block.

## Workflow changes — permanent

- All SQL deliverables parsed through sqlparse before delivery. Lint check confirms balanced parens, no truncated strings, valid statement structure.

- Tenant-data migrations require SELECT COUNT(*) ground truth confirmation BEFORE writing any UPDATE statements. Mapping universe must equal source-of-truth count.

- Dangling-FK reference validation. Every library_id referenced in a backfill is checked against the seeded library before delivery.

- Safety queries baked into every backfill script.

- Diagnostic-first approach for any migration touching tenant data.

- Real-data calibration over invented abstractions.

- Reference content (filename lists, schema examples) clearly labeled as non-executable in instructions.

## What went right

- Diagnostic queries were requested before any backfill SQL was written — workflow that surfaced the 130 vs 100 mismatch.

- Each broken SQL file was diagnosed, fixed, and validated before re-delivery rather than papered over.

- Real-data calibration happened. Library is substantially better than what would have shipped fast.

- Compliance inheritance verified end-to-end before declaring Sprint 0 complete.

- Stopped at the right moment. Did not push into Sprint 1 build at end of long day.

# Final data layer state

| Table | Row Count | Notes |
| --- | --- | --- |
| service_categories | 16 | Euphoria-aligned naming |
| service_library | 142 | v1.1 (127) + v1.2 (1) + v1.3 (15) - 1 orphan removed in closeout = 142 |
| product_library | 67 | Includes pharmaceutical class for compounded peptides |
| compliance_rules | 17 | Versioned for audit trail when FDA guidance changes |
| services (Euphoria) | 130 | 128 library-linked, 2 explicitly custom, 0 unresolved |
| products (Euphoria) | 26 | All 26 library-linked |

# New strategic findings

## Euphoria Wellness Primary Care is not a Cadence customer

Surfaced near end of session: Daisy (currently in practitioners table) is a Medical Assistant at Euphoria Wellness Primary Care, not Euphoria Esthetics. Primary Care is a separate business and Cadence is not pitched at it — primary care offices compete on insurance acceptance and word-of-mouth, not Instagram aesthetics.

Implications:

- No second Cadence org needed for Primary Care.

- Daisy should eventually be removed from the practitioners table. Not blocking, but flagged as tidy-up for next time we're in that table.

- The existing single-org setup for Euphoria Esthetics (UUID 74b04f56-8cf0-7427-b977-7574b183226d) remains correct.

## Service composition junction needed before customer #5

Custom packages like Salty Mermaid Facial ("Salt Facial + Vamp Treatment + IV therapy") are flagged is_custom=TRUE and inherit no compliance rules — because the custom row has no library link. This is acceptable for v1 but breaks down when customers build packages combining 3+ library services.

Future enhancement: service_composition junction table letting custom packages reference 1-N library entries for compliance inheritance. Bare minimum needs to exist before customer #5 builds their first package, or BEL can't reason about packages and either waves them through (compliance gap) or blocks them (broken UX).

## Skincare line granularity is shallow

Three skincare brands (SkinMedica, SkinBetter, Obagi) stored as single product rows each, not as individual SKUs. Limits content generation — "a post about your retinol" needs to know whether you carry SkinMedica HA5 vs Obagi Professional-C.

Long-term fix: parent-child structure (brand → SKU). Not worth building now. Worth flagging for post-MVP era — once you have ~50 customers, you'll want SKU-level content generation.

# Current open items

| Item | Owner | Notes |
| --- | --- | --- |
| Send Brianna confirmation message | Kevin | Drafted in chat. 5 confirmations as paper trail. |
| Discard tests/seasonal-moments.test.ts modification | Kevin | Run before Sprint 1 starts. Broken refactor leftover. |
| Draft Euphoria practice_story seed data | Kevin | Tomorrow morning. ~20 min of writing what makes Euphoria distinctive. |
| Eventually remove Daisy from practitioners table | Kevin | She's at Primary Care, not Esthetics. 30-second SQL when ready. |
| OAuth — Brianna and Michelle availability | Kevin | Required before Schedule My Week can publish. Carryover. |
| Verify Euphoria brand hex values at desktop | Kevin | DevTools color-picker check. Carryover. |

# Final note

Sprint 0 was hard but the right work. The Service Library + compliance inheritance is not a feature — it's a moat. Every Botox post inherits the FDA boxed warning rule automatically. Every Sculptra post inherits the series-treatment disclosure. None of it requires per-customer setup.

Buffer schedules posts. Hootsuite schedules posts. Later schedules posts. Cadence schedules posts that won't get the practice a warning letter from the FDA. That's the $199/month story, and it's now operational.

Sprint 1 starts tomorrow morning. Coffee, then PostWizard refactor.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app