CADENCE MVP

Session Wrap

May 1, 2026

| ✅ Sprint 1 Started | ✅ Steps 0a + 1 + 2 Complete | ⏳ Step 3 Next |
| --- | --- | --- |

Headline

Sprint 1 is underway. Three steps completed in approximately 2 hours — ahead of the 4-hour spec estimate for this block. The compliance inheritance moat built in Sprint 0 now has its data access layer (library-queries.ts) and the PostWizard has been restructured into its new 6-button architecture. The UI is catching up to the data layer.

Session paused intentionally to send the Practice Story Questionnaire to Brianna, Michelle, and Kim. Building Step 3 (EducationalBranch) requires their input for the Practice subtype gate. Steps 4-8 are fully unblocked and ready for the next session.

What We Accomplished

Pre-Build Checklist — Complete

All 8 checklist items verified clean before touching any code: repo confirmed at correct path, last commit verified as 5e1ec24 (Sprint 0), pulled clean from origin, discarded broken test file modification, npm install clean (1 package added, 6 moderate vulnerabilities noted and intentionally deferred), baseline test suite 19/19 passing.

Step 0a — src/lib/library-queries.ts

Built from scratch. Four exported async functions:

- getServicesForOrg(orgId) — services JOIN service_library JOIN service_categories, filtered by org + is_active, ordered by name

- getProductsForOrg(orgId) — products JOIN product_library, includes has_boxed_warning and trademark_notation fields

- getLibraryServiceById(libServiceId) — single library service lookup with category JOIN

- getComplianceRulesForLibraryService(libServiceId) — two-step: fetches linked_product_cat from library service, then ILIKE matches against compliance_rules.applies_to, excludes superseded rules

TypeScript: clean (zero errors in library-queries.ts). Tests: 19/19 passing. Commit: e0487ee feat(library): Step 0a — library-queries.ts helper functions.

Note: terminal heredoc corruption required switching to Python script written to /tmp/ for file generation. Reliable workaround confirmed.

Step 1 — src/lib/seasonal-moments.ts

Already complete from a prior session. Confirmed: 226 lines, both required exports present (resolveMoment, sortMomentsByNextOccurrence), all 19 tests green. No work needed. Saved 1 hour vs spec estimate.

Step 2 — PostWizard 8→6 Refactor

Restructured PostWizard from a single flat file into a directory with re-export pattern:

- src/components/PostWizard/ (new directory)

- src/components/PostWizard/index.tsx — full wizard with 6-button POST_TYPES array

- src/components/PostWizard.tsx — now a single-line re-export: export { default } from './PostWizard/index'

POST_TYPES reduced from 8 to 6: Educational, Before & After, Spotlight, Promo/Event/Seasonal, Book Now, Trend/Viral. Old types (promotional, service_feature, seasonal, practitioner_spotlight, event) consolidated into new buckets. Existing renderStep3() branch logic preserved as shim — nothing broken, wizard fully functional end-to-end.

TypeScript: clean. Tests: 19/19. Commit: d79ac8e feat(wizard): Step 2 — PostWizard 8→6 button refactor, directory structure.

Questionnaire — Sent to Brianna, Michelle, Kim

Euphoria_PracticeStory_Questionnaire.docx created and sent. Four sections: Part 1 (Euphoria — complete together), Part 2 (Michelle), Part 3 (Brianna), Part 4 (Kim). Includes Dr. Lombardi's role as equal partner and medical director — new context captured this session. Questionnaire is the blocker for Step 3's Practice subtype gate.

New Context Captured This Session

Dr. Lombardi — Equal Partner and Medical Director

Clarified today: Dr. Lombardi is an equal partner (alongside Michelle and Brianna) and serves as Euphoria's medical director. His plastic surgery background and oversight of three other NJ medspa locations provides clinical credibility most independent practices cannot claim. NJ law requires a physician as medical director for medical spa operations.

Cadence implication: Dr. Lombardi's credentials are a legitimate content asset for safety/credibility posts. Practice Story posts should reference his oversight where appropriate. He has been added to the questionnaire.

What We Did NOT Accomplish

Did not start Step 3 (EducationalBranch). Blocked on practice_story seed data from Brianna. Correct call — building a gated feature without its gate data produces untestable code.

Did not address the 6 npm moderate vulnerabilities. Intentionally deferred. Running npm audit fix --force mid-sprint risks breaking dependencies.

Process Notes

Terminal Heredoc Corruption — Confirmed Pattern

Em-dash characters (—) and backtick template literals in heredoc strings are being corrupted when pasted from Claude chat into the macOS terminal. Reliable workaround: write Python scripts to /tmp/ using cat > /tmp/script.py << 'EOF' with plain ASCII content only, then run python3 /tmp/script.py. Complex file content must go through Cursor editor directly, not terminal paste.

Current Commit State

| Last commit | d79ac8e feat(wizard): Step 2 — PostWizard 8→6 button refactor |
| --- | --- |
| Branch | main (clean, up to date with origin) |
| Test suite | 19/19 passing |
| TypeScript | Clean (pre-existing test file error only) |
| New files | src/lib/library-queries.ts, src/components/PostWizard/index.tsx |
| Modified files | src/components/PostWizard.tsx (re-export only) |

Open Items Carrying Forward

| Item | Notes | Owner |
| --- | --- | --- |
| Questionnaire response from Brianna, Michelle, Kim | Required before Practice subtype (Step 3) can be completed | Brianna/Michelle/Kim |
| Dr. Lombardi confirmation on content role | Does he want to be featured in practice story content? | Kevin → Brianna |
| OAuth — Brianna and Michelle | Required before Schedule My Week can publish. Carryover. | Kevin |
| Daisy removal from practitioners table | She is at Primary Care, not Esthetics. 30-second SQL. | Kevin (anytime) |
| Verify Euphoria brand hex values | DevTools color-picker check at desktop. Carryover. | Kevin |
| npm moderate vulnerabilities | 6 flagged. Defer until post-Sprint 1. | Deferred |

Next Session Targets

Start with Step 3 if questionnaire responses are back. If not, proceed in order:

- Step 3 — EducationalBranch.tsx (2.5 hrs) — requires practice_story data OR build with disabled Practice button placeholder

- Step 4 — BeforeAfterBranch.tsx (1.5 hrs) — zero dependencies, fully unblocked

- Step 5 — SpotlightBranch.tsx (1 hr) — needs practitioners table only (already seeded). COMMIT after this step.

- Steps 6-8 — PromoEventSeasonal, BookNow, TrendViral branches (4.5 hrs combined)

Remaining Sprint 1 estimate: ~13 hours across 1-2 sessions.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app