CADENCE MVP

Session Wrap

May 1, 2026 — Part Two (Sprint 1 Steps 4-5)

| SHIPPED | COMMIT 54a920f | UNDER BUDGET |
| --- | --- | --- |

# Headline

Sprint 1 Steps 4 and 5 shipped in approximately 2 hours and 15 minutes — under the 2.5 hour budget by 15 minutes. The wizard's BeforeAfter and Spotlight branches are now live as standalone components with photo/video and practitioner/testimonial sub-paths respectively. The compliance inheritance system built in Sprint 0 has its first user-facing surface: a CompliancePreview component that displays inherited rules the moment a service is selected.

Bonus foundation work was completed: types.ts (the shared BranchProps contract for all six branches) and CompliancePreview.tsx (reusable across Steps 6, 7, and 9a). This investment will speed up the remaining four branches in Sprint 1.

One pre-existing dashboard render-loop bug surfaced during local smoke testing. Confirmed unrelated to today's work via git stash diagnosis. Flagged for next session as the first task before continuing Sprint 1.

# What We Accomplished

## Foundation: types.ts and CompliancePreview.tsx

Two foundation files were not in the original Sprint 1 spec but were added after analysis showed they would pay off across Steps 6, 7, and 9a. Total foundation cost: ~30 minutes.

- types.ts — defines BranchProps, the unified contract every branch component implements. Architecture decision: state stays lifted in PostWizard parent (single source of truth for the unified Generate button); branches receive the full prop bag and destructure what they need.

- CompliancePreview.tsx — the moat made visible. Renders nothing for empty selections, a gray notice for custom services, and a blue panel listing inherited rules for library-linked services. Calls getComplianceRulesForLibraryService() from library-queries.ts.

## Step 4: BeforeAfterBranch.tsx

Built and wired in roughly 60 minutes. Implements both sub-paths from spec: photo and video. HIPAA consent checkbox required regardless of sub-path. Compliance preview displays under service dropdown.

- Photo sub-path: scaffolded as a clearly-marked placeholder. The real image upload component will be wired in a follow-up step. Honest scaffolding chosen over fake working UI.

- Video sub-path: URL input (required when in video mode, enforced via canProceedStep3) plus optional description field for caption generation.

- Sub-path toggle defaults to 'photo' to match prior wizard behavior, minimizing UX disruption for existing users.

## Step 5: SpotlightBranch.tsx

Built and wired in roughly 60 minutes. Implements both sub-paths from spec: practitioner and testimonial. Practitioner mode highlights team members; testimonial mode shares patient experiences with optional direct quote.

- Practitioner sub-path: dropdown only. The API will pull certifications and role automatically (handled in /api/generate-post on Step 9).

- Testimonial sub-path: service dropdown with compliance preview, optional patient quote textarea, required consent checkbox.

- Validation gates differ by sub-mode: practitioner mode requires only practitionerId; testimonial mode requires serviceId AND consent.

## Step 5 of 5 (Wiring): index.tsx Refactor

Five small surgical edits to the existing 21KB index.tsx, performed in Cursor editor (not terminal heredoc) to dodge paste corruption. Each edit was independently verified with TypeScript before proceeding to the next.

- Edit 1: imports for BeforeAfterBranch and SpotlightBranch.

- Edit 2: five new useState hooks (patientQuote, beforeAfterMode, videoUrl, videoDescription, spotlightMode).

- Edit 3: replaced inline before_after JSX block with <BeforeAfterBranch /> component.

- Edit 4: replaced inline practitioner_spotlight JSX block with <SpotlightBranch /> component AND fixed the post-type identifier from 'practitioner_spotlight' to 'spotlight' (silent breakage from commit d79ac8e).

- Edit 5: extended /api/generate-post payload with new fields (patient_quote, before_after_mode, video_url, video_description, spotlight_mode) and updated canProceedStep3 validation for the new sub-modes.

# Key Decisions Locked This Session

### State Architecture: Lift in Parent (Option A)

Branch components do NOT own their own state. State lives in PostWizard/index.tsx and is passed down via the BranchProps contract. Reasoning: the wizard is a single modal with a unified Generate button; branches need to share fields (serviceId, practitionerId, consentConfirmed); validation happens at the parent level via canProceedStep3(). Option B (state per branch) would require lifting state back via callbacks for the Generate button to work — net more complexity for no UX gain.

### Service/Practitioner Loading: Keep Props Pattern

Services and practitioners continue to be loaded upstream of the wizard and passed as props. Branches do NOT call getServicesForOrg() themselves on mount. Reasoning: branches mount inside one modal — independent fetches would duplicate DB calls. The upstream loader can be migrated to use library-queries.ts as a separate task without changing the wizard.

### CompliancePreview: Build Shared Component Now

Built CompliancePreview as a shared component during foundation rather than inline-then-extract. Cost: ~20 extra minutes today; expected savings: 90+ minutes across Steps 6, 7, and 9a where the same compliance display is needed.

### Compliance Display Placement: Inline Now (A), Aggregated Later (B)

CompliancePreview renders directly under the service dropdown in each branch (Option A). The aggregated 'this post will follow N rules' summary on Step 4 (tone selection) before Generate is deferred to spec Step 9a as a separate, condensed view. Both surfaces will reinforce each other.

### Photo Upload: Scaffold Visibly, Wire Later

BeforeAfter photo sub-path renders a clearly-marked dashed-border placeholder labeled 'Image upload component will mount here.' No fake working UI. The real upload component will be identified or built in a follow-up step. Better to ship visibly-incomplete than to fake functionality.

### Dr. Lombardi: Legal Entity Context Only

Captured this session as a memory rule: Dr. Lombardi (Euphoria equal partner and medical director) is NOT featured in content as a subject. His name appears only in the legal entity context 'Euphoria Esthetics & Wellness by Dr. Lombardi.' NJ law requires a physician medical director for medical spa operations — that is the only context his name appears. Will be enforced when Practice Story content (Sprint 1 Step 3) is built.

# What We Did NOT Accomplish

- Step 3 (EducationalBranch.tsx) — intentionally skipped. Blocked on Practice Story Questionnaire responses from Brianna, Michelle, and Kim. Will return when responses arrive.

- Manual smoke test of the wizard — blocked by the dashboard render loop preventing reliable local navigation. The build passed and TypeScript is clean; runtime verification will happen via Vercel preview deploy or after the dashboard fix.

- Steps 6, 7, 8 — out of scope for tonight. Foundation work (types.ts, CompliancePreview.tsx) was completed to make these faster next session.

# Pre-Existing Bug Discovered: Dashboard Render Loop

During end-of-session smoke testing, the /dashboard page exhibited rapid flashing — symptomatic of an infinite React render loop. Initial diagnosis suggested our changes might be responsible.

Diagnostic procedure: ran git stash to temporarily shelve all uncommitted work, refreshed the dashboard, observed the flashing continued. This confirms the bug exists in main at commit d79ac8e (or earlier) and is unrelated to tonight's work. Stash was popped and our work restored cleanly.

Status: silent runtime bug in production. Vercel will deploy commit 54a920f and the dashboard will continue to flash. This is the page anyone we demo to lands on first.

Decision: address as the first task of next session before continuing Sprint 1 Step 6. Demo readiness outweighs spec adherence at this stage. Estimated diagnosis time: 30-60 minutes.

# Process Notes

### Terminal Paste Corruption — Recurring Pattern

Paste corruption struck multiple times this session: characters dropped or duplicated mid-paste in zsh on macOS. Specific instances:

- BeforeAfterBranch.tsx: <CompliancePreview> tag broken across line boundary (Previ + view). Fixed via Python patch.

- SpotlightBranch.tsx: 'onClick' became 'nClick' on the testimonial button. Fixed via Python patch.

- Commit message amend: '/api/generate-post does not he new fields' (missing 'read t'). Left as-is — second amend would risk a third corruption.

### Workflow Pivot: Cursor Editor for Existing-File Edits

Mid-session, switched from terminal heredocs to Cursor editor for the index.tsx refactor. Reasoning: the file already worked; multi-spot edits via heredoc risk corruption that leaves the file half-edited and broken. Cursor's paste does not suffer from zsh's input-buffer issues. New workflow: heredocs for new file creation, Cursor for surgical edits to existing files, Python patch scripts for one-line fixes.

### Foundation-First Pays Off

Building types.ts and CompliancePreview.tsx before BeforeAfterBranch added ~30 minutes today. The two follow-on branches (Step 5 SpotlightBranch and the upcoming Steps 6-7) reuse both files with zero modifications. Net session ROI: positive within the same session — SpotlightBranch took 60 minutes despite being similar in complexity to BeforeAfter, because the contract was already locked.

# Current Commit State

| Last commit (local + origin) | 54a920f feat(wizard): Sprint 1 Steps 4-5 — BeforeAfter + Spotlight branches |
| --- | --- |
| Previous commit (this session) | d3cb731 (force-replaced by 54a920f to fix typo in commit message) |
| Branch | main (clean, pushed to origin) |
| Files changed | 5 (1 modified, 4 new) |
| Lines | +575 / -22 |
| Test suite | 19/19 passing (vitest) |
| TypeScript | clean (only pre-existing test file errors persist) |
| Production build | passes |
| Vercel deploy | auto-triggered, in progress |

### Files Touched This Session

- NEW: src/components/PostWizard/types.ts — shared BranchProps contract

- NEW: src/components/PostWizard/CompliancePreview.tsx — inherited rules display

- NEW: src/components/PostWizard/BeforeAfterBranch.tsx — Step 4 deliverable

- NEW: src/components/PostWizard/SpotlightBranch.tsx — Step 5 deliverable

- MODIFIED: src/components/PostWizard/index.tsx — wiring, state hooks, payload, validation

# Open Items Carrying Forward

| Item | Notes | Owner |
| --- | --- | --- |
| Dashboard render loop | Pre-existing bug. /dashboard flashes due to infinite render. Confirmed unrelated to tonight via git stash diagnosis. Address FIRST next session. | Kevin + Claude |
| Practice Story Questionnaire | Required to unblock Sprint 1 Step 3 (EducationalBranch Practice subtype). Sent May 1. | Brianna/Michelle/Kim |
| Photo upload component | BeforeAfter photo sub-path is scaffolded. Need to identify existing upload component or build new one. | Next session |
| OAuth — Brianna and Michelle | Required before Schedule My Week can publish. Carryover. | Kevin |
| Daisy removal from practitioners | She is at Primary Care, not Esthetics. 30-second SQL. | Kevin (anytime) |
| Verify Euphoria brand hex values | DevTools color-picker check at desktop. Carryover. | Kevin |
| npm moderate vulnerabilities | 6 flagged. Defer until post-Sprint 1. | Deferred |

# Next Session Targets

Order matters this time: fix the dashboard before any new feature work.

- PRIORITY 0 — Dashboard render loop diagnosis and fix (~30-60 min). Likely an infinite useEffect loop in a widget component.

- Step 6 — PromoEventSeasonalBranch.tsx (~2 hrs). Three flavors: Promo, Event, Seasonal. Reuses CompliancePreview for service-pinned variants.

- Step 7 — BookNowBranch.tsx (~2 hrs). Three sub-paths: specific service, by team role, practice-wide.

- Step 8 — TrendViralBranch.tsx (~30 min). Refactor existing logic into its own component file.

Sprint 1 status after tonight: 5 of 12 steps complete. Remaining estimate: ~10.5 hours across 1-2 sessions.

If the questionnaire responses arrive before next session, insert Step 3 (EducationalBranch, ~2.5 hrs) at the top of the queue immediately after the dashboard fix.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app