RecurSocial

Cadence Platform

Master Project Plan  |  Version 1.3  |  April 2026

Industry-specific social media intelligence for high-value service businesses.

Confidential & Proprietary

# 1. Executive Summary

RecurSocial is a B2B SaaS company built to solve a specific, costly problem: high-revenue service businesses — medical spas, wellness centers, dental practices, gyms, restaurants — know they need consistent, high-quality social media presence but lack the time, tools, and industry-specific content intelligence to execute it at the level their market demands.

The flagship product, Cadence, is not a scheduling tool. It is a vertical-specific content intelligence and publishing platform — pre-loaded with industry calendars, smart templates, approval workflows, and content libraries tuned for the aesthetics and wellness market. Scheduling is the delivery mechanism. Vertical depth is the value proposition.

Partnership Note — On Competitive Positioning The add-on/freemium model positions RecurSocial against HootSuite, Buffer, and Later — billion-dollar incumbents. That is the wrong fight. The industry-specific intelligence IS the product. All tiers get the full Cadence platform. Pricing scales by locations, users, and volume — not by which features they can unlock.

## Company Overview

| Attribute | Detail |
| --- | --- |
| Company Name | RecurSocial LLC |
| Flagship Product | Cadence — Social Content Intelligence Platform |
| Domains | RecurSocial.com (company) ¦ CadenceSocial.io (product) — both secured for 3 years |
| Target Market | High-revenue service businesses (medical spas, wellness, dental, fitness, restaurants) |
| Primary Vertical (MVP) | Medical spas and aesthetics practices |
| Test Client | Euphoria Esthetics & Wellness (Barnegat, NJ + Lake Wylie, SC) — internal, non-paying |
| Business Model | B2B SaaS — full platform at all tiers, pricing by locations/users/volume |
| Initial Build Approach | Solo founder (Kevin) using Claude Code and AI-assisted development |
| Go-to-Market Focus | Northeast US initially, expanding nationally with Euphoria data as proof of concept |

# 2. The Problem We Are Solving

Medical spas and high-end service businesses face a compounding social media problem. The research conducted on Euphoria's competitive landscape in both Barnegat, NJ and Lake Wylie, SC makes this concrete:

## Market Intelligence Findings

| Market | Key Finding |
| --- | --- |
| Barnegat, NJ | Market leader (The MedSpa @ RPSC, 72K followers) posts 3-4x/week. Euphoria posts inconsistently with 5,182 Instagram followers and an inverted follow-to-follower ratio. |
| Lake Wylie, SC | Local market leader posts only 1-1.5x/week vs. benchmark 4-5x/week. Massive whitespace for a consistent new entrant. |
| National Benchmark | Top injectors (Dr. Simon Ourian, 4M+ followers; Erika Barry, 326K IG) show personal brand development is the highest-leverage play in this industry. |

## Root Cause of the Problem

- The staff member responsible for social media also works front desk — no dedicated time.

- No pre-built content system means every post is created from scratch.

- No approval workflow leads to inconsistent brand voice and delayed publishing.

- No industry-specific calendar means businesses miss seasonal and vendor-driven opportunities.

- No data loop — businesses cannot connect social activity to appointment bookings or revenue.

# 3. Product: Cadence by RecurSocial

## Product Philosophy

Cadence is designed around one core belief: consistency compounds. A medical spa that posts 4-5x per week with industry-relevant, on-brand content will outperform a competitor posting 1x per week within 90 days. Cadence makes that consistency effortless by doing the heavy lifting before the user opens the app.

## Core Feature Set (MVP)

| Feature | Description |
| --- | --- |
| Industry Content Calendar | Pre-built 12-month calendar specific to medical aesthetics — tied to seasonal trends, vendor promotions (Allergan, Galderma, Cutera), treatment cycles, and industry events. |
| Smart Template Library | 3-5 professionally designed templates per calendar item. Target 40-60 templates at launch for the med spa vertical. |
| Post Composer | Two equal-prominence entry points: Start from template (scaffold pre-loaded, covers 80% of posts) or Start from scratch (blank canvas for spontaneous/event-driven content). |
| Approval Workflow | Draft > In Review > Approved > Scheduled > Published. Owner can approve, reject with notes, or edit inline before approving. |
| Multi-Platform Publishing | Publishes to Instagram, Facebook, TikTok, and Google Business Profile via Ayrshare. Customer connects platforms during setup call. |
| Tag-Based Asset Library | Upload once, reuse across posts. Images, video, and before/after assets all searchable by tag. |
| Analytics Dashboard | Live follower counts, per-post reach/impressions/engagement, posting frequency tracker. Growth trend charts render at launch and populate as data accumulates. |
| Single-Location Support | MVP scope. Multi-location dashboard on roadmap post-validation. |

Content Creation — No Third-Party Design Integrations in MVP Templates solve the design problem for 80% of posts. The remaining 20% is handled by direct image upload. A Canva integration is planned for Phase 3-4 — specifically a Design in Canva button that returns a finished asset directly to the composer without leaving Cadence.

# 4. Tech Stack

Tech Stack — Locked Decisions finalized April 2026. Build does not begin until LLC formation is complete.

| Layer | Technology and Rationale |
| --- | --- |
| Frontend + Backend | Next.js — Full-stack framework. Best-in-class support for AI-assisted development with Claude Code. |
| Database + Auth + Storage | Supabase — Postgres database, built-in authentication, and file storage. Visual dashboard, no raw SQL required. |
| Hosting + Deployment | Vercel — One-click deployment, auto-deploys on every code push. Free tier covers pre-revenue development. |
| Social Publishing API | Ayrshare — Abstracts all platform API integrations. One API call publishes everywhere. Approx $49-99/month. |
| Payments + Subscriptions | Stripe — Industry standard. Cadence stores only plan_tier. Stripe owns all billing data. |

## Estimated Monthly Infrastructure Cost (Pre-Revenue)

| Service | Cost |
| --- | --- |
| Next.js | Free |
| Supabase | Free (up to 50,000 users) |
| Vercel | Free (hobby tier during build) |
| Ayrshare | Approx $49-99/month |
| Stripe | 2.9% + $0.30 per transaction — no monthly fee |
| Total pre-revenue | Under $100/month until first paying customer |

# 5. User Roles and Permissions

## MVP Roles (Phase 1 Launch)

| Role | Permissions and Description |
| --- | --- |
| Owner | Full access to all locations, all content, billing, platform connections, user management, and approval controls. |
| Staff / Content Creator | Creates draft posts, accesses template and asset library. Cannot approve or publish. All content goes through approval workflow. |
| RecurSocial Admin | Internal super-admin. Platform-level access for Kevin's team. |

## Phase 2 Roles (Post-MVP)

| Role | Description |
| --- | --- |
| Location Manager | Manages one assigned location. Can approve content for that location. Cannot access billing or other locations. |
| Practitioner (Injector / Aesthetician) | Single role differentiated by specialty tags — not separate roles. Creates personal brand and optionally practice account content. Governed by per-practitioner approval settings. |

## Practitioner Framework

Injectors and Aestheticians are unified under a single Practitioner role differentiated by specialty tags. The difference between them is what content is relevant to them — not what they can do in the app. Specialty tags drive template filtering and personal brand content categorization.

Specialty Tags

- Neurotoxins / Filler

- Laser / Energy Devices

- Weight Loss / Wellness

- Facial / Skincare

- Spray Tan / Body Treatments

- Brows / Lashes

- Massage / Manual Therapies

Personal Brand Approval Settings (per practitioner, configured by Owner)

| Setting | Behavior |
| --- | --- |
| Full Approval Required | Every personal brand post goes to the Owner before publishing. Recommended default. Best for HIPAA/FTC compliance. |
| Review Window | Owner notified, has configurable window to flag or block. Auto-publishes if no action taken. |
| Practitioner Autonomous | No approval required. Owner fully trusts the practitioner. |

Compliance Note Injectors posting before/after content or making clinical claims without oversight creates HIPAA and FTC exposure for the practice. The approval framework protects the practice owner. This is a sales differentiator — practice owners are afraid of rogue employee posts. Cadence solves that fear.

# 6. Data Model

Data Model — Locked v2 Version 2 adds ORG_PRACTITIONERS junction table, post_track and practitioner_id on POSTS, and specialties array on TEMPLATES.

ORGANIZATIONS

id uuid PK name varchar Practice name slug varchar URL-safe identifier plan_tier enum starter ¦ standard ¦ pro ¦ enterprise created_at timestamp UTC

LOCATIONS

id uuid PK org_id uuid FK > ORGANIZATIONS name varchar city varchar state varchar is_active boolean Soft-disable without deleting

USERS

id uuid PK org_id uuid FK > ORGANIZATIONS email varchar Unique full_name varchar role enum owner ¦ staff ¦ recursor_admin created_at timestamp UTC

ORG_PRACTITIONERS  (Phase 2)

id uuid PK org_id uuid FK > ORGANIZATIONS user_id uuid FK > USERS specialties text[] Array of specialty tags personal_brand_approval enum full ¦ review_window ¦ autonomous review_window_hours integer Nullable can_post_to_practice boolean Default false

CONNECTED_PLATFORMS

id uuid PK location_id uuid FK > LOCATIONS platform enum instagram ¦ facebook ¦ tiktok ¦ google_business access_token varchar Encrypted at rest account_handle varchar is_active boolean

CONTENT_CALENDARS

id uuid PK location_id uuid FK > LOCATIONS name varchar year integer vertical enum med_spa ¦ dental ¦ fitness ¦ restaurant

POSTS

id uuid PK calendar_id uuid FK > CONTENT_CALENDARS template_id uuid FK > TEMPLATES (nullable) created_by uuid FK > USERS practitioner_id uuid FK > ORG_PRACTITIONERS (nullable, Phase 2) post_track enum practice_account ¦ personal_brand caption text hashtags text[] status enum draft ¦ in_review ¦ approved ¦ scheduled ¦ published ¦ rejected scheduled_at timestamp UTC published_at timestamp UTC (null until published)

TEMPLATES

id uuid PK name varchar vertical enum med_spa ¦ dental ¦ fitness ¦ restaurant category enum seasonal ¦ promotion ¦ educational ¦ before_after ¦ personal_brand specialties text[] Filters template to relevant practitioners caption_scaffold text Pre-written caption with [MERGE] placeholders suggested_hashtags text[]

ASSETS

id uuid PK org_id uuid FK > ORGANIZATIONS file_url varchar Supabase Storage URL asset_type enum image ¦ video ¦ before_after tags text[] Searchable tags is_before_after boolean created_at timestamp

POST_ASSETS  (junction)

post_id uuid FK > POSTS asset_id uuid FK > ASSETS display_order integer Order assets appear in post

APPROVALS

id uuid PK post_id uuid FK > POSTS (unique) reviewed_by uuid FK > USERS (nullable until reviewed) status enum pending ¦ approved ¦ rejected ¦ auto_approved notes text Reviewer feedback (nullable) reviewed_at timestamp

# 7. User Flows

## Flow 1 — Onboarding

Hybrid model: customer self-serves through account creation, Kevin conducts a setup call to configure platforms and load the content calendar. Account creation is the exit criterion for onboarding.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Customer | Visits CadenceSocial.io and clicks Start free trial |  |
| 2 | Customer | Enters name, email, password, and business name | USERS record seeded |
| 3 | System | Sends email verification via Supabase |  |
| 4 | Customer | Clicks verification link in email |  |
| 5 | Customer | Completes business profile — practice name, location, vertical | ORGANIZATIONS + LOCATIONS seeded |
| 6 | Customer | Selects plan tier (Starter free or paid) |  |
| 7 | System | If paid: opens Stripe checkout. If Starter: skips billing. | plan_tier stored on ORGANIZATIONS |
| 8 | System | Account created. Welcome screen shown with setup call prompt. |  |
| 9 | Customer | Lands on empty-state dashboard | No platforms connected yet |
| 10 | Kevin | Conducts setup call — coaches customer through platform connection and calendar load | See Flow 2 |

## Flow 2 — Platform Connection

Customer drives, Kevin coaches. This builds self-sufficiency for future reconnections. All connections go through OAuth via Ayrshare.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Customer | Navigates to Settings > Connected Platforms |  |
| 2 | Customer | Clicks Connect on a platform (Instagram, Facebook, TikTok, or Google Business) |  |
| 3 | System | Opens OAuth popup via Ayrshare — redirects to platform login |  |
| 4 | Customer | Logs into platform and grants publish + read permissions |  |
| 5 | System | On success: encrypts and stores access token | CONNECTED_PLATFORMS record created |
| 6 | System | On failure: shows inline error with retry option | Returns customer to Step 4 |
| 7 | System | Reads and displays confirmed account handle | Confirms connection is live |
| 8 | Customer | Repeats Steps 2-7 for each additional platform | Loop until all platforms connected |
| 9 | Customer | Optional: sends test post to confirm publishing works end-to-end | Highest-impact moment of setup call |
| 10 | System | Platform screen shows green status and handle per connected account | Ready to publish |

## Flow 3 — Content Creation and Approval

Two creation paths: template (80% of posts) and scratch (20% for spontaneous or event-driven content like Galentines events). All posts pass through the same approval workflow before publishing.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Staff | Clicks New Post from dashboard or calendar |  |
| 2 | Staff | Chooses: Start from template OR Start from scratch | Two equal-prominence options |
| 3a | Staff | TEMPLATE PATH: Browses and selects a template | Caption scaffold pre-loaded into composer |
| 3b | Staff | SCRATCH PATH: Opens blank composer | Empty caption, no scaffold |
| 4 | Staff | Writes or edits caption, adds hashtags |  |
| 5 | Staff | Attaches assets via upload, asset library, or before/after library | POST_ASSETS records created |
| 6 | Staff | Selects target platforms for this post |  |
| 7 | Staff | Sets scheduled date and time (or saves as draft) | scheduled_at set on POSTS record |
| 8 | Staff | Submits for approval | Post status > in_review |
| 9 | System | Notifies Owner via email and in-app notification | APPROVALS record created (pending) |
| 10 | Owner | Reviews post — caption, assets, platforms, scheduled time |  |
| 11a | Owner | APPROVE: Approves as-is | APPROVALS status > approved |
| 11b | Owner | EDIT + APPROVE: Edits inline then approves in one action | Saves edit and approves simultaneously |
| 11c | Owner | REJECT: Adds rejection note, returns post to Staff | Status > rejected, Staff notified with note |
| 12 | Staff | If rejected: revises post and resubmits (returns to Step 8) | Rejection note visible in composer |
| 13 | System | If schedule date set: status > scheduled, appears on calendar |  |
| 14 | System | At scheduled time: Ayrshare publishes to all selected platforms |  |
| 15 | System | Status > published, published_at timestamp recorded | Post is live on all selected platforms |

# 8. MVP Feature Boundary

The MVP is scoped to deliver one outcome above all others: get content scheduled and published consistently. Every feature below was evaluated against that north star. Features are categorized as In (ships with MVP), Partial (simplified version ships), or Out (explicitly deferred to Phase 2+).

| Authentication and account setup |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Email signup and login | Core. Supabase out of the box. | In |
| Email verification | Required for account security. | In |
| Password reset | Required. Users will forget passwords. | In |
| Business profile setup Name, location, vertical | Seeds ORGANIZATIONS and LOCATIONS tables. | In |
| Google / social SSO | Nice to have. Not blocking anything. Post-MVP. | Out |

| Content calendar |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Monthly calendar view | Core. The owner's daily view. | In |
| Click date to create post | Core workflow entry point. | In |
| Status color coding Draft, in review, scheduled, published | Owner needs pipeline health at a glance. | In |
| Pre-populated industry calendar Med spa 2026 loaded at setup | Core differentiator. Ships with content pre-loaded. | In |
| Weekly view | Monthly is enough. Phase 2. | Out |
| Drag and drop rescheduling | Desirable, not blocking. Phase 2. | Out |

| Post composer |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Template path | Core. The 80% use case. | In |
| Scratch path | Core. Required for event-driven posts. | In |
| Caption editor with character count | Required. Basic text only. | In |
| Hashtag field | Required. Part of every post. | In |
| Image upload | Required. Core asset path. | In |
| Asset library picker | Required. Reuse is core to the time-saving pitch. | In |
| Platform selector Choose per post which platforms | Required. Not every post goes to every platform. | In |
| Date and time scheduler | Required. The north star feature. | In |
| Multi-image carousel display_order in POST_ASSETS | Required. Instagram carousels are high-engagement. | In |
| Video upload Upload only, no editing | Needed for TikTok. Basic upload only. | Partial |
| Post preview Basic only, not per-platform | Basic caption and asset preview. Full previews Phase 2. | Partial |
| AI caption suggestions | Templates scaffold already. Phase 2 priority. | Out |
| Best time to post | Needs analytics history first. Phase 3. | Out |

| Template library |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Browse by category Seasonal, promo, educational, etc. | Required. Core discovery mechanism. | In |
| Template detail view | Required before selecting. | In |
| Med spa template library Target 40-60 templates at launch | Core differentiator. Must ship with real content. | In |
| Specialty filtering | Practitioners are Phase 2. Not needed for MVP roles. | Out |
| Custom template creation | Complex to build well. Phase 2. | Out |

| Approval workflow |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Submit for approval | Core. No publishing without it. | In |
| Owner approval queue | Core. One place to action everything. | In |
| Approve action | Core. | In |
| Reject with notes | Core. Staff needs feedback to revise. | In |
| Owner inline edit and approve | Core. Owners will always tweak before approving. | In |
| Email notification to owner On post submission | Required. Owner is not always in the app. | In |
| Email notification to staff On rejection | Required. Staff needs to know to revise. | In |
| In-app notification badge Simple counter only | Email covers critical path. Basic badge only. | Partial |
| Push notifications | No mobile app in MVP. | Out |

| Asset library |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Upload image and video | Core. Assets need a central home. | In |
| Tag assets | Core to reusability. | In |
| Search and filter by tag | Required. Library without search is useless at scale. | In |
| Before/after flag on assets | Required. Before/after content needs to be filterable. | In |
| Full before/after consent workflow | Flag is enough for MVP. Full workflow is Phase 2. | Out |
| Asset usage history | Useful but not blocking. Phase 2. | Out |

| Platform publishing |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Connect platforms via OAuth IG, FB, TikTok, Google Business | Core. No publishing without it. | In |
| Publish via Ayrshare | Core. The delivery mechanism. | In |
| Published confirmation Timestamp and platform links | Required. Must confirm it went live. | In |
| Publish failure alert | Required. Silent failures are unacceptable. | In |

| Analytics |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Current follower count per platform Live snapshot on page load | Required at launch. Key retention metric. | In |
| Per-post reach and impressions Available immediately after publish | Required at launch. Proof posts are being seen. | In |
| Per-post engagement Likes, comments, shares, saves | Required at launch. Leading indicator before new clients arrive. | In |
| Posting frequency tracker Posts per week vs 4-5x target | Required at launch. Core Euphoria pilot success metric. | In |
| Follower growth trend chart Renders at launch, populates after 30 days | Chart exists from day one. Data fills in over time. | Partial |
| Engagement rate over time | Builds automatically as posting history accumulates. | Partial |
| Best performing content categories | Needs posting volume to be meaningful. Phase 3. | Out |
| Revenue and booking attribution | Needs external integration. Phase 3-4. | Out |

| User management and billing |  |  |
| --- | --- | --- |
| Feature | Rationale | Decision |
| Invite staff members | Required. Euphoria has multiple staff creating content. | In |
| Remove and deactivate users | Required. Staff turnover is real in med spas. | In |
| Stripe subscription billing Built but not activated for Euphoria pilot | Build infrastructure now. Activate for first external customer. | Partial |
| Billing portal Stripe-hosted | Stripe provides this. Include when billing activates. | Partial |
| Usage analytics dashboard Team activity, posts created/published | Phase 3. Build after data accumulates meaningfully. | Out |

# 9. Euphoria Esthetics and Wellness — Test Client Strategy

Euphoria Esthetics and Wellness is the internal test client for RecurSocial. It is not a paying customer. Its role is to prove the product works in a real-world environment and generate the data needed to justify subscription pricing to external customers.

| Detail | Current Status |
| --- | --- |
| Barnegat, NJ location | Open 2.5 years. Approx $2.3M revenue in 2025. Primary Care office addition completing July/August 2026. |
| Lake Wylie, SC location | Opening 2026 as part of a larger wellness complex. New market, significant social media whitespace. |
| 2027 Plans | Potential acquisition. Third location expansion on roadmap. |
| Current Social Media | 5,182 Instagram followers. Inverted follow-to-follower ratio. Posting inconsistent. |
| Social Media Staff | Front desk staff member handles social media — no dedicated time or content system. |

## What Euphoria Will Prove

- Hours saved per week on social media content creation and scheduling.

- Follower growth rate month-over-month across all platforms.

- New client appointment bookings attributable to social media referral.

- Revenue increase correlated with social media consistency.

- Before/after post engagement vs. standard promotional post engagement.

- Injector personal brand follower growth (Phase 2 activation).

Data-Driven Pricing Strategy $199/month Standard is a placeholder floor, not a target. Pricing will not be finalized until Euphoria pilot data is collected in Month 7-8. If Cadence saves 10 hours/week and drives $30,000+ in incremental revenue in the first 6 months, the pricing conversation changes entirely.

# 10. Competitive Landscape and Positioning

| Competitor | Why Cadence Wins |
| --- | --- |
| HootSuite / Buffer / Later | Generic tools. No industry knowledge, no content calendars, no templates. Cadence wins on depth. |
| Sprout Social | Enterprise-focused, expensive, no vertical specialization. Cadence wins on affordability and medical aesthetics focus. |
| Canva + Buffer combined | Two-tool workaround requiring manual content creation. Cadence integrates everything in one vertical-specific platform. |
| Local social media agencies | High cost ($1,500-5,000/month), inconsistent output, no client control. Cadence wins on cost, consistency, and owner control. |
| PatientNow / Nextech | CRM tools that dabble in marketing. Not purpose-built for social. Cadence wins on content depth. |

# 11. Product Build Plan — Phase Roadmap

Build Order — Non-Negotiable Sequence: (1) Lock data model COMPLETE (2) Map user flows COMPLETE (3) Define MVP feature boundary COMPLETE (4) Begin Phase 0 build. All pre-build planning is now done. Claude Code can open.

| Phase / Task | Timeline |
| --- | --- |
| PHASE 0 — Foundation and Setup | Month 1 |
| Tech stack selection | Week 1 — Complete |
| Domain acquisition (RecurSocial.com + CadenceSocial.io) | Week 1 — Complete |
| Data model locked (v2) | Week 1 — Complete |
| User flows mapped (all 3 core flows) | Week 2 — Complete |
| MVP feature boundary defined | Week 2 — Complete |
| RecurSocial LLC formation | Week 1-2 — In Progress |
| Euphoria onboarding prep (service menu, promo calendar, Instagram history) | Week 2-3 |
| Build 2026 Med Spa Content Calendar draft (40-60 templates) | Week 3-4 |
| PHASE 1 — MVP Build | Months 2-4 |
| Auth + account creation (Supabase) | Month 2 |
| Business profile + organization setup | Month 2 |
| Content Calendar UI (monthly view, status coding, click-to-create) | Month 2 |
| Template Library (browse, detail view, med spa library) | Month 2-3 |
| Post Composer (template + scratch paths, all fields) | Month 3 |
| Approval Workflow (full pipeline, email notifications) | Month 3 |
| Analytics Dashboard (live follower counts, per-post metrics, frequency tracker) | Month 3-4 |
| Multi-Platform Publishing via Ayrshare | Month 3-4 |
| Tag-Based Asset Library (upload, tag, search, before/after flag) | Month 4 |
| Platform Connection Flow (OAuth via Ayrshare) | Month 4 |
| User Management (invite, deactivate) | Month 4 |
| Stripe Billing Infrastructure (built, not activated) | Month 4 |
| PHASE 2 — Euphoria Pilot Launch | Month 5-6 |
| Before/After full consent workflow | Month 5 |
| Practitioner role + ORG_PRACTITIONERS table | Month 5 |
| Location Manager role | Month 5 |
| AI caption suggestions | Month 5 |
| Drag and drop rescheduling + weekly calendar view | Month 5 |
| Custom template creation | Month 6 |
| Euphoria full onboarding (both locations) | Month 5 |
| Pilot data tracking setup | Month 5 |
| PHASE 3 — Data and Pricing Validation | Month 7-9 |
| Pilot data analysis | Month 7-8 |
| Historical trend charts (follower growth, engagement rate over time) | Month 7 |
| Best performing content categories analytics | Month 8 |
| Pricing finalization (replace $199 placeholder) | Month 8 |
| Euphoria case study + sales deck | Month 8-9 |
| PHASE 4 — Northeast Go-to-Market | Month 10-12 |
| Activate Stripe billing for first external customers | Month 10 |
| First 5-10 external customers | Month 10-11 |
| Onboarding playbook (paid add-on service) | Month 11 |
| Structured customer feedback loop | Month 11-12 |
| PHASE 5 — Scale | Year 2 |
| Multi-location dashboard | Q1 Year 2 |
| Second vertical (dental or fitness) | Q2 Year 2 |
| Canva integration (Design in Canva button in post composer) | Q2-Q3 Year 2 |
| Vendor Marketplace (Allergan, Galderma, Cutera) | Q3 Year 2 |
| Revenue and booking attribution analytics | Q3 Year 2 |
| Inventory Intelligence (separate product) | Q4 Year 2 |

# 12. Pricing Strategy

RecurSocial will not finalize subscription pricing until Euphoria pilot data is collected. Pricing will be anchored to demonstrated ROI.

## Pricing Structure

- Full platform at all tiers.  No feature gating. Every customer gets the complete Cadence platform.

- Tiers scale by:  number of locations, number of users, and posting volume.

- Onboarding and training  remain a paid add-on service at all tiers.

| Tier | Current Placeholder |
| --- | --- |
| Starter | Free — limited posts/month. No-risk entry point. |
| Standard (1 location) | $199/month placeholder. WILL be revised upward based on pilot ROI data. |
| Pro (up to 3 locations) | $399/month placeholder. |
| Enterprise (4+ locations) | Custom pricing. |

$199 Is A Floor, Not A Target A med spa doing $1.5M-$2M+ annually that sees a 5% revenue lift gains $75K-$100K in incremental revenue. The right price for that outcome is $400-800/month minimum. Hold the line until Euphoria data is in hand.

# 13. Go-to-Market Strategy

| Attribute | Profile |
| --- | --- |
| Business Type | Medical spa, aesthetic wellness center, or high-end service practice |
| Revenue Range | $750K to $5M+ annually |
| Staff Size | 3-20 employees |
| Pain Profile | Front desk staff doubling as social media manager. Inconsistent posting. No content system. |
| Decision Maker | Practice owner or business partner. |
| Geography (Phase 1) | Northeast US — NJ, NY, CT, PA, MA |

## Sales Strategy

- Lead with the Euphoria case study — real data, real follower growth, real revenue correlation.

- Target owner networks: medical spa Facebook groups, aesthetics conferences (AMSPA, AmSpa Congress).

- Approach Allergan and Galderma reps as distribution partners — they call on every med spa weekly.

- Offer free 30-day pilot to first 10 external customers in exchange for case study rights.

# 14. Key Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Solo builder bandwidth | Phase-gated roadmap with strict exit criteria. AI tooling extends capacity. |
| Euphoria as sole test case | Document everything. Strong data de-risks sales. Weak data informs pivots before go-to-market. |
| Platform API changes | Use Ayrshare as abstraction layer. Reduces maintenance burden significantly. |
| Underpricing at launch | Do not finalize pricing until pilot data is in hand. |
| Feature creep | Canva integration, Vendor Marketplace, and Inventory Intelligence are Phase 3-5. Do not build early. |
| Practitioner compliance exposure | Approval framework built into platform from Phase 2. Owner controls all practitioner posting permissions. |
| Customer churn before new clients arrive | Analytics dashboard ships at launch showing follower growth and engagement. Customers see leading indicators before the lagging indicator (new bookings) materializes at 60-120 days. |

# 15. Open Questions and Decisions Required

| Open Question | Status |
| --- | --- |
| Final subscription pricing | Pending Euphoria pilot data (Month 7-8) |
| RecurSocial LLC formation | In progress — target within 2 weeks |
| Onboarding add-on pricing | Needs definition before first external customer |
| Vendor partnership outreach timeline | Month 9-10 with Euphoria data in hand |
| Second vertical selection (dental vs fitness) | Year 1 planning — market sizing needed |
| Canva integration timing | Phase 3-4 — revisit after core product validated |
| AI caption suggestions model | Which AI provider and cost structure for Phase 2 |

# 16. Success Metrics

## Product Success (Euphoria Pilot)

- Posting frequency reaches 4-5x/week consistently within 60 days of launch.

- Instagram follower growth of 30%+ in Barnegat within 6 months.

- Instagram follower growth of 50%+ in Lake Wylie within 6 months.

- Staff time saved: minimum 5 hours/week documented.

- At least 1 measurable new client booking attributed to social media within 90 days.

## Business Success (Year 1)

- 5 paying external customers by end of Month 12.

- Subscription pricing validated and finalized by Month 9.

- Euphoria case study complete and in sales rotation by Month 10.

- Zero churn in first customer cohort.

## Business Success (Year 2)

- 25+ paying customers across Northeast US.

- Multi-location support live.

- Second vertical launched.

- Vendor marketplace pilot with at least one major aesthetics brand partner.

- MRR sufficient to fund a second hire.

# 17. Immediate Next Steps (Next 30 Days)

| Action | Status |
| --- | --- |
| Tech stack confirmed | Complete |
| Domains secured (RecurSocial.com + CadenceSocial.io, 3 years each) | Complete |
| Data model locked v2 | Complete |
| User flows mapped (Onboarding, Platform Connection, Content Creation) | Complete |
| MVP feature boundary defined and locked | Complete |
| Form RecurSocial LLC | In Progress — target 2 weeks |
| Collect Euphoria service menu and promo calendar | Not started |
| Pull 3-4 months of Euphoria Instagram posts for content audit | Not started |
| Build 2026 Med Spa Content Calendar draft (40-60 templates) | Not started |
| Research and confirm Ayrshare plan and pricing | Not started |
| Open Claude Code — begin Phase 1 build | Ready — all pre-build planning complete |

RecurSocial — Cadence Platform  |  Project Plan v1.3

Confidential & Proprietary  |  April 2026