RECURSOCIAL · CADENCE PLATFORM

Project Plan

Version 1.14

Updated May 1, 2026

Confidential & Proprietary

| ✅ Sprint 0 Complete | ✅ Sprint 1 Steps 0a+1+2 Done | ⏳ Step 3 Next Session |
| --- | --- | --- |

1. What Changed in v1.14

v1.14 captures the May 1, 2026 session. Sprint 1 is underway. Steps 0a (library-queries helper), 1 (seasonal-moments — already complete), and 2 (PostWizard 8→6 refactor) are committed to main. The wizard is restructured into a directory pattern with branch components as the next build target.

Headline shifts since v1.13

- library-queries.ts shipped (commit e0487ee). Four helper functions form the data access layer for all wizard branches.

- PostWizard restructured from PostWizard.tsx (512 lines, 8 buttons) to PostWizard/index.tsx + PostWizard.tsx re-export (commit d79ac8e). 6-button POST_TYPES array live.

- Dr. Lombardi confirmed as equal partner and medical director. New context: plastic surgery background + oversight of 3 other NJ medspas. NJ law requires physician medical director. Added to Practice Story questionnaire.

- Euphoria Practice Story Questionnaire created and sent to Brianna, Michelle, Kim. Required before Practice subtype can be completed in Step 3.

- Terminal heredoc corruption pattern confirmed. Workaround documented: Python scripts to /tmp/, complex edits via Cursor editor directly.

2. Locked Decisions

All v1.13 decisions remain in force. New decisions from v1.14:

| Date | Decision |
| --- | --- |
| May 1, 2026 | PostWizard refactored into PostWizard/index.tsx + PostWizard.tsx re-export pattern. Branch components live in PostWizard/ directory. |
| May 1, 2026 | Practice subtype button gated permanently on org_brand_settings.practice_story having 3+ populated fields. Disabled state shows tooltip linking to Brand Kit settings. |
| May 1, 2026 | Dr. Lombardi confirmed as equal partner and medical director. His credentials are a legitimate content asset for safety and credibility posts. |
| May 1, 2026 | Terminal heredoc is unreliable for complex file content. All file generation uses Python scripts written to /tmp/ or Cursor editor directly. |

3. Current Data Layer State

| service_categories | 16 — Euphoria-aligned naming |
| --- | --- |
| service_library | 142 — v1.1+v1.2+v1.3+closeout |
| product_library | 67 — includes pharmaceutical class |
| compliance_rules | 17 — versioned via superseded_by + effective_date |
| services (Euphoria) | 130 — 128 library-linked, 2 explicit custom, 0 unresolved |
| products (Euphoria) | 26 — all 26 library-linked |

4. Sprint Sequence

| # | Sprint | Status |
| --- | --- | --- |
| 0 | Service Library Migration + Euphoria Backfill | ✅ COMPLETE (5e1ec24) |
| 1 | PostWizard 8→6 Refactor (library-aware build) | ⏳ IN PROGRESS — Steps 0a+1+2 done, Steps 3-12 remaining |
| 1.5 | delivery_mode schema enhancement (P1 backlog) | Backlog (~4 hrs) |
| 2 | Practice Story Elements + Settings UI | Blocked on Sprint 1 |
| 3 | Monday Brief / Weekly Cadence UI Card + Calendar + Wizard Seeding | Blocked on Sprint 2 |
| 4 | BEL Phase 1 — pre-publish enforcement via compliance_rules | Blocked on Sprint 3 — data layer ready |
| 4.5 | service_composition junction (custom package compliance) | Backlog — before customer #5 |
| 5 | Trademark/Indication Monitoring (Cowork-driven cron) | Post-BEL |
| 6 | Library Request Submission UI | Post-BEL |
| Post-MVP | Skincare SKU-level data model | ~50 customer milestone gate |

5. Open Items

| Item | Notes | Owner |
| --- | --- | --- |
| Questionnaire — Brianna, Michelle, Kim | Required for Step 3 Practice subtype gate | Brianna/Michelle/Kim |
| Dr. Lombardi content role | Does he want to appear in practice story posts? | Kevin → Brianna |
| OAuth — Brianna and Michelle | Required for Schedule My Week publishing | Kevin |
| Daisy — remove from practitioners | At Primary Care, not Esthetics | Kevin (anytime) |
| Verify Euphoria brand hex values | DevTools color-picker check at desktop | Kevin |
| npm moderate vulnerabilities (6) | Defer until post-Sprint 1 | Deferred |
| Hormone visit appointment_type | Initial Hormone Therapy may be consultation not procedure | Brianna during pilot |

6. Key Technical Facts

| Live App URL | cadence-mvp.vercel.app |
| --- | --- |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last commit on main | d79ac8e — feat(wizard): Step 2 — PostWizard 8→6 button refactor |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Migrations Folder | /supabase/migrations/ (8 Sprint 0 files) |
| AI Model | claude-sonnet-4-5 via Anthropic API |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Anthropic + Stripe |

7. Final Note

Sprint 1 is progressing ahead of schedule. Three steps completed, library-queries.ts is the data foundation the entire wizard builds on, and the 6-button structure is committed. The compliance moat is one sprint away from being visible to users in the wizard preview pane.

Steps 3-12 are the remaining Sprint 1 work. Estimated ~13 hours. The questionnaire from Brianna's team is the only external dependency.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app