RECURSOCIAL · CADENCE PLATFORM

Project Plan

Version 1.15

Updated May 1, 2026 (Part Two)

Confidential & Proprietary

| SPRINT 1 — 5/12 | COMMIT 54a920f | DASHBOARD BUG |
| --- | --- | --- |

# 1. What Changed in v1.15

v1.15 captures the May 1, 2026 (Part Two) session. Sprint 1 Steps 4 and 5 shipped to main as commit 54a920f. Both new branches are wired with shared foundation files (types.ts and CompliancePreview.tsx) that will accelerate the remaining four branches.

## Headline shifts since v1.14

- Sprint 1 Steps 4 + 5 complete. BeforeAfterBranch.tsx (photo/video sub-paths) and SpotlightBranch.tsx (practitioner/testimonial sub-paths) shipped as standalone components.

- Foundation files added beyond spec: types.ts (BranchProps contract for all 6 branches) and CompliancePreview.tsx (the moat made visible — inherited rules display tied to service selection).

- Silent breakage from commit d79ac8e fixed: 'practitioner_spotlight' identifier in renderStep3 no longer matched POST_TYPES after Step 2 rename to 'spotlight'. The Spotlight branch had been rendering an empty placeholder since the 8→6 refactor.

- Pre-existing dashboard render-loop bug discovered during local smoke testing. Confirmed via git stash diagnosis to be unrelated to today's work. Promoted to top priority for next session — demo readiness outweighs spec adherence.

- Dr. Lombardi content boundary clarified: NOT featured as content subject. Name appears only in legal entity context 'Euphoria Esthetics & Wellness by Dr. Lombardi.' This will be enforced when Sprint 1 Step 3 (Practice Story content) is built.

- Workflow refinement: Cursor editor adopted for surgical edits to existing files; terminal heredocs reserved for new file creation. Paste corruption pattern continues but is now mitigated by routing larger edits through Cursor.

# 2. Locked Decisions

All v1.14 decisions remain in force. New decisions from v1.15:

| Date | Decision |
| --- | --- |
| May 1, 2026 (PT2) | Branch component state architecture: Option A — state stays lifted in PostWizard parent. Branches receive full BranchProps bag and destructure what they need. Single source of truth for the unified Generate button. |
| May 1, 2026 (PT2) | Service/practitioner data: branches DO NOT call queries themselves. They consume props loaded upstream. Upstream loader can migrate to library-queries.ts independently. |
| May 1, 2026 (PT2) | CompliancePreview placement: inline under each service dropdown (Option A). The aggregated 'this post will follow N rules' summary on Step 4 (tone) is deferred to spec Step 9a as a separate, condensed view. |
| May 1, 2026 (PT2) | BeforeAfter photo upload: scaffolded as visibly-incomplete placeholder rather than fake working UI. Real component identification or build deferred to follow-up step. |
| May 1, 2026 (PT2) | Dr. Lombardi content rule: NEVER featured as a content subject. Name appears ONLY in the legal entity context 'Euphoria Esthetics & Wellness by Dr. Lombardi.' His credentials are not a content asset; they are a regulatory requirement. |
| May 1, 2026 (PT2) | Dashboard render loop: pre-existing in main at d79ac8e or earlier. Confirmed unrelated to wizard refactor work. Address as Priority 0 next session before continuing Sprint 1. |

# 3. Current Data Layer State

No data layer changes this session. Sprint 1 Steps 4-5 were UI-layer only.

| service_categories | 16 — Euphoria-aligned naming |
| --- | --- |
| service_library | 142 — v1.1+v1.2+v1.3+closeout |
| product_library | 67 — includes pharmaceutical class |
| compliance_rules | 17 — versioned via superseded_by + effective_date |
| services (Euphoria) | 130 — 128 library-linked, 2 explicit custom, 0 unresolved |
| products (Euphoria) | 26 — all 26 library-linked |
| org_brand_settings (Euphoria) | 1 row, 13 fields, brand kit + practice_story (sparse — pending questionnaire) |

# 4. Sprint Sequence

| # | Sprint | Status |
| --- | --- | --- |
| 0 | Service Library Migration + Euphoria Backfill | ✅ COMPLETE (5e1ec24) |
| 1 | PostWizard 8→6 Refactor (library-aware build) | ⏳ IN PROGRESS — 5/12 steps done (latest: 54a920f). ~10.5 hrs remaining. |
| 1.5 | delivery_mode schema enhancement (P1 backlog) | Backlog (~4 hrs) |
| 2 | Practice Story Elements + Settings UI | Blocked on Sprint 1 |
| 3 | Monday Brief / Weekly Cadence UI Card + Calendar + Wizard Seeding | Blocked on Sprint 2 |
| 4 | BEL Phase 1 — pre-publish enforcement via compliance_rules | Blocked on Sprint 3 — data layer ready |
| 4.5 | service_composition junction (custom package compliance) | Backlog — before customer #5 |
| 5 | Trademark/Indication Monitoring (Cowork-driven cron) | Post-BEL |
| 6 | Library Request Submission UI | Post-BEL |
| Post-MVP | Skincare SKU-level data model | ~50 customer milestone gate |

## Sprint 1 Detail — Step Status

| Step | Component | Status | Est. |
| --- | --- | --- | --- |
| 0a | library-queries.ts | ✅ DONE (e0487ee) | 1 hr |
| 1 | seasonal-moments.ts | ✅ DONE (pre-existing) | 0 hr |
| 2 | PostWizard 8→6 directory refactor | ✅ DONE (d79ac8e) | 1 hr |
| 3 | EducationalBranch.tsx | ⏸ BLOCKED on questionnaire | 2.5 hr |
| 4 | BeforeAfterBranch.tsx | ✅ DONE (54a920f) | 1.5 hr |
| 5 | SpotlightBranch.tsx | ✅ DONE (54a920f) | 1 hr |
| 6 | PromoEventSeasonalBranch.tsx | Next session | 2 hr |
| 7 | BookNowBranch.tsx | Pending | 2 hr |
| 8 | TrendViralBranch.tsx (extract) | Pending | 0.5 hr |
| 9 | /api/generate-post refactor + compliance injection | Pending | 2 hr |
| 9a | Compliance hints in wizard preview (aggregated) | Pending | 0.75 hr |
| 10-12 | Tests, smoke test, final commit | Pending | 1.75 hr |

# 5. Open Items

| Item | Notes | Owner |
| --- | --- | --- |
| Dashboard render loop | Pre-existing bug. Page flashes due to infinite render. Confirmed via git stash unrelated to wizard work. PRIORITY 0 next session. | Kevin + Claude |
| Questionnaire — Brianna, Michelle, Kim | Required for Step 3 Practice subtype gate | Brianna/Michelle/Kim |
| Photo upload component for BeforeAfter | Currently scaffolded as placeholder. Identify existing component or build new. | Next session |
| OAuth — Brianna and Michelle | Required for Schedule My Week publishing | Kevin |
| Daisy — remove from practitioners | At Primary Care, not Esthetics | Kevin (anytime) |
| Verify Euphoria brand hex values | DevTools color-picker check at desktop | Kevin |
| npm moderate vulnerabilities (6) | Defer until post-Sprint 1 | Deferred |
| Hormone visit appointment_type | Initial Hormone Therapy may be consultation not procedure | Brianna during pilot |

# 6. Key Technical Facts

| Live App URL | cadence-mvp.vercel.app |
| --- | --- |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last commit on main | 54a920f — feat(wizard): Sprint 1 Steps 4-5 — BeforeAfter + Spotlight branches |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Migrations Folder | /supabase/migrations/ (8 Sprint 0 files) |
| AI Model | claude-sonnet-4-5 via Anthropic API |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Anthropic + Stripe |

# 7. Final Note

Sprint 1 is at 5 of 12 steps complete. Today's session shipped two branches plus the foundation that the remaining four branches will reuse. The compliance moat now has its first user-facing surface — when a Botox service is selected in any wizard branch, the user sees the inherited compliance rules Cadence will enforce on the generated content.

The pre-existing dashboard render loop is the highest-priority issue heading into next session. It is not blocking development, but it is preventing local smoke testing and would damage credibility in any demo. ~30-60 minutes to diagnose, then back to Sprint 1 Step 6.

Estimated Sprint 1 completion: 1-2 more sessions, ~10.5 hours remaining.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app