RECURSOCIAL · CADENCE PLATFORM

Project Plan

Version 1.17

Updated May 2, 2026 (Part Two)

Confidential & Proprietary

| SPRINT 1 — 6/12 + 0b | DATA LAYER CLEANED | HRT PELLET STRUCTURE READY |
| --- | --- | --- |

# 1. What Changed in v1.17

v1.17 captures a practitioner data layer cleanup session on May 2, 2026 (Part Two) that surfaced and fixed four distinct issues simultaneously. The fix was small in lines of SQL but significant in compliance risk surface eliminated. The session also added a structural pattern (services.required_capabilities) that future-proofs the wizard's practitioner filtering logic for any service that requires specific licensing.

## Headline shifts since v1.16

- Practitioner role miscategorizations corrected: Brianna and Kim promoted from "Nurse" to "Nurse Practitioner". Jordan reclassified from "Aesthetician" with redundant additional_capabilities to "Medical Assistant" with proper Aesthetician dual-role. Aubrey renamed from "Masseuse" to industry-standard "Massage Therapist".

- Two new capability columns confirmed on practitioners table: can_prescribe and can_perform_minor_surgery. Backfilled true for the two NPs only (Brianna, Kim). Everyone else defaults to false.

- New services.required_capabilities TEXT[] column added. Empty array means any practitioner can deliver the service. Populated array means practitioner must satisfy all listed capability flags. Schema is ready; HRT Pellet service has not been added to Euphoria's services table yet (Euphoria is bringing the service online but has not formally launched it).

- Database constraint practitioners_role_check confirmed in place with all six expected enum values (Nurse Practitioner, Nurse, Medical Assistant, Aesthetician, Massage Therapist, PA). The constraint protected the data during the cleanup — invalid role values would have been rejected at write time.

- Sprint 1 Step 0b added retroactively as COMPLETE: "Practitioner role and capability data layer cleanup". This work was not in the original Sprint 1 plan; it surfaced from the Daisy removal task and was completed end-to-end in roughly 60 minutes.

- Daisy removed from practitioners table. The longest-standing data accuracy debt in the project, carried for multiple sessions, is now closed.

# 2. Locked Decisions

All v1.16 decisions remain in force. New decisions from v1.17:

| Date | Decision |
| --- | --- |
| May 2, 2026 (PT2) | RN injection authorization for aesthetic procedures: in NJ, the four Euphoria RNs (Jaimie, Lexy, Michelle, Nadine) are authorized to perform Botox and dermal filler injections under Dr. Lombardi's medical direction. can_inject_aesthetic = true for all four. This is venue-specific (NJ + Lombardi as supervising physician) and does not generalize to RNs at other future Cadence customers — those will need their own per-org capability assignment based on their state's scope-of-practice rules and their supervising physician relationship. |
| May 2, 2026 (PT2) | Capability flag pattern: practitioner-level capability booleans (can_inject_aesthetic, can_inject_medical, can_prescribe, can_perform_minor_surgery) live on the practitioners table. Service-level capability requirements (which capabilities a practitioner must have to deliver this service) live on services.required_capabilities as a TEXT[]. Wizard practitioner filtering reads both — never hardcoded against role names. |
| May 2, 2026 (PT2) | HRT Pellet service deferred from immediate addition. Euphoria is launching the service but has not finalized protocols, pricing, or consent infrastructure. Path B selected: schema is ready, service row added when Euphoria formally launches. Pre-announcement Hero Mode campaign ("Coming Soon" content build 4-6 weeks before first bookable appointment) is the natural Hero Mode use case once the row is added. |
| May 2, 2026 (PT2) | Services that require minor in-office surgery (incision and stitches) require can_perform_minor_surgery = true on the practitioner. Currently only the future HRT Pellet service falls into this category at Euphoria. Other small in-office procedures (mole removal, skin tag removal, biopsies) are not currently part of Euphoria's service menu. |
| May 2, 2026 (PT2) | Massage Therapist is the canonical role title. "Masseuse" is deprecated as a term and was removed from the practitioners table. The role enum values are locked at six: Nurse Practitioner, Nurse, Medical Assistant, Aesthetician, Massage Therapist, PA. |

# 3. Current Data Layer State

Updated post-cleanup state as of May 2, 2026 (Part Two):

| Table | State |
| --- | --- |
| service_categories | 16 — Euphoria-aligned naming |
| service_library | 142 — v1.1+v1.2+v1.3+closeout |
| product_library | 67 — includes pharmaceutical class |
| compliance_rules | 17 — versioned via superseded_by + effective_date |
| services (Euphoria) | 130 — 128 library-linked, 2 explicit custom, 0 unresolved. New required_capabilities column on all rows (default empty array). |
| products (Euphoria) | 26 — all 26 library-linked |
| practitioners (Euphoria) | 11 rows: 2 NP (Brianna, Kim), 4 Nurse (Jaimie, Lexy, Michelle, Nadine), 1 MA + Aesthetician (Jordan), 3 Aesthetician (Nicole Roberto, Nicole Rekus, Tori), 1 Massage Therapist (Aubrey). Daisy removed. |
| org_brand_settings (Euphoria) | 1 row, 13 fields, brand kit + practice_story (sparse — pending questionnaire) |

## 3.1 Practitioner Capability Matrix (Euphoria, post-cleanup)

Authoritative state as of May 2, 2026. This is the single source of truth for which practitioners can deliver which services.

| Practitioner | Role | Inject Aes. | Inject Med. | Prescribe | Minor Surg. |
| --- | --- | --- | --- | --- | --- |
| Brianna Krug | Nurse Practitioner | ✓ | ✓ | ✓ | ✓ |
| Kim Benitez | Nurse Practitioner | ✓ | ✓ | ✓ | ✓ |
| Jaimie Burkett | Nurse | ✓ | ✓ | — | — |
| Lexy Fazzone | Nurse | ✓ | ✓ | — | — |
| Michelle Wilson | Nurse | ✓ | ✓ | — | — |
| Nadine Delia | Nurse | ✓ | ✓ | — | — |
| Jordan Land | Medical Assistant (+ Aesthetician) | — | ✓ | — | — |
| Nicole Roberto | Aesthetician | — | — | — | — |
| Nicole Rekus | Aesthetician | — | — | — | — |
| Tori Grant | Aesthetician | — | — | — | — |
| Aubrey Rieger | Massage Therapist | — | — | — | — |

# 4. Sprint Sequence

| # | Sprint | Status |
| --- | --- | --- |
| 0 | Service Library Migration + Euphoria Backfill | ✅ COMPLETE (5e1ec24) |
| 1 | PostWizard 8→6 Refactor + Hero Mode prompt injection (Step 9) | ⏳ IN PROGRESS — 6/12 steps + Step 0b done. ~10 hrs remaining. |
| 1.5 | delivery_mode schema enhancement | Backlog (~4 hrs) |
| 2 | Practice Story Elements + Settings UI | Blocked on Sprint 1 |
| 3 | Monday Brief / Weekly Cadence UI Card + Calendar + Wizard Seeding | Blocked on Sprint 2 |
| 4 | BEL Phase 1 — pre-publish enforcement via compliance_rules | Blocked on Sprint 3 — data layer ready |
| 4.5 | service_composition junction (custom package compliance) | Backlog — before customer #5 |
| 5 | Trademark/Indication Monitoring (Cowork-driven cron) | Post-BEL |
| 6 | Library Request Submission UI | Post-BEL |
| 7 | Hero Service Mode UI surface (settings, campaign meter, Hero Lite vs full Hero gating) | Post-BEL — backend hero injection ships in Sprint 1 Step 9 |
| Post-MVP | Skincare SKU-level data model | ~50 customer milestone gate |

## Sprint 1 Detail — Step Status

| Step | Component | Status | Est. |
| --- | --- | --- | --- |
| 0a | library-queries.ts | ✅ DONE (e0487ee) | 1 hr |
| 0b | Practitioner role + capability data layer cleanup; services.required_capabilities pattern | ✅ DONE May 2 PT2 — SQL only, no commit needed | 1 hr (actual) |
| 1 | seasonal-moments.ts | ✅ DONE (pre-existing) | 0 hr |
| 2 | PostWizard 8→6 directory refactor | ✅ DONE (d79ac8e) | 1 hr |
| 3 | EducationalBranch.tsx | ⏸ BLOCKED on questionnaire | 2.5 hr |
| 4 | BeforeAfterBranch.tsx | ✅ DONE (54a920f) | 1.5 hr |
| 5 | SpotlightBranch.tsx | ✅ DONE (54a920f) | 1 hr |
| 6 | PromoEventSeasonalBranch.tsx | Next session | 2 hr |
| 7 | BookNowBranch.tsx — must honor required_capabilities filter | Pending — note new requirement | 2 hr |
| 8 | TrendViralBranch.tsx (extract) | Pending | 0.5 hr |
| 9 | /api/generate-post refactor + compliance injection + hero context + practitioner capability filter | Pending — scope expanded in v1.16/17 | 2.5 hr |
| 9a | Compliance hints in wizard preview (aggregated) | Pending | 0.75 hr |
| 10-12 | Tests, smoke test, final commit | Pending | 1.75 hr |

# 5. Open Items

| Item | Notes | Owner |
| --- | --- | --- |
| Dashboard render loop | Pre-existing bug. Bisect before fix per locked decision. Estimated 30–60 min diagnosis. | Kevin + Claude |
| HRT Pellet service row | Add to services table when Euphoria formally launches the service. Set required_capabilities = ARRAY['can_perform_minor_surgery']. Pre-launch Hero Mode campaign 4-6 weeks before first bookable appointment is the natural use case. | Kevin (post-Euphoria launch) |
| Questionnaire — Brianna, Michelle, Kim | Required for Step 3 Practice subtype gate. Verify Lombardi content boundary was included; if not, send a follow-up note before responses come back. | Brianna/Michelle/Kim + Kevin follow-up |
| Photo upload component for BeforeAfter | Currently scaffolded as placeholder. Identify existing component or build new. | Next session |
| OAuth — Brianna and Michelle | Required for Schedule My Week publishing | Kevin |
| Verify Euphoria brand hex values | DevTools color-picker check at desktop | Kevin |
| npm moderate vulnerabilities (6) | Defer until post-Sprint 1 | Deferred |
| Hormone visit appointment_type | Initial Hormone Therapy may be consultation not procedure | Brianna during pilot |
| Naming lock | Monday Brief / Schedule My Week / Weekly Cadence / 10-Minute Monday — pick one canonical name and refactor refs | Kevin (10-min decision) |
| Hero Mode UI surface | Backend ships in Sprint 1 Step 9. Settings UI, campaign meter, and Hero Lite vs full Hero gating slot in as Sprint 7 post-BEL. | Future |
| New MA hire | Euphoria is hiring an additional Medical Assistant for days Jordan works as Aesthetician. Add to practitioners table when start date confirmed. | Kevin (post-hire) |

# 6. Key Technical Facts

| Field | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last commit on main | 54a920f — feat(wizard): Sprint 1 Steps 4-5 — BeforeAfter + Spotlight branches |
| Local Repo Path | ~/Desktop/RecurSocial/cadence-mvp |
| Migrations Folder | /supabase/migrations/ (8 Sprint 0 files; Step 0b cleanup was direct SQL) |
| AI Model | claude-sonnet-4-5 via Anthropic API |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Anthropic + Stripe |

# 7. Notes Carrying Forward

Sprint 1 is at 6 of 12 steps (plus Step 0b complete). Today's data layer cleanup was not on the original Sprint 1 plan but surfaced from a routine task and was important enough to warrant immediate completion. The dashboard render loop remains Priority 0 for next session, addressed via bisect-before-fix per the locked decision.

The compliance risk surface eliminated by Step 0b is worth naming explicitly: before today, the wizard would have had no schema-level mechanism to prevent suggesting an RN to deliver an HRT Pellet procedure (NP-only) or a Medical Assistant for a Botox post (RN+ only). The required_capabilities pattern means future services that require specific licensing get the right filter automatically — no code change, no wizard refactor.

# 8. Hero Service Mode

Hero Service Mode is the campaign mode that activates when a med spa needs to drive a specific service for a defined window. The two canonical triggers are (a) new equipment installed and underutilized, and (b) new service line launched and not yet associated with the practice in the local audience's mind. Both are common: medical spas typically add 1–2 new machines and 2–4 new services per year, so Hero Mode is a high-frequency feature, not an edge case.

External validation: a rep working Euphoria as their largest account volunteered, unsolicited, that Hero Mode would help any client drive a new service or machine. That comment is the strongest external signal Cadence has received from anyone with cross-account market view. The rep outreach drafts (filed in project knowledge as rep-outreach-tabled.md) remain tabled until Kevin chooses to pursue them.

## 8.1 Tier Placement

Hero Service Mode is split across the Standard and Pro tiers.

- Standard tier — Hero Lite. One active hero campaign at a time. Campaign window capped at 4 weeks. Single hero allocation band (default 35–40%). No rep referral attribution. Basic hero campaign reporting.

- Pro tier — full Hero Mode. Unlimited concurrent hero campaigns. Campaign windows 4–26 weeks. Full allocation band (30–50%). Rep referral attribution. Hero campaign analytics dashboard. Hero post-type breakdown overrides.

Operator override: organizations.hero_mode_override BOOLEAN DEFAULT NULL allows Kevin to grant full Hero Mode to specific Standard customers when the case study value is worth it (e.g., early customers most likely to produce strong before/after metrics for marketing).

Rationale: Standard customers must see Hero Mode exists during product evaluation — otherwise Cadence gets compared to scheduling tools on price and loses the differentiator. Pro tier earns its premium on the multi-hero capacity, the 26-week window, the rep attribution, and the analytics.

## 8.2 The Twelve Hard Rules (summarized from skill)

These are the rules currently encoded in the cadence-content-calendar-agent skill. The skill remains the source of truth; this section locks them into the project plan so they are not lost when the skill ports to backend.

| # | Rule |
| --- | --- |
| 1 | Never generate without a complete validated input. No placeholders, no inferred compliance tiers. |
| 2 | Compliance pass is not optional. Every post is checked. Every flag surfaces to the customer. |
| 3 | Slop pass is not optional. Fix and re-verify, do not ship flagged prose with apologies. |
| 4 | Every post has a reasoning field explaining why this post, this service, this day. |
| 5 | Never invent performance data. Empty arrays = cold start. Treat all post types as equally weighted and emit cold_start_no_performance_data warning. |
| 6 | Never produce HRT or weight-loss promo content. Educational only, regardless of promo calendar. |
| 7 | Never ship a calendar with needs_human_review: false on a before/after, HRT, or weight-loss post. These are always reviewed. |
| 8 | Never write the calendar in prose. Output is JSON. Render human-readable views from the JSON. |
| 9 | Never let hero_service_focus.context_notes leak into customer-facing copy. Internal financial pressure or utilization concerns inform angle and urgency only — never appear in captions, hooks, CTAs, or image briefs. |
| 10 | Never allocate more than 50% or less than 30% of posts to a single hero service. Above 50% reads as desperate; below 30% the campaign isn't doing real work. |
| 11 | Never set is_hero_post: true on a post that doesn't feature the named hero service. Same category isn't enough; the post must be specifically about the named service. |
| 12 | Never let rep_referral data influence content decisions. Referring partner is metadata for billing and attribution only. Customer editorial independence is preserved. This is also what makes the rep partnership program credible — Cadence does not become a covert ad channel for whichever rep referred the customer. |

## 8.3 Allocation Math

When Hero Service Mode is active, the default service mix is replaced by a hero-weighted distribution for the duration of the campaign window:

- Hero service: equal to target_allocation_pct (default 40%, valid range 30–50%). Posts feature the named service specifically, not the category.

- Supporting services from same category: ~15%.

- Complementary services: ~25%. Services that pair well with the hero (e.g., for a body-contouring laser, complementary = skincare prep, post-treatment care).

- Other unrelated services: ~10%. Don't go to zero on neurotoxin/filler if they're revenue staples — even hero-focused calendars need maintenance content for the existing book of business.

- Behind-the-scenes / events / team: ~10%.

## 8.4 Hero Post-Type Mix (within hero allocation)

Within the hero allocation, post types skew toward conversion-driving formats:

- Educational about the hero: 35–40%. What it is, what it treats, what to expect, who it's for.

- Before/after of the hero: 20–25%. Consent-flagged always.

- Social proof / testimonial featuring the hero: 20–25%.

- Promotional / booking CTA for the hero: 15–20%.

- Behind-the-scenes (machine in use, prep, team training): 5–10%.

## 8.5 Backend Integration Points

When Sprint 1 Step 9 ships, the /api/generate-post endpoint will accept hero context as part of the request payload and inject it into the system prompt. The injection follows three rules:

- Hero context is background motivation, not caption material. The generation prompt sees focus_reason and context_notes; the model is instructed to use them to shape angle and urgency, never as literal copy.

- If the active campaign window has expired (calendar window start past campaign_window_weeks from when hero mode was enabled), surface a flag in calendar_meta recommending review. Never auto-disable Hero Mode.

- Promo posts featuring the hero service count toward the hero allocation, not on top of it. No double-counting.

- Practitioner filtering for hero posts respects services.required_capabilities. If the hero service requires can_perform_minor_surgery, only NPs are eligible to be featured.

## 8.6 Regenerate Behavior

When the user regenerates a single post that was tagged is_hero_post: true, the default behavior is to produce another hero post (different angle, different post_type, same hero service). This prevents a single regenerate from dropping the calendar below the 30% hero floor. To swap the slot off the hero entirely, the user passes an explicit instruction (e.g., "this slot doesn't need to feature the new laser").

## 8.7 Open Hero Mode Questions

- UI surface — when Sprint 7 builds the Hero Mode settings page, what does the campaign meter look like? Spec deferred until backend ships.

- Multi-location interaction — if a Pro customer activates Hero Mode for one location only, does the hero appear in the other location's calendar? Default: no, hero is scoped to the location that activated it. Confirm during Pro tier UX design.

- Hero retire flow — when a campaign window ends, does the calendar automatically rebalance back to the default mix or wait for user confirmation? Default: wait for confirmation, surface a recommendation in the Monday Brief.

- Hero performance signals — once Cadence has real performance data, does a poorly-performing hero post type get downweighted within the hero mix? Defer until analytics ship.

RecurSocial LLC  |  Confidential & Proprietary  |  cadence-mvp.vercel.app