RecurSocial

Cadence Platform

Master Project Plan  |  Version 1.4  |  April 2026

Industry-specific social media intelligence for high-value service businesses.

Confidential & Proprietary

Version 1.4 Changes: Integrated Behavior Enforcement Layer (BEL) as a core Phase 1 system. Reframed product positioning from scheduling tool to weekly execution system. Added Section 3B (BEL Architecture), updated data model with BEL tables, updated Phase 1 build plan, updated competitive positioning and success metrics. Addressed consultant feedback from operator assessment.

# 1. Executive Summary

RecurSocial is a B2B SaaS company built to solve a specific, costly problem: high-revenue service businesses — medical spas, wellness centers, dental practices, gyms, restaurants — know they need consistent, high-quality social media presence but lack the time, tools, and industry-specific content intelligence to execute it at the level their market demands.

The flagship product, Cadence, is not a scheduling tool. It is a weekly execution system — pre-loaded with industry calendars, smart templates, approval workflows, and a behavior enforcement engine that ensures businesses actually show up consistently. Scheduling is the delivery mechanism. Consistent execution is the value proposition.

On Competitive Positioning: The industry-specific intelligence IS the product. All tiers get the full Cadence platform. Pricing scales by locations, users, and volume — not by which features they can unlock. Cadence is positioned against local social media agencies ($1,500-5,000/month) and the 'nothing' that most med spas are currently doing — not against HootSuite or Buffer.

## Company Overview

| Attribute | Detail |
| --- | --- |
| Company Name | RecurSocial LLC |
| Flagship Product | Cadence — Social Execution System |
| Domains | RecurSocial.com (company) ¦ CadenceSocial.io (product) — both secured for 3 years |
| Target Market | High-revenue service businesses (medical spas, wellness, dental, fitness, restaurants) |
| Primary Vertical (MVP) | Medical spas and aesthetics practices |
| Test Client | Euphoria Esthetics & Wellness (Barnegat, NJ + Lake Wylie, SC) — internal, non-paying |
| Business Model | B2B SaaS — full platform at all tiers, pricing by locations/users/volume |
| Build Approach | Solo founder (Kevin) using Claude Code and AI-assisted development |
| Go-to-Market | Northeast US initially, expanding nationally with Euphoria data as proof of concept |

# 2. The Problem We Are Solving

Medical spas and high-end service businesses face a compounding social media problem. The research conducted on Euphoria's competitive landscape in both Barnegat, NJ and Lake Wylie, SC makes this concrete:

## Market Intelligence Findings

| Market | Key Finding |
| --- | --- |
| Barnegat, NJ | Market leader (The MedSpa @ RPSC, 72K followers) posts 3-4x/week. Euphoria posts inconsistently with 5,182 Instagram followers and an inverted follow-to-follower ratio. |
| Lake Wylie, SC | Local market leader posts only 1-1.5x/week vs. benchmark 4-5x/week. Massive whitespace for a consistent new entrant. |
| National Benchmark | Top injectors (Dr. Simon Ourian, 4M+ followers; Erika Barry, 326K IG) show personal brand development is the highest-leverage play in this industry. |

## Root Cause of the Problem

- The staff member responsible for social media also works front desk — no dedicated time.

- No pre-built content system means every post is created from scratch.

- No approval workflow leads to inconsistent brand voice and delayed publishing.

- No industry-specific calendar means businesses miss seasonal and vendor-driven opportunities.

- No accountability system — owners cannot see whether posting is happening or falling behind.

- No data loop — businesses cannot connect social activity to appointment bookings or revenue.

The Core Insight: These businesses do not fail at social media because they lack tools. Buffer exists. Later exists. They fail because they lack a system that enforces consistent execution. Cadence is that system.

# 3. Product: Cadence by RecurSocial

## Product Philosophy

Cadence is designed around one core belief: consistency compounds. A medical spa that shows up 4-5x per week with industry-relevant, on-brand content will outperform a competitor posting 1x per week within 90 days. Cadence makes that consistency effortless — and enforces it when it starts to slip.

The weekly operating loop:

PLAN → PRE-FILL → APPROVE → PUBLISH → TRACK → ALERT → ADJUST → REPEAT

This loop removes reliance on motivation. It replaces 'I should post today' with a system that already knows what needs to happen and surfaces it automatically.

## Core Feature Set (MVP)

| Feature | Description |
| --- | --- |
| Weekly Execution Dashboard | The home screen. Shows posts completed vs. target, current status (On Track / At Risk / Behind), next scheduled post, missed posts, and open alerts. Owner sees the full picture at a glance. |
| 10-Minute Monday / Auto-Fill Week | The hero feature. On Monday, Cadence pre-fills the week with draft posts drawn from the industry calendar and template library. Staff reviews, edits if needed, and approves. One weekly session keeps the business on track. |
| Industry Content Calendar | Pre-built 12-month calendar specific to medical aesthetics — tied to seasonal trends, vendor promotions (Allergan, Galderma, Cutera), treatment cycles, and industry events. |
| Smart Template Library | Target 40-60 templates at launch for the med spa vertical. 3-5 templates per calendar item. Caption scaffolds with [MERGE] placeholders — covers 80% of posts before the user types a word. |
| Post Composer | Two equal-prominence entry points: Start from template (80% of posts) or Start from scratch (event-driven content). Full caption editor, hashtag field, platform selector, asset picker, and scheduler. |
| Approval Workflow | Draft > In Review > Approved > Scheduled > Published. Owner can approve, reject with notes, or edit inline before approving. No post publishes without passing through the approval gate. |
| Behavior Enforcement Engine | Tracks posting commitments. Detects missed activity. Triggers alerts at 24h pre-post, day-of warning, missed post, and owner escalation thresholds. Drives weekly usage. See Section 3B. |
| Analytics Dashboard | Live follower counts, per-post reach/impressions/engagement, posting frequency tracker vs. 4-5x/week target, streak tracking. Charts render at launch and populate as data accumulates. |
| Multi-Platform Publishing | Publishes to Instagram, Facebook, TikTok, and Google Business Profile via Ayrshare. Customer connects platforms during setup call. |
| Tag-Based Asset Library | Upload once, reuse across posts. Images, video, and before/after assets all searchable by tag. |

Content Creation Note: Templates solve the design problem for 80% of posts. The remaining 20% is handled by direct image upload. A Canva integration (Design in Canva button in the composer) is planned for Phase 3-4.

# 3B. Behavior Enforcement Layer (BEL) — Architecture

The BEL is not optional functionality. It is the core system that determines whether Cadence retains customers. A scheduling tool is easy to stop using. A weekly operating system that tracks commitments, surfaces gaps, and pre-fills content becomes habitual.

## Design Principles

- Staff must always know: what they need to do this week, whether they are on track or behind, what action to take next.

- Enforcement is the internal design principle. Ease and momentum are the external product language. Never say 'enforcement' to a customer.

- The Auto-Fill Week is the most important feature in the BEL. It removes the friction that causes churn before enforcement is ever needed.

- Owner visibility creates internal accountability without requiring manual oversight from Kevin's team.

## Weekly Status Model

| Status | Definition |
| --- | --- |
| ON TRACK | Posts completed are at or ahead of the weekly pace based on committed posting days. |
| AT RISK | Behind pace but recovery is still possible within the current week. |
| BEHIND | A committed posting day was missed OR the weekly target can no longer be reached. |

## Alert System

| Alert Type | Trigger | Severity | Action |
| --- | --- | --- | --- |
| Under-Scheduled | Fewer than 3 posts scheduled in next 7 days | Warning | Prompt to auto-fill |
| Pre-Post Reminder | 24 hours before a committed post day with no post scheduled | Info | Prompt to schedule |
| Same-Day Warning | Morning of committed day with no post scheduled | Warning | Prompt auto-fill |
| Missed Post | 11:59 PM on committed day with no published post | Critical | Mark missed, notify owner |
| Weekly Summary | Sunday night closeout | Info | Show scorecard |
| Owner Escalation | Multiple consecutive missed posts | Critical | Direct owner email |
| Streak Started | First full week at target completed | Info | Positive reinforcement |
| Streak Broken | Week falls below target after a streak | Warning | Recovery prompt |

## 10-Minute Monday (Auto-Fill Week)

The Monday Brief is the weekly entry point for most users. The system pre-fills the week so that the user's job is review-and-approve, not create-from-scratch.

| Step | What Happens |
| --- | --- |
| 1 | Monday 8:00 AM: Cadence sends Monday Brief notification — 'Your week is ready.' |
| 2 | System reads the cadence plan (posting days, target frequency) and identifies unfilled slots. |
| 3 | Pulls templates by category (educational, promotional, before/after, seasonal) and creates draft posts for each empty day. |
| 4 | Staff logs in, reviews pre-filled posts, edits captions if needed, attaches assets. |
| 5 | Approve All (one click) or approve individually. Posts move to Scheduled. |
| 6 | Status moves to ON TRACK. Dashboard shows the week is set. Staff is done until next Monday. |

## BEL Database Tables

These tables extend the core data model. See Section 6 for the complete schema.

| Table | Purpose |
| --- | --- |
| cadence_plans | Stores posting commitment per location: posts_per_week, posting_days array, auto_fill_enabled flag. |
| weekly_metrics | Tracks weekly performance: posts_target, posts_completed, posts_scheduled, posts_missed, status enum, last_posted_at, next_scheduled_at. Unique per org per week. |
| streaks | Tracks consistency momentum: current_streak, longest_streak, last_success_week. One record per org. |
| alerts | Drives all notifications: type, severity, title, message, metadata JSON, is_read flag. Feeds both in-app alert panel and email notifications. |

## BEL Scheduled Jobs

| Job | Trigger | Action |
| --- | --- | --- |
| Weekly Initialization | Monday 12:00 AM | Create weekly_metrics row, set posts_target from cadence_plan, reset counters. |
| Under-Scheduled Scan | Daily | Alert if fewer than 3 posts scheduled in next 7 days. |
| Pre-Post Reminder | Hourly check | Alert 24h before committed day with no post scheduled. |
| Same-Day Warning | Morning (8 AM) | Alert if committed day has no post scheduled by morning. |
| Missed Post Detection | 11:59 PM daily | If committed day passes with no publish: mark missed, increment counter, set status = BEHIND, create alert. |
| Weekly Closeout | Sunday 11:59 PM | Calculate final week status, update streak, send weekly summary. |

# 4. Tech Stack

Tech Stack — Locked: Decisions finalized April 2026. Build does not begin until LLC formation is complete.

| Layer | Technology & Rationale |
| --- | --- |
| Frontend + Backend | Next.js — Full-stack framework. Best-in-class support for AI-assisted development with Claude Code. |
| Database + Auth + Storage | Supabase — Postgres database, built-in authentication, and file storage. Visual dashboard, no raw SQL required. |
| Hosting + Deployment | Vercel — One-click deployment, auto-deploys on every code push. Free tier covers pre-revenue development. |
| Social Publishing API | Ayrshare — Abstracts all platform API integrations. One API call publishes everywhere. Approx $49-99/month. |
| Payments + Subscriptions | Stripe — Industry standard. Cadence stores only plan_tier. Stripe owns all billing data. |
| Background Jobs | Vercel Cron Jobs — Handles all BEL scheduled jobs (weekly init, missed post detection, closeout, etc.) natively within the Next.js/Vercel stack. No additional infrastructure required. |

## Estimated Monthly Infrastructure Cost (Pre-Revenue)

| Service | Cost |
| --- | --- |
| Next.js | Free |
| Supabase | Free (up to 50,000 users) |
| Vercel (incl. Cron Jobs) | Free (hobby tier during build) |
| Ayrshare | Approx $49-99/month |
| Stripe | 2.9% + $0.30 per transaction — no monthly fee |
| Total pre-revenue | Under $100/month until first paying customer |

# 5. User Roles & Permissions

## MVP Roles (Phase 1 Launch)

| Role | Permissions & Description |
| --- | --- |
| Owner | Full access to all locations, all content, billing, platform connections, user management, approval controls, and BEL configuration (posting commitment, auto-fill settings). |
| Staff / Content Creator | Creates draft posts, accesses template and asset library, executes the Monday Brief / Auto-Fill week review. Cannot approve or publish. All content goes through approval workflow. |
| RecurSocial Admin | Internal super-admin. Platform-level access for Kevin's team. |

## Phase 2 Roles (Post-MVP)

| Role | Description |
| --- | --- |
| Location Manager | Manages one assigned location. Can approve content for that location. Cannot access billing or other locations. |
| Practitioner | Single role differentiated by specialty tags. Creates personal brand and optionally practice account content. Governed by per-practitioner approval settings configured by Owner. |

## Practitioner Framework (Phase 2)

Specialty Tags (drive template filtering):

- Neurotoxins / Filler

- Laser / Energy Devices

- Weight Loss / Wellness

- Facial / Skincare

- Spray Tan / Body Treatments

- Brows / Lashes

- Massage / Manual Therapies

Personal Brand Approval Settings (per practitioner, configured by Owner)

| Setting | Behavior |
| --- | --- |
| Full Approval Required | Every personal brand post goes to Owner before publishing. Recommended default. Best for HIPAA/FTC compliance. |
| Review Window | Owner notified, has configurable window to flag or block. Auto-publishes if no action taken. |
| Practitioner Autonomous | No approval required. Owner fully trusts the practitioner. |

Compliance Note: Injectors posting before/after content or making clinical claims without oversight creates HIPAA and FTC exposure for the practice. The approval framework protects the practice owner. This is a sales differentiator — practice owners are afraid of rogue employee posts. Cadence solves that fear.

# 6. Data Model

Data Model — Locked v3: Adds BEL tables (cadence_plans, weekly_metrics, streaks, alerts) and posts extensions (is_missed, missed_at, scheduled_day, enforcement_source, approval_due_at) to the v2 schema. No structural changes to v2 tables required.

## Core Tables

ORGANIZATIONS  id               uuid          PK name             varchar       Practice name slug             varchar       URL-safe identifier plan_tier        enum          starter | standard | pro | enterprise created_at       timestamp     UTC

LOCATIONS  id               uuid          PK org_id           uuid          FK > ORGANIZATIONS name             varchar city             varchar state            varchar is_active        boolean       Soft-disable without deleting

USERS  id               uuid          PK org_id           uuid          FK > ORGANIZATIONS email            varchar       Unique full_name        varchar role             enum          owner | staff | recursor_admin created_at       timestamp     UTC

ORG_PRACTITIONERS  (Phase 2)  id                         uuid     PK org_id                     uuid     FK > ORGANIZATIONS user_id                    uuid     FK > USERS specialties                text[]   Array of specialty tags personal_brand_approval    enum     full | review_window | autonomous review_window_hours        integer  Nullable can_post_to_practice       boolean  Default false

CONNECTED_PLATFORMS  id               uuid     PK location_id      uuid     FK > LOCATIONS platform         enum     instagram | facebook | tiktok | google_business access_token     varchar  Encrypted at rest account_handle   varchar is_active        boolean

CONTENT_CALENDARS  id               uuid     PK location_id      uuid     FK > LOCATIONS name             varchar year             integer vertical         enum     med_spa | dental | fitness | restaurant

POSTS  id               uuid          PK calendar_id      uuid          FK > CONTENT_CALENDARS template_id      uuid          FK > TEMPLATES (nullable) created_by       uuid          FK > USERS practitioner_id  uuid          FK > ORG_PRACTITIONERS (nullable, Phase 2) post_track       enum          practice_account | personal_brand caption          text hashtags         text[] status           enum          draft | in_review | approved | scheduled | published | rejected scheduled_at     timestamp     UTC published_at     timestamp     UTC (null until published)  — BEL Extensions — is_missed           boolean       Default false missed_at           timestamp     Nullable scheduled_day       integer       1-7 (day of week) enforcement_source  enum          manual | auto_fill approval_due_at     timestamp     Nullable

TEMPLATES  id                    uuid     PK name                  varchar vertical              enum     med_spa | dental | fitness | restaurant category              enum     seasonal | promotion | educational | before_after | personal_brand specialties           text[]   Filters template to relevant practitioners caption_scaffold      text     Pre-written caption with [MERGE] placeholders suggested_hashtags    text[]

ASSETS  id               uuid     PK org_id           uuid     FK > ORGANIZATIONS file_url         varchar  Supabase Storage URL asset_type       enum     image | video | before_after tags             text[]   Searchable tags is_before_after  boolean created_at       timestamp

POST_ASSETS  (junction)  post_id          uuid     FK > POSTS asset_id         uuid     FK > ASSETS display_order    integer  Order assets appear in post

APPROVALS  id               uuid     PK post_id          uuid     FK > POSTS (unique) reviewed_by      uuid     FK > USERS (nullable until reviewed) status           enum     pending | approved | rejected | auto_approved notes            text     Reviewer feedback (nullable) reviewed_at      timestamp

## BEL Tables (New in v3)

cadence_plans  id                uuid     PK org_id            uuid     FK > ORGANIZATIONS location_id       uuid     FK > LOCATIONS posts_per_week    integer  Default 5 posting_days      int[]    Array 1-7 (1=Monday) auto_fill_enabled boolean  Default true created_at        timestamp

weekly_metrics  id                 uuid org_id             uuid location_id        uuid week_start         date week_end           date posts_target       integer posts_completed    integer posts_scheduled    integer posts_missed       integer status             enum     on_track | at_risk | behind last_posted_at     timestamp next_scheduled_at  timestamp CONSTRAINT: unique(org_id, week_start)

streaks  id                uuid org_id            uuid     Unique current_streak    integer longest_streak    integer last_success_week date

alerts  id          uuid org_id      uuid user_id     uuid type        enum     under_scheduled | pre_post_reminder | same_day_warning | missed_post | weekly_summary | escalation | streak_started | streak_broken severity    enum     info | warning | critical title       text message     text metadata    json is_read     boolean created_at  timestamp

# 7. User Flows

Three core flows are mapped and locked. All flows account for the BEL layer.

## Flow 1 — Onboarding

Hybrid model: customer self-serves through account creation, Kevin conducts a setup call to configure platforms, load the content calendar, and configure the cadence plan. Account creation is the exit criterion for onboarding.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Customer | Visits CadenceSocial.io and clicks Start free trial |  |
| 2 | Customer | Enters name, email, password, and business name | USERS record seeded |
| 3 | System | Sends email verification via Supabase |  |
| 4 | Customer | Clicks verification link in email |  |
| 5 | Customer | Completes business profile — practice name, location, vertical | ORGANIZATIONS + LOCATIONS seeded |
| 6 | Customer | Selects plan tier | plan_tier stored on ORGANIZATIONS |
| 7 | System | If paid: opens Stripe checkout. If Starter: skips billing. |  |
| 8 | System | Account created. Welcome screen with setup call prompt. |  |
| 9 | Customer | Lands on empty-state dashboard | No platforms connected yet |
| 10 | Kevin | Conducts setup call — platform connection, calendar load, and cadence plan configuration (posting days, target frequency, auto-fill on/off) | cadence_plans record created |

## Flow 2 — Platform Connection

Customer drives, Kevin coaches. All connections via OAuth through Ayrshare.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Customer | Navigates to Settings > Connected Platforms |  |
| 2 | Customer | Clicks Connect on a platform |  |
| 3 | System | Opens OAuth popup via Ayrshare |  |
| 4 | Customer | Logs into platform and grants publish + read permissions |  |
| 5 | System | On success: encrypts and stores access token | CONNECTED_PLATFORMS record created |
| 6 | System | On failure: shows inline error with retry option | Returns to Step 4 |
| 7 | System | Reads and displays confirmed account handle | Confirms connection is live |
| 8 | Customer | Repeats Steps 2-7 for each additional platform | Loop until all platforms connected |
| 9 | Customer | Optional: sends test post to confirm publishing works end-to-end | Highest-impact moment of setup call |

## Flow 3 — Content Creation and Approval

Two creation paths: template (80% of posts) and scratch (20%). All posts pass through the same approval workflow. Posts created via Auto-Fill Week follow the template path with enforcement_source = auto_fill.

| Step | Actor | Action / Description | Data / Notes |
| --- | --- | --- | --- |
| 1 | Staff | Clicks New Post from dashboard or calendar (or receives Monday Brief auto-fill) |  |
| 2 | Staff | Chooses: Start from template OR Start from scratch | Two equal-prominence options |
| 3a | Staff | TEMPLATE PATH: Browses and selects template | Caption scaffold pre-loaded |
| 3b | Staff | SCRATCH PATH: Opens blank composer | Empty canvas |
| 4 | Staff | Writes or edits caption, adds hashtags |  |
| 5 | Staff | Attaches assets via upload, asset library, or before/after library | POST_ASSETS records created |
| 6 | Staff | Selects target platforms for this post |  |
| 7 | Staff | Sets scheduled date/time (or saves as draft) | scheduled_at set on POSTS |
| 8 | Staff | Submits for approval | Post status > in_review |
| 9 | System | Notifies Owner via email and in-app. Updates weekly_metrics.posts_scheduled. | APPROVALS record created (pending) |
| 10 | Owner | Reviews post — caption, assets, platforms, scheduled time |  |
| 11a | Owner | APPROVE: Approves as-is | APPROVALS status > approved |
| 11b | Owner | EDIT + APPROVE: Edits inline then approves in one action |  |
| 11c | Owner | REJECT: Adds rejection note, returns post to Staff | Status > rejected |
| 12 | System | At scheduled time: Ayrshare publishes to all selected platforms |  |
| 13 | System | Status > published. Increments weekly_metrics.posts_completed. Recalculates week status. | BEL updated in real time |

# 8. MVP Feature Boundary

The MVP is scoped to deliver one outcome: consistent content published 4-5 times per week. The BEL is a Phase 1 requirement, not a Phase 2 add-on. Features are categorized as In (ships with MVP), Partial (simplified version ships), or Out (explicitly deferred).

Authentication & Account Setup

| Feature | Rationale | Decision |
| --- | --- | --- |
| Email signup and login | Core. Supabase out of the box. | In |
| Email verification | Required for account security. | In |
| Password reset | Required. | In |
| Business profile setup | Seeds ORGANIZATIONS and LOCATIONS. | In |
| Google / social SSO | Not blocking anything. Post-MVP. | Out |

Behavior Enforcement Layer (BEL)

| Feature | Rationale | Decision |
| --- | --- | --- |
| Cadence plan setup (posting commitment) | Core BEL foundation. Configured during setup call. | In |
| Weekly metrics tracking | Core. Drives scorecard and status model. | In |
| Weekly status model (On Track / At Risk / Behind) | Core. Owner must see health at a glance. | In |
| Missed post detection (11:59 PM job) | Core. Silent failures unacceptable. | In |
| Alert system (all 8 alert types) | Core. Drives accountability without manual oversight. | In |
| Auto-Fill Week / 10-Minute Monday | Core. The most important retention feature in the product. | In |
| Streak tracking | In. Positive reinforcement with minimal build cost. | In |
| Owner escalation emails | Core. Owner must know when the system is being ignored. | In |
| Push notifications | No mobile app in MVP. | Out |

Content Calendar

| Feature | Rationale | Decision |
| --- | --- | --- |
| Monthly calendar view | Core. The owner's daily view. | In |
| Click date to create post | Core workflow entry point. | In |
| Status color coding | Owner needs pipeline health at a glance. | In |
| Pre-populated industry calendar (med spa 2026) | Core differentiator. Ships with content pre-loaded. | In |
| Weekly view | Monthly is enough. Phase 2. | Out |
| Drag and drop rescheduling | Desirable, not blocking. Phase 2. | Out |

Post Composer

| Feature | Rationale | Decision |
| --- | --- | --- |
| Template path | Core. The 80% use case. | In |
| Scratch path | Core. Required for event-driven posts. | In |
| Caption editor with character count | Required. Basic text only. | In |
| Hashtag field | Required. | In |
| Image upload | Required. | In |
| Asset library picker | Required. Reuse is core to the time-saving pitch. | In |
| Platform selector | Required. | In |
| Date and time scheduler | Required. The north star feature. | In |
| Multi-image carousel | Required. Instagram carousels are high-engagement. | In |
| Video upload | Needed for TikTok. Basic upload only. | Partial |
| Post preview | Basic caption and asset preview. Full previews Phase 2. | Partial |
| AI caption suggestions | Templates scaffold already. Phase 2. | Out |

Approval Workflow

| Feature | Rationale | Decision |
| --- | --- | --- |
| Submit for approval | Core. | In |
| Owner approval queue | Core. One place to action everything. | In |
| Approve / Reject with notes / Edit + Approve | Core. | In |
| Email notification to owner on submission | Required. | In |
| Email notification to staff on rejection | Required. | In |
| In-app notification badge (simple counter) | Email covers critical path. Basic badge only. | Partial |

Analytics

| Feature | Rationale | Decision |
| --- | --- | --- |
| Weekly scorecard (posts vs. target, status, streak) | Core. BEL-driven. Ships at launch. | In |
| Current follower count per platform | Required at launch. | In |
| Per-post reach, impressions, and engagement | Required at launch. | In |
| Posting frequency tracker vs. 4-5x/week target | Required. Core Euphoria pilot metric. | In |
| Follower growth trend chart (renders at launch, populates after 30 days) | Chart exists from day one. | Partial |
| Best performing content categories | Needs posting volume. Phase 3. | Out |
| Revenue and booking attribution | Needs external integration. Phase 3-4. | Out |

User Management & Billing

| Feature | Rationale | Decision |
| --- | --- | --- |
| Invite and deactivate staff members | Required. | In |
| Stripe billing infrastructure (built, not activated) | Build now. Activate for first external customer. | Partial |
| Usage analytics dashboard | Phase 3. | Out |

# 9. Euphoria Esthetics & Wellness — Test Client Strategy

Euphoria Esthetics & Wellness is the internal test client for RecurSocial. It is not a paying customer. Its role is to prove the product works in a real-world environment and generate the data needed to justify subscription pricing.

| Detail | Current Status |
| --- | --- |
| Barnegat, NJ location | Open 2.5 years. Approx $2.3M revenue in 2025. Primary Care addition completing July/August 2026. |
| Lake Wylie, SC location | Opening 2026 as part of a larger wellness complex. New market, significant social media whitespace. |
| 2027 Plans | Potential acquisition. Third location expansion on roadmap. |
| Current Social Media | 5,182 Instagram followers. Inverted follow-to-follower ratio. Posting inconsistent. |
| Social Media Staff | Front desk staff member handles social media — no dedicated time or content system. |

## What Euphoria Will Prove

- Hours saved per week on social media content creation and scheduling.

- Whether Auto-Fill Week / 10-Minute Monday becomes the primary weekly workflow.

- Follower growth rate month-over-month across all platforms.

- New client appointment bookings attributable to social media referral.

- Revenue increase correlated with social media consistency.

- Before/after post engagement vs. standard promotional post engagement.

- Injector personal brand follower growth (Phase 2 activation).

- BEL effectiveness: does alert + enforcement system prevent missed-post decay?

Data-Driven Pricing Strategy: $199/month Standard is a placeholder floor, not a target. Pricing will not be finalized until Euphoria pilot data is collected in Month 7-8. If Cadence saves 10 hours/week and drives $30,000+ in incremental revenue in the first 6 months, the pricing conversation changes entirely.

# 10. Competitive Landscape & Positioning

Cadence is positioned against local social media agencies and 'doing nothing' — not against HootSuite or Buffer. The comparison to generic scheduling tools is a feature list comparison Cadence wins easily. The more important positioning is against the $0/month option (inconsistent in-house posting with no system).

| Competitor | Why Cadence Wins |
| --- | --- |
| HootSuite / Buffer / Later | Generic tools. No industry knowledge, no content calendars, no enforcement system. User must create everything from scratch and has no accountability mechanism. Cadence wins on vertical depth and behavior enforcement. |
| Sprout Social | Enterprise-focused, expensive, no vertical specialization, no enforcement layer. Cadence wins on affordability and medical aesthetics focus. |
| Canva + Buffer combined | Two-tool workaround. No calendar, no enforcement, no accountability. Cadence integrates everything in one vertical-specific platform. |
| Local social media agencies | High cost ($1,500-5,000/month), inconsistent output, no client visibility. Cadence wins on cost, consistency, owner control, and real-time performance data. |
| PatientNow / Nextech | CRM tools that dabble in marketing. Not purpose-built for social. No enforcement, no content intelligence. Cadence wins on focus. |
| Doing nothing (the real competitor) | Most med spas post inconsistently with no system. The real sale is replacing chaos with a weekly operating system. The ROI story writes itself once Euphoria data is in hand. |

# 11. Product Build Plan — Phase Roadmap

Build Order — Non-Negotiable: (1) Lock data model COMPLETE (2) Map user flows COMPLETE (3) Define MVP feature boundary COMPLETE (4) Begin Phase 0 build. All pre-build planning is now done. Claude Code can open. BEL is Phase 1, not Phase 2.

| Phase / Task | Timeline |
| --- | --- |
| PHASE 0 — Foundation & Setup | Month 1 |
| Tech stack selection | Week 1 — Complete |
| Domain acquisition (RecurSocial.com + CadenceSocial.io) | Week 1 — Complete |
| Data model locked (v3 with BEL tables) | Week 1 — Complete |
| User flows mapped (all 3 core flows) | Week 2 — Complete |
| MVP feature boundary defined (BEL as Phase 1) | Week 2 — Complete |
| RecurSocial LLC formation | Week 1-2 — In Progress |
| Euphoria onboarding prep (service menu, promo calendar, Instagram history) | Week 2-3 |
| Build 2026 Med Spa Content Calendar draft (40-60 templates) | Week 3-4 |
| PHASE 1 — MVP Build | Months 2-4 |
| Auth + account creation (Supabase) | Month 2 |
| Business profile + organization setup + cadence plan configuration | Month 2 |
| Content Calendar UI (monthly view, status coding, click-to-create) | Month 2 |
| Template Library (browse, detail view, med spa library — 40-60 templates) | Month 2-3 |
| BEL — Weekly metrics, cadence plans, status model, streak tracking | Month 2-3 |
| BEL — Alert system (all 8 types), scheduled jobs (Vercel Cron) | Month 3 |
| BEL — Auto-Fill Week / 10-Minute Monday (hero feature) | Month 3 |
| Weekly Execution Dashboard (scorecard, status, streak, alerts panel) | Month 3 |
| Post Composer (template + scratch paths, all fields) | Month 3 |
| Approval Workflow (full pipeline, email notifications) | Month 3 |
| Analytics Dashboard (follower counts, per-post metrics, frequency tracker) | Month 3-4 |
| Multi-Platform Publishing via Ayrshare | Month 3-4 |
| Tag-Based Asset Library (upload, tag, search, before/after flag) | Month 4 |
| Platform Connection Flow (OAuth via Ayrshare) | Month 4 |
| User Management (invite, deactivate) | Month 4 |
| Stripe Billing Infrastructure (built, not activated) | Month 4 |
| PHASE 2 — Euphoria Pilot Launch | Month 5-6 |
| Before/After full consent workflow | Month 5 |
| Practitioner role + ORG_PRACTITIONERS table | Month 5 |
| Location Manager role | Month 5 |
| AI caption suggestions | Month 5 |
| Drag and drop rescheduling + weekly calendar view | Month 5 |
| Custom template creation | Month 6 |
| Euphoria full onboarding (both locations) | Month 5 |
| Pilot data tracking setup | Month 5 |
| PHASE 3 — Data & Pricing Validation | Month 7-9 |
| Pilot data analysis (BEL effectiveness + follower growth + revenue correlation) | Month 7-8 |
| Historical trend charts (follower growth, engagement rate over time) | Month 7 |
| Best performing content categories analytics | Month 8 |
| Pricing finalization (replace $199 placeholder) | Month 8 |
| Euphoria case study + sales deck | Month 8-9 |
| PHASE 4 — Northeast Go-to-Market | Month 10-12 |
| Activate Stripe billing for first external customers | Month 10 |
| First 5-10 external customers | Month 10-11 |
| Onboarding playbook (paid add-on service) | Month 11 |
| Structured customer feedback loop | Month 11-12 |
| PHASE 5 — Scale | Year 2 |
| Multi-location dashboard | Q1 Year 2 |
| Second vertical (dental or fitness) | Q2 Year 2 |
| Canva integration (Design in Canva button in post composer) | Q2-Q3 Year 2 |
| Vendor Marketplace (Allergan, Galderma, Cutera) | Q3 Year 2 |
| Revenue and booking attribution analytics | Q3 Year 2 |
| Inventory Intelligence (separate product) | Q4 Year 2 |

# 12. Pricing Strategy

RecurSocial will not finalize subscription pricing until Euphoria pilot data is collected. Pricing will be anchored to demonstrated ROI — not to what feels comfortable or what competitors charge.

## Pricing Structure

- Full platform at all tiers. No feature gating.

- Tiers scale by number of locations, number of users, and posting volume.

- Onboarding and training remain a paid add-on service at all tiers.

| Tier | Current Placeholder |
| --- | --- |
| Starter | Free — limited posts/month. No-risk entry point. |
| Standard (1 location) | $199/month placeholder. WILL be revised upward based on pilot ROI data. |
| Pro (up to 3 locations) | $399/month placeholder. |
| Enterprise (4+ locations) | Custom pricing. |

$199 Is A Floor, Not A Target: A med spa doing $1.5M-$2M+ annually that sees a 5% revenue lift gains $75K-$100K in incremental revenue. The right price for that outcome is $400-800/month minimum. Hold the line until Euphoria data is in hand.

# 13. Go-to-Market Strategy

| Attribute | Profile |
| --- | --- |
| Business Type | Medical spa, aesthetic wellness center, or high-end service practice |
| Revenue Range | $750K to $5M+ annually |
| Staff Size | 3-20 employees |
| Pain Profile | Front desk staff doubling as social media manager. Inconsistent posting. No system. No accountability. |
| Decision Maker | Practice owner or business partner. |
| Geography (Phase 1) | Northeast US — NJ, NY, CT, PA, MA |

## Sales Strategy

- Lead with the Euphoria case study — real BEL data, real follower growth, real revenue correlation.

- The demo centers on 10-Minute Monday. Show the owner exactly what their Monday morning looks like with Cadence. That is the close.

- Target owner networks: medical spa Facebook groups, aesthetics conferences (AMSPA, AmSpa Congress).

- Approach Allergan and Galderma reps as distribution partners — they call on every med spa weekly.

- Offer free 30-day pilot to first 10 external customers in exchange for case study rights.

Pitch Positioning: 'Cadence is the system that ensures your business shows up every week.' Not 'a scheduling tool.' Not 'a social media manager.' A weekly operating system that removes the chaos and replaces it with a repeatable routine your staff can actually execute.

# 14. Key Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Solo builder bandwidth | Phase-gated roadmap with strict exit criteria. AI tooling extends capacity. BEL is scoped tightly — scheduled jobs + database tables, not a complex ML system. |
| Euphoria as sole test case | Document everything. Strong BEL data (did enforcement prevent decay?) plus follower/revenue data de-risks sales. |
| Platform API changes | Use Ayrshare as abstraction layer. Reduces maintenance burden significantly. |
| Underpricing at launch | Do not finalize pricing until pilot data is in hand. |
| Feature creep | Canva integration, Vendor Marketplace, and Inventory Intelligence are Phase 3-5. Do not build early. |
| Practitioner compliance exposure | Approval framework built into platform from Phase 2. Owner controls all practitioner posting permissions. |
| Customer churn before results materialize | BEL + analytics dashboard shows leading indicators (posting frequency, follower growth, engagement) before lagging indicators (new bookings) arrive at 60-120 days. Streak tracking creates habit and emotional investment. |
| Staff ignores the system (adoption failure) | Auto-Fill Week is the mitigation. If the content is already there on Monday morning, the activation energy to post drops to near zero. Enforcement only needs to fire for genuine non-compliance, not for friction. |
| Owner doesn't enforce usage internally | BEL escalation emails go directly to the owner when the system is being ignored. Owner accountability is built into the product, not dependent on Kevin's team intervening. |

# 15. Open Questions & Decisions Required

| Open Question | Status |
| --- | --- |
| Final subscription pricing | Pending Euphoria pilot data (Month 7-8) |
| RecurSocial LLC formation | In progress — target within 2 weeks |
| Onboarding add-on pricing | Needs definition before first external customer |
| Vendor partnership outreach timeline | Month 9-10 with Euphoria data in hand |
| Second vertical selection (dental vs fitness) | Year 1 planning — market sizing needed |
| Canva integration timing | Phase 3-4 — revisit after core product validated |
| AI caption suggestions model (which provider, cost structure) | Phase 2 — revisit at Month 4 |
| BEL posting commitment defaults (5x/week vs customer-configured) | Recommend: default 5, configurable. Confirm during Euphoria setup. |

# 16. Success Metrics

## Product Success (Euphoria Pilot)

- Posting frequency reaches 4-5x/week consistently within 60 days of launch.

- Auto-Fill Week / 10-Minute Monday is the primary workflow used by staff (not scratch path).

- Zero escalation alerts fired after Week 4 — enforcement system prevented decay.

- Instagram follower growth of 30%+ in Barnegat within 6 months.

- Instagram follower growth of 50%+ in Lake Wylie within 6 months.

- Staff time saved: minimum 5 hours/week documented.

- At least 1 measurable new client booking attributed to social media within 90 days.

## Business Success (Year 1)

- 5 paying external customers by end of Month 12.

- Subscription pricing validated and finalized by Month 9.

- Euphoria case study complete and in sales rotation by Month 10.

- Zero churn in first customer cohort.

## Business Success (Year 2)

- 25+ paying customers across Northeast US.

- Multi-location support live.

- Second vertical launched.

- Vendor marketplace pilot with at least one major aesthetics brand partner.

- MRR sufficient to fund a second hire.

# 17. Immediate Next Steps (Next 30 Days)

| Action | Status |
| --- | --- |
| Tech stack confirmed | Complete |
| Domains secured (RecurSocial.com + CadenceSocial.io, 3 years each) | Complete |
| Data model locked v3 (with BEL tables) | Complete |
| User flows mapped (Onboarding, Platform Connection, Content Creation) | Complete |
| MVP feature boundary defined and locked (BEL as Phase 1) | Complete |
| Form RecurSocial LLC | In Progress |
| Collect Euphoria service menu and promo calendar | Not started |
| Pull 3-4 months of Euphoria Instagram posts for content audit | Not started |
| Build 2026 Med Spa Content Calendar draft (40-60 templates) | Not started |
| Research and confirm Ayrshare plan and pricing | Not started |
| Open Claude Code — begin Phase 1 build (auth + cadence plan setup first) | Ready |

RecurSocial — Cadence Platform  |  Project Plan v1.4

Confidential & Proprietary  |  April 2026