RecurSocial

Cadence Platform

Master Project Plan  |  Version 1.7  |  April 2026

Industry-specific social media execution for high-value service businesses.

Version 1.7 Changes — April 12, 2026

Content Calendar UI shipped — commit 169491d on RecurSocial/cadence-mvp main. Weekly calendar view live with draft creation, post type selection (7 types), smart time defaults by post type, Hour/Minute/AM-PM dropdowns, status badges, and week navigation. posts table extended with post_type column. Phase 1 Week 5 complete. Build timeline updated. Phase 1 Week 6 next: Approval Workflow.

# 1. Executive Summary

RecurSocial is a B2B SaaS company built to solve a specific, costly problem: high-revenue service businesses — medical spas, wellness centers, dental practices, gyms, restaurants — know they need consistent, high-quality social media presence but lack the time, tools, and industry-specific content intelligence to execute it at the level their market demands.

The flagship product, Cadence, is not a scheduling tool. It is a weekly execution system — pre-loaded with industry calendars, smart templates, approval workflows, and a behavior enforcement engine that ensures businesses actually show up consistently. Scheduling is the delivery mechanism. Consistent execution is the value proposition.

Social Media Publishing Architecture: Cadence uses Upload-Post as the core publishing API for MVP (Years 1–2, up to 100 customers). At 100+ customers, the platform migrates to Ayrshare for advanced analytics and better per-post pricing at scale. Both platforms support identical API patterns, making the migration a 1–2 week engineering effort.

## Company Overview

| Company Name | Details |
| --- | --- |
| Company Name | RecurSocial LLC |
| Flagship Product | Cadence — Social Execution System |
| Social Media API (MVP) | Upload-Post (Years 1–2, up to 100 customers) |
| Social Media API (Scale) | Ayrshare (Year 2+, 100+ customers) |
| Target Market | High-revenue service businesses (medical spas, wellness, dental, fitness, restaurants) |
| Primary Vertical | Medical spas and aesthetics practices |
| Test Client | Euphoria Esthetics & Wellness (Barnegat, NJ + Lake Wylie, SC) — internal, non-paying |
| Business Model | B2B SaaS — full platform at all tiers, pricing by locations/users/volume |
| Live App URL | cadence-mvp.vercel.app |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | 169491d — Content Calendar UI (April 12, 2026) |

# 2. Tech Stack (Locked — April 2026)

| Layer | Technology & Rationale |
| --- | --- |
| Frontend + Backend | Next.js — Full-stack framework. Best-in-class support for AI-assisted development with Claude Code. |
| Database + Auth + Storage | Supabase — Postgres database, built-in authentication, and file storage. |
| Hosting + Deployment | Vercel — One-click deployment, auto-deploys on every push to main branch. |
| Social Publishing API | Upload-Post (MVP) → Ayrshare (Scale). |
| Payments + Subscriptions | Stripe — Industry standard. Cadence stores only plan_tier. Stripe owns all billing data. |
| Background Jobs | Vercel Cron Jobs — All BEL scheduled jobs. No additional infrastructure required. |

## Infrastructure Cost — Pre-Revenue

| Service | Cost |
| --- | --- |
| Next.js (Frontend) | Free |
| Supabase | Free (up to 50,000 users) |
| Vercel (incl. Cron Jobs) | Free (hobby tier during build) |
| Upload-Post (Social Publishing) | ~$100–150/month (aggregate for MVP-scale customers) |
| Stripe | 2.9% + $0.30 per transaction — no monthly fee |
| Total pre-revenue | Under $100/month until first paying customer |

# 3. Database Foundation (Completed April 11, 2026)

This section documents the database schema creation and Euphoria data import completed during the April 11, 2026 build session.

## 3A. Supabase Schema — 12 Tables Live in Production

| Table | Purpose |
| --- | --- |
| organizations | Top-level tenant record. One row per Cadence customer. |
| locations | Physical locations per org. Euphoria has Barnegat, NJ + Lake Wylie, SC. |
| practitioners | Staff members. Roles: Nurse, PA, Aesthetician, Masseuse. |
| services | Service menu. 130 Euphoria services across 19 categories. |
| practitioner_certifications | Which practitioners can perform which services. 674 records for Euphoria. |
| vendors | Supplier relationships (Allergan, Galderma, Cynosure, etc.). |
| posts | All content posts — draft through published. Extended April 12 with post_type column. |
| post_reviews | Approval audit trail — who reviewed, action taken, notes. |
| cadence_plans | Posting commitment per location: days, frequency, auto-fill settings. |
| weekly_metrics | Weekly performance tracking: target vs. completed vs. missed. |
| streaks | Consistency momentum: current streak, longest streak, last success week. |
| alerts | All notifications: type, severity, message, is_read flag. |

## 3B. Euphoria Data Import — Live in Production

| Dataset | Records | Notes |
| --- | --- | --- |
| Organization | 1 | Euphoria Esthetics & Wellness |
| Practitioners | 12 | 6 Nurses, 2 PAs, 3 Aestheticians, 1 Masseuse |
| Services | 130 | 19 categories, all prices and durations loaded |
| Certifications | 674 | Full practitioner-to-service certification matrix |

Euphoria Org UUID: 74b04f56-8cf0-7427-b977-7574b183226d

## 3C. Euphoria Practitioner Roster

| Name | Role | Approval | Notes |
| --- | --- | --- | --- |
| Brianna Krug | Nurse (Injector) | Owner |  |
| Michelle Wilson | Nurse (Injector) | Owner |  |
| Jaimie Burkett | Nurse (Injector) | Staff |  |
| Kim Benitez | Nurse (Injector) | Staff |  |
| Nadine Delia | Nurse (Injector) | Staff |  |
| Lexy Fazzone | Nurse (Injector) | Staff |  |
| Jordan Land | PA | Staff | Also performs aesthetician services |
| Daisy [Last TBD] | PA | Staff | Last name to be confirmed |
| Nicole Roberto | Aesthetician | Staff |  |
| Nicole Rekus | Aesthetician | Staff |  |
| Tori Grant | Aesthetician | Staff |  |
| Aubrey Rieger | Masseuse | Staff |  |

# 4. Content Calendar — Shipped April 12, 2026

The Content Calendar UI is live on cadence-mvp.vercel.app as of commit 169491d. This section documents what was built and the product decisions made during the April 12 build session.

## 4A. What Shipped

•  Weekly 7-day calendar grid (Mon–Sun) with Prev / Today / Next week navigation

•  Posts display in correct day slots with color-coded status badges

•  Create Draft modal — caption textarea, hashtags, post type, scheduled time, platform selector

•  Save as Draft writes to Supabase posts table — calendar refreshes instantly

•  Dashboard nav updated — Content Calendar tab added alongside Office Dashboard

## 4B. Post Types (7 Categories)

| Post Type | Default Time | Reasoning |
| --- | --- | --- |
| Educational | 11:00 AM | Lunch scroll — browsing, open to learning |
| Promotional | 12:00 PM | Decision mindset during lunch break |
| Before/After | 6:00 PM | Evening leisure scroll, emotional engagement higher |
| Behind the Scenes | 9:00 AM | Morning feed check, casual content fits |
| Trending/Viral | 9:00 AM | Post fast — trend windows close quickly |
| Testimonial | 11:00 AM | Midday discovery window |
| Seasonal | 11:00 AM | Midday discovery window |

Note: Post Type drives smart time defaults. Staff selects Post Type first — Scheduled Time auto-sets. Staff can override. Trending/Viral type flagged for time-sensitive escalation in Priority 2 approval workflow.

## 4C. Status Badge System

| Status | Color | Meaning |
| --- | --- | --- |
| draft | Gray | Created, not yet submitted for review |
| pending_review | Yellow | Submitted by staff, awaiting owner action |
| scheduled | Blue | Approved by owner, queued for Upload-Post |
| published | Green | Live on social platforms |
| rejected | Red | Rejected by owner — staff notified with notes |

# 5. Build Plan — Phase Timeline

## Phase 1 Progress Tracker

| Week | Focus | Status | Notes |
| --- | --- | --- | --- |
| 1–2 | Foundation: LLC, repo, Supabase setup, schema design | ✅ Complete | Schema + import complete April 11 |
| 3–4 | Database: Office Dashboard, service/practitioner import, data wiring | ✅ Complete | 130 services, 12 practitioners live |
| 5 | Content Calendar UI — weekly view, draft creation, post types, smart defaults | ✅ Complete | Shipped April 12, commit 169491d |
| 6 | Approval Workflow — draft → pending → approved → scheduled | ⏳ Next | Priority 2 — next session |
| 7 | BEL: Missed post detection, alerts, streak tracking, scorecard | Not Started | Priority 3 |
| 7–8 | Upload-Post Integration + end-to-end testing + Euphoria onboarding | Not Started | Priority 4 |
| 9–11 | QA, bug fixes, Stripe billing, prepare for external launch | Not Started |  |

## Next Session — Priority 2: Approval Workflow

| # | Task | Outcome |
| --- | --- | --- |
| 1 | Staff submits draft for review — status → pending_review | Draft enters approval queue |
| 2 | Owner email notification on submission | Owner is alerted without logging in |
| 3 | Owner approval queue UI — see all pending posts | One place to action everything |
| 4 | Owner approves → status = 'scheduled' | Post queued for Upload-Post (Priority 4) |
| 5 | Owner rejects with notes → status = 'rejected' | Staff notified, can revise and resubmit |
| 6 | post_reviews table populated — full audit trail | Every action logged with timestamp |

# 6. Open Items — Pending

•  Daisy: Last name unknown — confirm and update in Supabase

•  Practitioner contact info: Emails and phone numbers all blank — populate via dashboard Edit or SQL

•  Lake Wylie, SC: Second Euphoria location not yet added to database — defer until Barnegat validates

•  Upload-Post account: Connect Euphoria's live social accounts — needed for Priority 4

•  Stripe: Not integrated — needed before any external customer billing

# 7. Pricing Model

| Tier | Price | Includes | Target |
| --- | --- | --- | --- |
| Starter | Free / Limited | Limited posts/month, basic templates | Trial accounts |
| Standard | $199/month | 1 location, full BEL, all templates | Single-location spas |
| Pro | $399/month | 3 locations, priority support | Multi-location spas |
| Enterprise | Custom | Unlimited locations, white-label, SLA | Groups, franchises |

# 8. MVP Success Criteria

## Product Success (Euphoria Pilot)

•  Users consistently post 4–5 times per week

•  Auto-Fill Week is the primary workflow (not scratch-from-scratch)

•  Missed post detection + alerts prevent posting decay

•  Instagram follower growth of 30%+ in Barnegat within 6 months

•  Approval workflow reduces errors and saves staff time

## Business Success (Year 1)

•  5 paying external customers by end of Year 1

•  Euphoria case study complete and in sales deck

•  Zero churn in first customer cohort

•  Upload-Post integration stable and battle-tested

## Scale Success (Year 2, 100+ Customers)

•  25+ paying customers across Northeast US

•  Migration to Ayrshare complete (1–2 weeks engineering effort)

•  Multi-location support live

•  Ayrshare advanced analytics integrated

# 9. Long-Term Roadmap

| Phase | Timeline | Focus |
| --- | --- | --- |
| Phase 1 | Weeks 1–11 | Foundation + Dashboard + Content Calendar + BEL + Approval Workflow + Upload-Post |
| Phase 2 | Weeks 12–20 | First 5–10 external customers, validate posting consistency, refine templates |
| Phase 3 | Weeks 21–28 | Smart templates expansion, basic analytics, injector personal brand accounts |
| Phase 4 | Weeks 29–36 | Jane integration (conditional), location analytics, second vertical |
| Phase 5+ | Month 9+ | Advanced attribution, vendor marketplace (Allergan/Galderma), Canva integration |

# 10. Final Note

The Content Calendar UI is live as of April 12, 2026. Staff can create draft posts, select post types with smart time defaults, choose platforms, and see posts on the weekly calendar. The database is fully operational with 130 Euphoria services, 12 practitioners, and 674 certifications.

The next session ships the Approval Workflow — the feature that transforms Cadence from a draft creation tool into a real business workflow with owner control. Once Priority 2 is live, Euphoria can begin using the product in a meaningful way.

Cadence is not a scheduling tool. It is a weekly execution system that drives retention through consistency enforcement, smart templates, and owner visibility. The product succeeds if customers become habitual users. The tech stack and build decisions to date enable that outcome.

RecurSocial — Cadence Platform  |  Project Plan v1.7  |  Confidential & Proprietary  |  April 2026