RecurSocial

Cadence Platform

Master Project Plan  |  Version 1.7  |  April 2026

Industry-specific social media execution for high-value service businesses.

Version 1.7 Changes (April 15, 2026) Priority 4 Upload-Post integration complete and live. Practitioner Personal Brand redesignated as a Priority 2 feature with full rationale. Upload-Post profile strategy defined (1 business profile per location). Lake Wylie, SC location deferred. Euphoria Primary Care excluded from Cadence MVP scope. Build queue and technical facts updated to reflect current state.

1. Executive Summary

RecurSocial is a B2B SaaS company built to solve a specific, costly problem: high-revenue service businesses — medical spas, wellness centers, dental practices, gyms, restaurants — know they need consistent, high-quality social media presence but lack the time, tools, and industry-specific content intelligence to execute it at the level their market demands.

The flagship product, Cadence, is not a scheduling tool. It is a weekly execution system — pre-loaded with industry calendars, smart templates, approval workflows, and a behavior enforcement engine that ensures businesses actually show up consistently. Scheduling is the delivery mechanism. Consistent execution is the value proposition.

Social Media Publishing Architecture: Cadence uses Upload-Post as the core publishing API for MVP (Years 1–2, up to 100 customers). At 100+ customers, the platform migrates to Ayrshare for advanced analytics and better per-post pricing at scale.

Company Overview

| Company Name | RecurSocial LLC |
| --- | --- |
| Flagship Product | Cadence — Social Execution System |
| Social Media API (MVP) | Upload-Post (Years 1–2, up to 100 customers) |
| Social Media API (Scale) | Ayrshare (Year 2+, 100+ customers) |
| Target Market | High-revenue service businesses (medical spas, wellness, dental, fitness) |
| Primary Vertical | Medical spas and aesthetics practices |
| Test Client | Euphoria Esthetics & Wellness (Barnegat, NJ) — internal, non-paying |
| Business Model | B2B SaaS — full platform at all tiers, pricing by locations/users/volume |
| Live App URL | cadence-mvp.vercel.app |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |

2. Tech Stack (Locked — April 2026)

| Layer | Technology & Rationale |
| --- | --- |
| Frontend + Backend | Next.js — Full-stack framework. Best-in-class support for AI-assisted development. |
| Database + Auth | Supabase — Postgres database, built-in authentication, and file storage. |
| Hosting | Vercel — One-click deployment, auto-deploys on every push to main branch. |
| Publishing API | Upload-Post (MVP) → Ayrshare (Scale at 100+ customers). |
| Payments | Stripe — Cadence stores only plan_tier. Stripe owns all billing data. |
| Background Jobs | Vercel Cron Jobs — All BEL scheduled jobs. No additional infrastructure required. |
| Email | Resend — noreply@notifications.cadencesocial.io (GoDaddy DNS verified) |

3. Database Foundation (Completed April 11, 2026)

3A. Supabase Schema — 14 Tables Live

| Table | Purpose |
| --- | --- |
| organizations | Top-level tenant record. One row per Cadence customer. |
| locations | Physical locations per org. |
| practitioners | Staff members. Roles: Nurse, PA, Aesthetician, Masseuse. |
| services | Service menu. 130 Euphoria services across 19 categories. |
| practitioner_certifications | Which practitioners can perform which services. 674 records for Euphoria. |
| vendors | Supplier relationships (Allergan, Galderma, Cynosure, etc.). |
| posts | All content posts — draft through published. Includes upload_post_id and upload_post_status. |
| post_reviews | Approval audit trail — who reviewed, action taken, notes. |
| org_platforms | Per-org Upload-Post config: profile username, facebook_page_id, connected platforms. |
| cadence_plans | Posting commitment per location: days, frequency, auto-fill settings. |
| weekly_metrics | Weekly performance tracking: target vs. completed vs. missed. |
| streaks | Consistency momentum: current streak, longest streak, last success week. |
| alerts | All notifications: type, severity, message, is_read flag. |

3B. Euphoria Data — Live in Production

| Dataset | Records | Notes |
| --- | --- | --- |
| Organization | 1 | Euphoria Esthetics & Wellness, Barnegat NJ |
| Practitioners | 12 | 6 Nurses, 2 PAs, 3 Aestheticians, 1 Masseuse |
| Services | 130 | 19 categories, all prices and durations loaded |
| Certifications | 674 | Full practitioner-to-service certification matrix |

Euphoria Org UUID: 74b04f56-8cf0-7427-b977-7574b183226d

3C. Euphoria Practitioner Roster

| Name | Role | Approval | Notes |
| --- | --- | --- | --- |
| Brianna Krug | Nurse (Injector) | Owner | Co-owner. Personal brand — Phase 2. |
| Michelle Wilson | Nurse (Injector) | Owner | Co-owner. Personal brand — Phase 2. |
| Jaimie Burkett | Nurse (Injector) | Staff |  |
| Kim Benitez | Nurse (Injector) | Staff |  |
| Nadine Delia | Nurse (Injector) | Staff |  |
| Lexy Fazzone | Nurse (Injector) | Staff |  |
| Jordan Land | PA | Staff | Also performs aesthetician services |
| Daisy [Last TBD] | PA | Staff | Last name to be confirmed |
| Nicole Roberto | Aesthetician | Staff |  |
| Nicole Rekus | Aesthetician | Staff |  |
| Tori Grant | Aesthetician | Staff |  |
| Aubrey Rieger | Masseuse | Staff |  |

4. Social Media API Architecture: MVP to Scale

4A. Upload-Post Profile Strategy

Each Cadence customer org maps to one Upload-Post profile. The profile connects all of that org's social accounts — Instagram business, Facebook Page, TikTok business, Google Business Profile. Staff members are users inside Cadence who create content that publishes to the org's profile. They are not separate Upload-Post profiles.

| Profile | Connected Accounts |
| --- | --- |
| Euphoria Barnegat (Profile 1) | Instagram business + Facebook Page + TikTok + GBP |
| Test/Sandbox (Profile 2) | Kevin's personal accounts — for QA and approve flow testing |
| Upgrade trigger | Move to $24/month Basic (5 profiles) at first paying customer |

4B. Ayrshare: The Scale Strategy (100+ Customers)

At 100+ customers, Cadence migrates to Ayrshare. Both platforms use identical API patterns, making migration a 1–2 week engineering effort with zero downtime. Trigger: 100-customer threshold.

5. Core Product Features (MVP)

Behavior Enforcement Layer (BEL) — Phase 1 ✅ Complete

- Weekly Scorecard: Posts completed vs. target, status (On Track / At Risk / Behind)

- Cadence Plan: Set posting commitment (days, frequency, auto-fill toggle)

- Auto-Fill Week (10-Minute Monday): Pre-fill week with draft posts every Monday

- Missed Post Detection: Daily 11:59 PM job — marks missed posts, sets status = BEHIND

- Alert System (8 alert types): Under-scheduled, pre-post reminder, same-day warning, missed post, weekly summary, escalation, streak started, streak broken

- Streak Tracking: Current and longest streak; positive reinforcement when weeks hit target

Content Creation & Publishing

- Smart Templates (40–60 per vertical): Neurotoxin, Filler, Education, Seasonal, Before/After

- Content Calendar (Monthly View): Click date to create post, color-coded status

- Post Composer: Template path + scratch path

- Approval Workflow: Draft → Pending Review → Approved → Scheduled → Published

- Multi-Platform Publishing: Instagram, Facebook, TikTok, YouTube, GBP (via Upload-Post)

- Asset Library: Tag-based, before/after flag, reusable images/videos

Phase 2 — Practitioner Personal Brand (Redesignated Priority)

Strategic Rationale In medical aesthetics, practitioners ARE the brand. Patients follow Michelle and Brianna as injectors, not Euphoria as an abstract entity. Personal brand drives trust → trust drives bookings → bookings build Euphoria. The causality runs through the person, not the logo. Building the Euphoria brand does not automatically build their personal brands, but building their personal brands directly builds Euphoria. This feature is therefore a high-priority Phase 2 item, not a nice-to-have.

What this feature delivers:

- Each practitioner gets their own Upload-Post profile connected to their personal Instagram, Facebook, and TikTok

- When creating a post in Cadence, practitioner chooses: Euphoria business accounts, personal accounts, or both

- Same approval workflow applies — owner reviews all personal brand posts before publishing

- Same compliance standards — Michelle and Brianna's personal posts follow identical FTC and medical board guidelines as business account posts

- Content calendar shows both business and personal scheduled posts in one view

Design requirement: The approval workflow is more important for personal brand posts, not less, due to FTC and state medical board exposure on individually-attributed content.

Out of Scope (Phase 3+)

- Jane CRM integration (Phase 3): Customer location data, booking attribution

- Location heatmaps (Phase 4): Geographic customer density overlay

- AI caption suggestions (Phase 3): Requires additional ML infrastructure

- Multi-location dashboard (Phase 5): Consolidated reporting across locations

- Inventory tracking: Separate product, post-Cadence launch

- Euphoria Primary Care: Excluded from Cadence MVP — primary care marketing model differs significantly from med spa; social ROI story is less direct

6. Build Plan — Current State

Priority Build Queue

| Priority | Feature | Status |
| --- | --- | --- |
| 1 | Content Calendar UI | ✅ Complete — commit 169491d |
| 2 | Approval Workflow | ✅ Complete — commit d36417a |
| 3 | BEL — Notifications + Gap Alerts + Execution Score | ✅ Complete — commit 7ff08a4 |
| 4 | Upload-Post Integration — Publish to Social | ✅ Complete — commit bf895df |
| 5 | Role-Based Permissions — Owner vs. Staff | ⏳ Next Session |
| 6 | Smart Content Templates (15–20) | Not Started |
| 7 | Analytics Dashboard | Deferred |
| 8 | Stripe Billing | Deferred — Pre-launch |

Open Items — Carry Forward

- Daisy: Last name unknown — update in Supabase when confirmed

- Practitioner emails and phone numbers: All currently blank — populate via dashboard Edit or SQL update

- Lake Wylie, SC: Second Euphoria location deferred until Barnegat validates core product

- Christine (Office Manager) and Ashley (Social Media) — add as staff users in Priority 5

- Staff vs. Owner UX permissions — design before building Priority 5

- Euphoria Instagram + Facebook OAuth connection — Brianna/Michelle need to click JWT connect URL to authorize accounts

- Upload-Post plan: Upgrade to $24/month Basic (5 profiles) at first paying customer

7. Key Technical Facts

| Item | Value |
| --- | --- |
| Live App URL | cadence-mvp.vercel.app |
| Supabase Project | nkjerngmimqkctmtecrc.supabase.co |
| Euphoria Org UUID | 74b04f56-8cf0-7427-b977-7574b183226d |
| GitHub Repo | github.com/RecurSocial/cadence-mvp |
| Last Commit | bf895df — Priority 4 Upload-Post Integration (April 15, 2026) |
| Email Sender | noreply@notifications.cadencesocial.io |
| Cron Jobs | gap-alert (Tue-Sat 4PM UTC), weekly-digest (Mon 12PM UTC) |
| Webhook | cadence-mvp.vercel.app/api/webhooks/upload-post (registered) |
| Publishing API | Upload-Post (MVP) — migrate to Ayrshare at 100 customers |
| Upload-Post Plan | Free (2 profiles) → Basic $24/month (5 profiles) at first paying customer |
| Tech Stack | Next.js + Supabase + Vercel + Resend + Upload-Post + Stripe |
| Dev Server | cd ~/cadence-mvp && npm run dev → localhost:3000 |
| Node Version | v24.14.1 |

8. Euphoria Test Client Strategy

Euphoria is the internal test client for RecurSocial. It is not a paying customer; its role is to prove the product works in a real-world environment and generate the data needed to justify subscription pricing to external customers.

Euphoria Locations

- Barnegat, NJ — Primary test location. All initial development and validation.

- Lake Wylie, SC — Deferred until Barnegat validates core product.

Euphoria Test Metrics

- Posting frequency: Reach 4–5x/week consistently within 60 days

- Auto-Fill Week adoption: Is Monday Brief the primary workflow?

- Enforcement effectiveness: Are escalation alerts fired after Week 4?

- Follower growth: 30%+ in Barnegat within 6 months

- Staff time saved: Minimum 5 hours/week documented

- New bookings: At least 1 measurable attribution to social within 90 days

9. Pricing Model

| Tier | Price | Includes | Target |
| --- | --- | --- | --- |
| Starter | Free / Limited | Limited posts/month, basic templates | Trial accounts |
| Standard | $199/month | 1 location, full BEL, all templates | Single-location spas |
| Pro | $399/month | 3 locations, practitioner personal brand, priority support | Multi-location spas |
| Enterprise | Custom | Unlimited locations, white-label, SLA | Groups, franchises |

Note: Practitioner Personal Brand included in Pro tier and above. Onboarding and training available as paid add-ons at all tiers.

10. Long-Term Roadmap

| Phase | Timeline | Focus |
| --- | --- | --- |
| Phase 1 | Weeks 1–11 | Foundation + Dashboard + Content Calendar + BEL + Approval + Upload-Post |
| Phase 2 | Weeks 12–20 | First 5–10 external customers + Practitioner Personal Brand + validate consistency |
| Phase 3 | Weeks 21–28 | Smart templates expansion + basic analytics + AI caption suggestions |
| Phase 4 | Weeks 29–36 | Jane integration (conditional) + location analytics + second vertical |
| Phase 5+ | Month 9+ | Advanced attribution + vendor marketplace (Allergan/Galderma) + Canva integration |

11. Final Note

This plan is locked and active. Priorities 1–4 are complete as of April 15, 2026. The full publish pipeline is live: a post created in Cadence, approved by an owner, will be scheduled and published to Instagram, Facebook, TikTok, and Google Business Profile via Upload-Post.

The Practitioner Personal Brand feature has been elevated to a Priority Phase 2 item based on the insight that in medical aesthetics, the practitioners are the brand. This changes the Phase 2 roadmap and has been reflected in the pricing model (Pro tier and above).

Cadence is not a scheduling tool. It is a weekly execution system that drives retention through consistency enforcement, smart templates, and owner visibility. The product succeeds if customers become habitual users. The tech stack and build decisions to date enable that outcome.

RecurSocial — Cadence Platform  |  Project Plan v1.7  |  Confidential & Proprietary  |  April 2026