CADENCE BY RECURSOCIAL

Project Plan

Version 1.7 · The Pilot-Ready Update

April 23, 2026

Confidential & Proprietary

The weekly execution system for service businesses.

Starting with medical aesthetics.

# What's changed in v1.7

Version 1.7 reflects a material shift in launch readiness philosophy, crystallized over three conversations this session.

### Strategic shifts from v1.6

- The Cadence core loop has been rearticulated in its cleanest form: click 'Schedule my week' → Cadence recommends 4-6 reasoned post slots → click any slot to open the wizard pre-seeded with that post type → answer 3-8 branching questions sized to post type → generated draft returns for review and approval

- Wizard question depth now varies by post type: Light tier (2-3 questions) for Educational and Seasonal, Medium tier (4-5) for Before/After and Practitioner Spotlight, Deep tier (6-8) for Promotional Offers and Events. The principle: ask only what Cadence can't infer from the service catalog and calendar

- Pilot launch philosophy hardened from 'early access with rough edges' to 'polished core with acknowledged deferred features.' Rationale: Brianna and Michelle are personal connections who would give polite feedback rather than honest feedback on a product that feels half-built

- Nine-day sprint (April 24 - May 3) scoped against a 12-hour development budget, targeting Euphoria demo weekend of May 3

### Corrections from v1.6

- Jordan Land and Daisy correctly designated as Medical Assistants (not Physician Assistants as carried forward in prior versions)

- Practitioner count breakdown updated to reflect accurate certifications

### New sections added

- Section 4 · The Brianna Test · the emotional journey a med spa owner needs to experience in her first 15 minutes

- Section 12 · The Euphoria Launch Sprint · nine-day polish plan with session-by-session scope

- Section 13 · Pilot Feedback Framework · how to extract honest feedback from friend-clients

# 1. Executive Summary

Cadence is the weekly execution system for service businesses. The MVP launches into medical aesthetics, a $23B category where the average practice posts inconsistently or not at all despite knowing social media drives bookings. The product solves not the creative problem but the execution problem: how do busy practice owners consistently produce and publish quality content without hiring marketing staff.

The core interaction is a single click on Monday morning. The client opens Cadence, clicks 'Schedule my week,' and watches the calendar populate with five reasoned post recommendations specific to their services, season, and posting cadence. Clicking any slot opens a branching wizard of 3-8 questions sized to post complexity. The wizard feeds a Claude-powered generation engine that produces a headline, caption, hashtags, and CTA in the practice's voice. The owner reviews, edits, and sends to publish.

The pilot client is Euphoria Esthetics & Wellness in Barnegat, NJ — owned by Brianna (NP) and Michelle (RN), two nurses with 15+ years of hospital experience who opened Euphoria two years ago. Both are now full-time owners; Brianna just left her primary care NP role this week. Their situation is representative of the target market: clinically skilled operators running businesses without dedicated marketing resources.

Target launch to Euphoria: weekend of May 3, 2026. First external paid customer: within 60 days of Euphoria validation. 100 customers: target 18 months from external launch. Migration to Ayrshare publishing API at the 100-customer threshold.

# 2. Positioning & Competitive Landscape

### The one-line positioning

Cadence is a weekly execution system for service businesses. The content tools are what make the execution effortless.

The Behavior Enforcement Layer (BEL) is the core differentiator. Scheduling tools like Buffer, Later, and SocialPilot help you post. Cadence makes you post consistently whether you feel like it or not. Owner visibility, missed-post detection, and streak reinforcement combine into an operating system for social media execution, not a posting utility.

### Competitive landscape

| Competitor | What they do | Why Cadence wins |
| --- | --- | --- |
| Buffer · Later · SocialPilot | General-purpose scheduling tools. Horizontal products with no vertical specialization. | Cadence specializes in med spa content intelligence and adds behavior enforcement. |
| Growth99 | Services-heavy agency targeting aesthetics. Closest direct competitor. Sells $2,500+/mo managed service packages. | Cadence is self-serve SaaS at $199-399/mo. Growth99's customers are Cadence's acquisition target. |
| Hiring a marketing person | $500-1,500/mo, requires management, doesn't know the practice's services, can quit | Cadence already knows services, injectors, voice. Never quits. Works on owner's schedule, not marketer's. |
| Doing nothing (the real competitor) | Most med spas post inconsistently with no system. Known industry pattern. | Cadence replaces chaos with a weekly operating system. ROI story writes itself once Euphoria data is in hand. |

No competitor combines vertical content intelligence, self-serve SaaS delivery, and a behavior enforcement layer for medical aesthetics. That combination is the defensible moat.

# 3. The Cadence Core Loop

The entire product is organized around a single interaction loop that happens every Monday morning.

### The loop in six steps

- The client logs into Cadence Monday morning. The dashboard shows a Monday Brief card above the weekly calendar: 'Your week is empty' with a single prominent button — Schedule my week.

- The client clicks the button. In under 10 seconds, the calendar populates with 5 reasoned post recommendations — specific times, specific post types, specific topic hints. Each slot includes a one-line 'why' explaining the strategic reasoning (e.g., 'Educational Monday builds authority before the week's promotions').

- The client clicks a suggested slot. A New Draft wizard opens, pre-seeded with the post type from the slot. The client does not re-select post type — they go straight to branch questions.

- The wizard asks 3-8 branching questions sized to post complexity. Educational posts ask 2-3 questions because the service catalog provides most context. Event posts ask 6-8 questions because nothing is inferable without explicit input.

- On completion, the wizard fires a Claude API call with the answers, the service context, the practitioner context, and Euphoria's voice guide. A generated draft returns: headline, caption (2-3 paragraphs), hashtags, CTA. Takes 5-10 seconds.

- The client reviews, edits inline if needed, submits for owner approval. Michelle (owner) gets an email notification. She approves, the post moves to scheduled. At the scheduled time, Upload-Post publishes to Instagram, Facebook, TikTok, and GBP simultaneously.

Total client time investment per week: 15-20 minutes. Total posts produced: 5. Total content that would have required an agency retainer or a marketing hire: handled.

### Wizard depth by post type

| Tier | Post type | Questions | Rationale |
| --- | --- | --- | --- |
| LIGHT | Educational | 2-3 | Service catalog supplies the facts. Ask: which service, which angle (myth/science/FAQ) |
| LIGHT | Seasonal / Holiday | 2-3 | Calendar is known. Ask: which service, tone (playful vs. elegant) |
| MEDIUM | Before / After | 4-5 | Service and injector unknown. Ask: injector, product, patient one-liner, consent confirmed, CTA |
| MEDIUM | Practitioner Spotlight | 4-5 | Ask: which practitioner, specialty lane, one personal detail, booking link |
| MEDIUM | Engagement / Poll | 4-5 | Ask: topic area, question style, answer options, CTA payoff |
| DEEP | Promotional Offer | 6-8 | Nothing knowable. Ask: service scope, discount, $ or %, start, end, booking window, disclaimer, urgency |
| DEEP | Event / Open House | 6-8 | Ask: name, date, time, location, who's attending, RSVP, perks, partner brands, dress code |
| DEEP | Event Campaign (multi-post) | 6-8 | Answers feed a 5-post sequence: T-14 tease, T-7 reveal, T-3 urgency, day-of, post-recap |

Note: Tiering is a v1.7 strategic decision. Current Priority 6 build treats all 8 types with uniform question counts. The tiering refactor is Priority 7 work, AFTER Euphoria pilot data validates which post types they actually use and how the current wizard feels.

# 4. The Brianna Test

Every design decision for the pilot gets filtered through one question: what would Brianna feel when she encounters this?

### Who Brianna actually is, right now

Brianna is an NP with 15 years of clinical experience — 10 in hospital settings, 5 in primary care. She just left her primary care NP role this week to work full-time at Euphoria. She's intelligent, skilled, and exhausted. Euphoria is now her sole source of income alongside Michelle's, which means every new tool either reduces cognitive load or adds to an already overwhelming plate.

Michelle is also a 15-year nurse, left the hospital over a year ago, and has had time to adjust to ownership. She's likely the one with stronger opinions about the current state of their social media — because she's had time to feel its failures.

Neither of them is a generic beta tester. Both are personal connections. If Cadence underwhelms on first login, the feedback will be polite, not honest — and polite feedback is the death of product iteration.

### The three reactions Cadence must produce

In Brianna's first 15 minutes, she must have three specific emotional reactions. These are the design targets.

| "Holy shit." | Produced by: clicking Schedule My Week and watching the calendar fill with reasoned recommendations in under 10 seconds |
| --- | --- |
| "This is better than what I'd write." | Produced by: the generated draft returning with a real hook, Euphoria's voice, specific hashtags, and a CTA that matches the business goal |
| "Michelle needs to see this." | Produced by: submitting 5 drafts for approval and seeing the weekly scorecard update to 'on track' — the feeling that social media is handled |

### The three sentences that would kill Cadence

Conversely, these are the sentences that, if uttered during the Euphoria pilot, end the product's viability:

- 'This feels like more work.' — killed if the Schedule My Week button actually delivers 5 drafts. Dies if questions feel like homework or generated content needs heavy editing.

- 'I don't understand it.' — killed by radical interface simplicity. Four nav items. One button per screen that matters. No dead-end clicks.

- 'Why wouldn't I pay a marketing person $500/month?' — killed by speed, compliance, and knowledge. Cadence already knows their services, works on their schedule, never quits, guarantees compliance. A marketing person provides none of that.

# 5. Tech Stack · Locked

All tech decisions finalized in prior versions. No changes in v1.7. Summary table for reference.

| Frontend + Backend | Next.js · Full-stack framework. Best-in-class support for Claude Code AI-assisted development. |
| --- | --- |
| Database + Auth + Storage | Supabase · Postgres, built-in auth, file storage, visual dashboard. |
| Hosting + Deployment | Vercel · One-click deployment, auto-deploys on every Git push. |
| AI Generation | Anthropic API · claude-sonnet-4-5 model. Used for post generation and Schedule My Week reasoning. |
| Social Publishing | Upload-Post (MVP) → Ayrshare (100+ customers). One API call publishes everywhere. |
| Transactional Email | Resend · from noreply@notifications.cadencesocial.io |
| Payments | Stripe · Infrastructure built, activated at first external customer |

# 6. Euphoria Team · Pilot Configuration

Euphoria has 12 practitioners and one office manager. User roles in Cadence are assigned based on who creates content, who approves, and who oversees the business.

| Name | Role | Cadence Role | Notes |
| --- | --- | --- | --- |
| Brianna | NP, Owner | Owner | Lead injector. Primary clinical educator. Permanent topic lane. |
| Michelle | RN, Owner | Owner | Lead injector. Primary clinical educator. Final approver for all posts. |
| Christine | Office Manager | Admin | Already bootstrapped in user_orgs. Approves posts when owners unavailable. |
| Ashley | Social Media | Staff | Already bootstrapped. Creates drafts, cannot approve. |
| Lexy Fazzone | Injector | Staff | Amplifier tier · personal brand content |
| Kimberly Benitez | Injector | Staff | Amplifier tier · personal brand content |
| Jaimie Burkett | Injector | Staff | Amplifier tier · personal brand content |
| Nadine Delia | Injector | Staff | Amplifier tier · personal brand content |
| Nicole | Licensed Esthetician | Staff | Non-injector services (facials, skincare, etc.) |
| Jordan Land | Medical Assistant | Staff | Corrected from PA designation. Medical Assistant role. |
| Daisy | Medical Assistant | Staff | Corrected from PA designation. Last name pending confirmation. |

# 7. Build Status · April 23, 2026

Six priorities shipped. One sprint between current state and Euphoria pilot launch.

| P | Feature | Shipped | Status |
| --- | --- | --- | --- |
| 1 | Content Calendar UI | Apr 12 | LIVE |
| 2 | Approval Workflow | Apr 13 | LIVE |
| 3 | BEL · Notifications, Gap Alerts, Execution Score | Apr 14 | LIVE |
| 4 | Upload-Post · Publish to Social | Apr 14 | LIVE |
| 5 | RBAC · Owner / Admin / Staff | Apr 15 | LIVE |
| 6 | Smart Content Templates · Wizard, Event Engine, Trend Inbox | Apr 18 | LIVE |
| E | Euphoria Launch Sprint · Schedule My Week, polish, pilot-ready core | Apr 24 - May 3 | IN PROGRESS |
| 7 | Wizard Tiering + 'Why These Picks' + Compliance Layer | Post-pilot | QUEUED |
| 8 | Analytics Dashboard | Post-pilot | QUEUED |
| 9 | Stripe Billing Activation | Before external #1 | QUEUED |
| 10 | Stock Photo Suggestions | Phase 2 | FUTURE |
| 11 | Post Builder · Before/After Composer (premium tier) | Phase 3 | FUTURE |

# 8. Pilot Readiness Framework

The question isn't 'is Cadence feature-complete?' It's 'will Brianna and Michelle feel capable during their first 15 minutes?' These are two different questions with different answers.

### Must ship polished · nine surfaces

Every surface Brianna will touch in week one. Each gets attention in the April 24 - May 3 sprint.

- Login and first-run empty state

- Monday Brief with Schedule My Week button

- Weekly calendar with suggested slots

- PostWizard · all 8 types working end-to-end

- GeneratedPostReview · headline, caption, hashtags, schedule

- Approval queue · Michelle's view

- Published posts · confirmation and history

- Weekly scorecard · posts vs. target

- Account settings · notification preferences

### Should work, won't wow · five surfaces

- Trend Inbox · submit and review

- Services and Practitioners admin pages

- Team page · role management

- Event Campaign Engine · first full run

- Per-post analytics · basic reach and engagement

### Deferred · hide or gate

- Dev user-switcher · GATED behind env flag before launch · non-negotiable

- Canva integration · explicitly declined

- AI image generation · explicitly declined for MVP

- Stock photo suggestions · Priority 10

- Post Builder / before-after transitions · Priority 11

- Multi-location dashboard · Lake Wylie pending

- Billing UI · activate when external customers arrive

- Advanced analytics · booking attribution

# 9. The Euphoria Launch Sprint · April 24 - May 3

Six sessions. Twelve hours. Detailed plan lives in the Next Steps Dashboard document. Summary here for the project plan record.

| Date | Hrs | Focus |
| --- | --- | --- |
| Fri Apr 24 | 2 | API key rotation · dev switcher gated · Schedule My Week backend |
| Sat Apr 25 | 2 | Schedule My Week UI · Monday Brief · wizard seeding from calendar |
| Sun-Wed | rest | No code. Fresh-user walkthroughs. OAuth coordination with Brianna/Michelle. |
| Thu Apr 30 | 2 | Prompt engineering · Euphoria voice · service context · compliance framing |
| Fri May 1 | 2 | Cadence brand system applied to four core surfaces |
| Sat May 2 | 2 | Copy polish · errors · empty states · hide unfinished surfaces |
| Sun May 3 | 2 | Fresh walkthrough · final polish · deploy · text Brianna for demo |

# 10. Pilot Feedback Framework

The risk with friend-clients is polite feedback. The counter is a structured feedback framework that removes the interpersonal pressure to be nice.

### The 30-day pilot structure

- Week 1 · Onboarding week. Brianna and Michelle connect accounts, run their first Schedule My Week, publish 5 posts. Daily check-ins via text. Goal: they complete one full weekly cycle without Kevin's intervention.

- Week 2 · Solo week. Kevin steps back. No daily check-ins. Goal: they use Cadence on their own to produce another 5 posts. Measure: did they post? Did they need help?

- Week 3 · Edge case week. Introduce an Event Campaign or Promotional Offer. Measure: does the deep-tier wizard feel too long? Does the generated content hold up under higher-stakes content types?

- Week 4 · Formal feedback session. 60-minute structured interview. Specific questions designed to extract honest feedback, not polite feedback.

### The four feedback questions that matter

In the Week 4 session, these are the only four questions that matter:

- What part of Cadence have you used most? (Reveals the actual value surface.)

- What part of Cadence do you avoid? (Reveals the friction surface.)

- Describe the last post you edited heavily before publishing. What did Cadence get wrong? (Reveals the AI generation gap.)

- If I was charging you $199/month for this today, would you pay? If not, what would make you pay? (Reveals the pricing gravity.)

Everything else — UI feedback, feature requests, bug reports — gets filtered through async channels (text, a shared Notion, whatever works). The formal session is reserved for the four questions above.

# 11. Key Decisions Locked in v1.7

### Product decisions

- Pilot launches with current Priority 6 wizard (uniform question counts across 8 post types). Tiering refactor deferred to Priority 7 pending Euphoria usage data.

- 'Why these picks?' reasoning layer DOES ship with pilot — surfaced as a small inline note below the Schedule My Week calendar populate.

- Compliance layer for Promotional/Event posts deferred to Priority 7. Not critical for initial pilot; compliance requirements vary by state.

- Brand system repaint SHIPS with pilot. Cuttable if sprint runs over, but prioritized above other polish items because it justifies the $199/mo price point.

### Operational decisions

- API key rotation scheduled as Day 1 Friday morning task, prompted by recent Anthropic vendor credential exposure reporting (CVE-2026-21852 context).

- Dev user-switcher gating is non-negotiable before Euphoria accesses production.

- OAuth connection with Brianna and Michelle targeted for May 2-3 weekend. Demo session targeted for the same weekend.

- Lake Wylie SC second location remains deferred pending Barnegat validation.

### Positioning decisions

- Product is no longer described primarily as a 'scheduling tool.' Language shifts across all materials to 'weekly execution system.'

- Pricing remains $199/mo floor. Validation through Euphoria pilot. Potential two-tier Premium ($399/mo) if Post Builder ships in Priority 11.

- Growth99's customers remain the priority acquisition target for first 10 external customers.

# 12. Success Metrics

### Euphoria pilot (30 days post-launch)

- Both Brianna and Michelle complete at least 3 Schedule My Week cycles without Kevin's intervention

- Euphoria publishes 4-5 posts per week consistently for 30 days

- Post approval turnaround under 24 hours on average

- Zero critical bugs reported

- Brianna or Michelle says 'this saves me time' unprompted in a text or conversation

### Year 1 business

- 5 paying external customers by end of Year 1

- Euphoria case study complete and in sales deck

- Zero churn in first customer cohort

- Upload-Post integration stable at current volume

### Year 2 scale

- 25+ paying customers across Northeast US

- Migration to Ayrshare (1-2 weeks engineering)

- Multi-location support live

- Premium tier ($399/mo) validated with at least 5 paying customers

# Final note

Cadence is not a scheduling tool. It is a weekly execution system that drives retention through consistency enforcement, smart templates, and owner visibility. The product succeeds if customers become habitual users.

The April 24 - May 3 sprint is the single most important build period of the entire project. Not because it involves the most engineering — it doesn't. Because it determines whether the first impression lands. The difference between Euphoria saying 'this saves me time' and 'this feels like more work' is decided in 12 hours of focused polish work.

Protect the 12 hours. Do the work. Ship to Euphoria the weekend of May 3.

The product is not 100% ready. The parts that make Cadence a tool that makes everything about social media better are ready. That is the definition of a polished core.

— Kevin Wilson, April 23, 2026

RecurSocial — Cadence Platform

Project Plan v1.7 · Confidential & Proprietary · April 2026