CADENCE

BY RECURSOCIAL

Working Session Summary

Dashboard redesign, post taxonomy, data model,

permissions, and Phase 1 implementation plan

Prepared for handoff to next session

May 3, 2026

# How to Use This Document

This is a complete handoff summary of a working session focused on the Cadence MVP redesign. The session moved through six issues with the current dashboard, four detailed product specs, and ended with a Phase 1 implementation plan ready to hand to Claude Code.

Two companion documents were produced during the session and should be uploaded alongside this summary in the next chat:

- Cadence_Product_Spec_v1.docx (or .pdf): The full product spec covering brand system, information architecture, post taxonomy, data model, permissions, trend inbox, and roadmap. This is the source of truth for what Cadence is becoming.

- Claude_Code_Kickoff_Section_1.docx: The implementation prompt for the first scope of work (brand system unification + calendar-as-home-screen). Ready to paste into Claude Code when the next session begins.

To start the next session: upload all three files (this summary, the spec, and the kickoff prompt) into a clean Cadence project chat. Begin with whatever is top-of-mind. The work below is captured well enough that any of it can be picked up where it was left off.

# Session Context

The session opened with six observations about the current Cadence MVP, all surfaced after walking through the deployed product on cadence-mvp.vercel.app:

- The dashboard's visual identity is split. The MVP shell uses indigo and dark navy. The calendar empty state uses cream and gold (Playfair Display). The cream-and-gold direction is the right one for a luxury platform but only some surfaces use it.

- The Practitioners section in Team Settings is missing roles and people that were updated yesterday.

- The post creation flow has 6 redesigned buttons but the cascading dropdowns (Educational → Product or Service → specific item) are not firing.

- When using Generate with AI, the post type selection from upstream is not carrying forward into the draft modal. The dropdown options also do not match the 6 new buttons.

- Owner role (Brianna) cannot Publish directly. The publish button currently saves as Draft. Owners should see three buttons: Save as Draft, Submit for Review, and Publish.

- Services and Products need to be two distinct top-level entities with category-level linking between them.

The underlying observation: the current dashboard is adding extra steps that should be linked together on the backend. The product principle that emerged from this critique: Cadence should let new clients onboard in 30-60 minutes and use the product for under 30 minutes per week ongoing. Every spec decision in the session laddered up to that target.

# Decisions Made This Session

## Decision 1: Brand and visual system

- Locked direction: Cream-and-gold luxury palette (cream #FAF7F2, bone #F2EDE2, sand #D8CFB9, gold #C9A961, gold-dark #9E8240, ink-primary #2A2419, ink-muted #6B6357).

- Typography: Playfair Display for headings and the wordmark. Inter or system sans-serif for UI and body. Sentence case throughout. Two weights only (400 regular, 500 medium).

- Retired: The indigo and dark-navy MVP shell. Gone everywhere, not deprecated.

## Decision 2: Calendar is the home screen

- Login lands on the calendar, not the Office Dashboard. The Office Dashboard's widgets (execution score, pending approvals, week-at-a-glance, trend inbox count) fold into a top strip across the calendar view.

- Sidebar navigation reordered: Calendar (home), Approvals, Performance, Library (Services / Products / Packages / Trends), Team, Settings.

## Decision 3: Post taxonomy locked at 7 types

The current 6-button system gets a 7th button (Behind the Scenes) added because Euphoria's training cadence makes BTS content a real category. The final taxonomy:

| Post type | Color | Use case |
| --- | --- | --- |
| Educational | Blue | Teaching content. Service / product / treatment science. |
| Before & After | Green | Transformation visuals with consent and compliance language. |
| Promo / Event / Seasonal | Amber | Time-bound hooks. Three sub-types: Promotion, Event, Seasonal. |
| Book Now | Coral | Time-sensitive open practitioner slots. Different from Book Now CTA. |
| Behind the Scenes | Slate | Training, team, day-in-the-life. Conversational tone. |
| Trend / Viral | Pink | Audio or format-driven. Manual submission for MVP. |
| Spotlight | Purple | Wide bottom row. Three sub-types: Practitioner, Testimonial, New Launch. |

Layout: 3 columns by 2 rows for the standard six on desktop, with Spotlight as a single full-width row at the bottom showing its three sub-options inline. 2 columns by 3 rows on mobile, same wide bottom row.

### Cascade logic

Every post type follows the same pattern: Post Type → Subject (or sub-type) → Specific Item → Generate Content → CTA Selection → Schedule and Publish. Selections persist forward. The system never re-asks for information it already has.

## Decision 4: Library is three top-level entities

- Services: What the med spa does (e.g. Facial Balancing, DiamondGlow). Organized into Service Categories.

- Products: What the med spa uses or sells (e.g. Botox, Xeomin, Daxxify). Organized into Product Categories.

- Packages: Commercial bundles combining Services and Products at a promotional price (e.g. Mother's Day Makeover). Year-stamped, with stable campaign_id for cross-year analytics. Auto-archived when end_date passes, never deleted.

### Linking model: category-level by default

Services link to Product Categories (Neurotoxins, Fillers), not individual Products. This makes onboarding ~50 link decisions instead of ~5,000 for a typical med spa, and future-proofs against new product launches. Per-post override available at content creation time for granular control when needed.

## Decision 5: Permissions matrix locked at four roles

- Owner: Full access. Sees Save as Draft / Submit for Review / Publish. Can opt into peer review without it being mandatory.

- Manager: Same publish flow as Owner. Cannot manage team, social accounts, billing, or locations.

- Staff: Sees Save as Draft / Submit for Review only. Cannot publish directly or approve drafts.

- Viewer: Read-only access to calendar and analytics.

Submit for Review for Owners is intentional, not a workaround. Brianna, Michelle, and Christine collaborate on sensitive content. The system supports this without requiring it.

## Decision 6: Trend Inbox attribution and lifecycle

- Submitter labels: "Suggestion from RecurSocial Team" (internal, generic to scale past Kevin), "Submitted by [First Name] [Last Name]" (client team members, no role designation), "Suggestion from Cadence AI" (Phase 2/3 automated scraping).

- Status indicators, not hard auto-archive: 🔥 Hot (last 7 days), ⏰ Cooling (7-21 days), 🌿 Evergreen candidate (21+ days). Trends move to Archive tab at 30 days untouched, never deleted.

- Year tracking on Packages: Required field for cross-year performance comparison. campaign_id stable across years ("mothers_day" identifies all Mother's Day packages 2024-2031).

# Phased Roadmap

## MVP (Weeks 1-8) — current scope

- Brand and visual system unified to luxury cream-and-gold

- Calendar as home screen with morning briefing top strip

- 7-button post creation flow with cascade logic

- Library: Services, Products, Packages with category-level linking

- Four-role permissions with publish flow buttons gated by role

- Trend Inbox with attribution labels and status indicators

- Multi-platform publishing via Upload-Post API

- Approvals queue with one-click approve/request changes/comment

- Performance analytics: per-post metrics, per-post-type breakdown

## Phase 2 (Weeks 9-14)

- Multi-location: full UI, per-location calendars, configurable approval routing (database schema supports this from MVP)

- Viral Library: searchable database of proven viral post formats

- Booking system integration (early): Boulevard, Mindbody, GlossGenius, Vagaro

## Phase 3 (Weeks 15-24)

- Cadence AI trend scraping (TikTok and Instagram)

- Auto-suggested Book Now posts when booking integrations detect open slots

- Inventory tracking tied to services performed

- Location-based analytics heatmap

## Backlog (no committed phase)

- Compliance check pass for state-specific advertising rules

- Saved testimonials library with consent tracking

- Cross-location campaign coordination

# Open Questions Carrying Into Next Session

These came up during the session and are flagged in Section 8 of the spec. They do not block MVP build but should be resolved before the corresponding feature ships.

### Approval notification logic

When a Staff member submits for review, who gets notified, how (in-app, email, both), and what is the escalation if no one approves within X hours? Recommended default: notify all Owners and Managers in-app immediately, email after 4 hours of no response. Configurable per organization.

### Multi-location approval routing

When a Lake Wylie Staff member submits a post, does it go to Lake Wylie Owners only, all-organization Owners, or configurable per organization? Recommended default: configurable, default to location-specific.

### Trend submission permissions

Should Staff members submit trends, or only Owners and Managers? Recommended default: all roles can submit, only Owners and Managers can dismiss or archive.

### Spotlight: New Launch sustained campaign mechanics

The Spotlight: New Launch sub-type includes an optional "Sustained campaign" flag for multi-week efforts with anchor-and-supporting-posts logic. Feature is in scope, UI treatment not yet designed.

# Companion Documents

Two documents were produced during this session. Both should be uploaded alongside this summary into the next chat.

## 1. Cadence Product Spec v1

- Filename: Cadence_Product_Spec_v1.docx (Word, editable) and Cadence_Product_Spec_v1.pdf (PDF, share-ready)

- Length: 8 sections, ~30 pages, fully formatted in the Cadence luxury brand system

- Use: The source of truth for what Cadence is becoming. Reference document for all future sessions and the foundation Claude Code builds against.

### Sections covered

- Brand and Visual System (palette, typography, voice in the interface)

- Information Architecture (calendar as home, sidebar navigation, morning briefing strip)

- Post Taxonomy (the 7 types, cascade logic, CTA layer)

- Data Model: Services, Products, Packages (category-level linking, package example with retail value math)

- Permissions and Approval Flow (four roles, publish flow buttons by role)

- Trend Inbox (attribution, status indicators, archive logic)

- Phased Roadmap (MVP, Phase 2, Phase 3, Backlog)

- Open Questions and Decisions to Make

## 2. Claude Code Kickoff: Section 1

- Filename: Claude_Code_Kickoff_Section_1.docx

- Use: Implementation prompt for the first scope of work. Brand system unification + calendar-as-home-screen. Ready to paste into Claude Code.

### What it covers

- Audit-first approach: map the current routing and styling before changing anything

- Step-by-step order of operations with explicit stop-and-verify checkpoints

- Design tokens definition for the cream-and-gold palette and typography

- Global brand application before reworking specific pages

- Calendar-first home screen with morning briefing strip

- Explicit out-of-scope list to prevent scope creep

- Final visual QA checklist

### What it explicitly excludes

- Post taxonomy and creation flow rework (separate scope)

- Library restructure (separate scope)

- Permissions matrix changes (separate scope)

- Trend inbox attribution rework (separate scope)

- Multi-location UI (Phase 2)

Recommended next session opener: Confirm Section 1 of the spec matches what was discussed, then paste the Claude Code Kickoff into a Claude Code session against the Cadence MVP repo. Have Claude Code start with Step 1 (audit) and report back before making any visual changes.

# Suggested Next Session Agenda

In priority order:

- Review Cadence Product Spec v1 end-to-end. Catch any details that don't match what was discussed in this session before Claude Code builds against them.

- Paste the Section 1 kickoff into Claude Code. Run the audit step. Approve the plan.

- Let Claude Code execute Steps 2-3 (design tokens + global brand application). Visual review on the deployed preview.

- Continue through Steps 4-7 (calendar as home, morning briefing strip, final QA).

- Once Section 1 is shipped to a feature branch and reviewed, start drafting the Section 3 kickoff (post taxonomy and 7-button creation flow).

## Things to think about between sessions

- The four open questions in Section 8 of the spec. Approval notification logic, multi-location routing, trend submission permissions, and sustained campaign mechanics. None block MVP, but having opinions ready will speed Phase 1 ship.

- Existing data audit. Section 4 of the spec implies a meaningful migration if current Service/Product data is structured differently. Decide whether to migrate, rebuild, or run parallel until cutover before the Library section work begins.

- Euphoria as test client. Continue gathering 2025 service menu, promo calendar, and Instagram post history to build the first content calendar and templates. This is the dogfood data that proves the spec works.

End of summary.